
[image: image1.jpg]Great North’
'y
C..D Care Record



                                                                                                        [image: image2.emf]
North Ease and North Cumbria 

TRE strategy Information
Overview

The North East and North Cumbria (NENC) Integrated Care System (ICS) has identified the development of a regional Trusted Research Environment (TRE) as a key development in its Digital Strategy 2020-2024 (see appendix D.)

The first stage is to develop a regional strategy in early 2021. Development of the strategy will involve consultation with a range of regional stakeholders on the benefits, challenges and services required for a North East and North Cumbria TRE. 

Individual conversations will be followed by an online presentation and discussion forum involving stakeholder group representatives to develop a plan for a regional service and identify priorities for development. 

How will the Information from my conversation with you be used?
· Information will be used in both the online presentation and in the strategy document. 
· Conversations will be recorded to aid transcription and the recording will be retained for six months following the strategy approval, currently planned for April 2021. 

Information and anonymised quotes from the conversations will be used in the strategy. Everyone will be acknowledged in the document. More detailed information on the approach is in appendix A ‘project initiation document’.
Conversation Format

Our conversation with you will take about an hour and we will be as flexible as possible to work around your time commitments. 
We will ensure you have the relevant background information to support some of the questions – this information is for reference and to aid conversations as required and can be changed or disregarded at your discretion.
Useful On-line Seminar

‘UsemyData’ held an on-line TRE event in November 2020 which you may find useful, the notes and recording are at:

http://www.usemydata.org/webinars.php?webinar=2020-11-25
How would a Trusted Research Environment Work?
The TRE is a safe environment for researchers and data analysts to perform complex analytics on healthcare data to help improve local healthcare services and citizen outcomes. The development and ongoing use of a TRE would be overseen by our local health and care organisations.

A dedicated local governance body would decide projects for the TRE. This would be based on the most important regional healthcare challenges. The governance body will ensure that projects meet all legal and regulatory standards in order to proceed, and then monitor them for compliance and transparency.
Each project’s aims, outcomes and governance will be fully documented and agreed by all of the organisations involved in the study, for instance an NHS hospital trust, a local authority and a university. 
This agreement will also define the data to be released for the project from each organisation, ensuring the project meets all necessary data security, protection and confidentiality requirements.
Any data used will be put into an anonymised format so individual people cannot be identified from it. The data will be transferred from the organisations into the TRE using secure transfer methods, where it is held in a secure ‘airlock’ for security and quality checking before being transferred into the TRE.
Each project will operate in a secure area within the TRE dedicated to it. Only the healthcare analysts and university researchers with prior accreditation, and who have been approved to take part in the study, can access a secure area. 
Each secure area is compartmentalised, so users cannot get access to other compartments or projects, unless they are approved.

The data specific to the project is contained in its dedicated area only for the length of time required by the study, and then it is safely archived or discarded. Data cannot be removed from the TRE on an ‘ad-hoc’ basis. The ‘master’ version of the data always stays with the healthcare organisation it came from, for their ongoing use in providing healthcare services.

The users of the TRE bring together their different skills and experience to study the data in their secure area, using software tools which are part of the TRE. Each TRE project will produce findings and new tools that will help improve our local healthcare services and outcomes for citizens in our region.
Appendices
TRE Background Information

Appendix 1: NENC TRE Design Principles

A1.1 Design Principles (1): TRE Design Principles: The ‘5 Safes’

The NENC TRE would adhere to the ‘5 Safes’ as developed by the UK Health Data Research Alliance as design principles for development (see Appendix C, page 10 for full definitions):

1.1.1 Safe people

Individuals allowed access to TREs should be able to demonstrate appropriate credentials. They must be hosted by organisations that are prepared to take responsibility for their actions and vouch for each individual. Users would be required to sign legally binding terms of use, including: 

• not trying to re-identify individuals from data
• immediately report any security weakness found when using the system and not attempting to exploit it 

• not share their login credentials with any other individual 

• informing the TRE service if they are changing institutions before they have done so 

Individuals will also be required to carry out and refresh agreed information governance training and any training specific to the TRE and/or project datasets.

1.1.2 Safe project

Projects must ensure that the use of data is appropriate and has the potential for public benefit. The TRE must also have the capability to enable use to be audited to ensure compliance. 

1.1.3 Safe setting

As a minimum a safe setting needs to implement: 

·  a system to hold data securely such that individual level data cannot be exported

·  for transparency the security design and implementations should be independently audited with reports reviewed by a patient/public oversight group and made public

• systems to allow secure remote access by users to carry out analysis with the ability to keep track of user activity (to ensure compliance with ‘safe projects’) and that ensures accounts cannot be shared (to ensure compliance with ‘safe people’) 

·  an environment containing a set of tools to allow data to be analysed

Because the types of analysis that users wish to carry out will go beyond that which can be provided by standard statistical packages (e.g. SPSS) it must also be possible for users to bring their algorithms into the safe setting. This would require ‘air lock’ capability to ensure that imported tools are scanned to ensure that they will not compromise the security and integrity of the TRE and in particular, do not facilitate the export of record level data.
Similarly, because researchers may wish to analyse data in the safe setting along with data held outside, the safe setting must provide mechanisms to support importing and linkage of data. As with tools, this will require ‘air lock’ capability to allow for the secure importing of user supplied data.

1.1.4 Safe data

· TREs should also ensure that the data accessible to users within the safe setting is as non-disclosive as possible and in line with GDPR requirements (or any revision due to the UK leaving the EU.) This means ensuring processes to import data into the safe setting carry out de-identification to ensure individuals cannot be directly identified and, where possible, anonymisation of fields where this will not impact research analysis but will reduce the risk of accidental re-identification of individuals. 

1.1.5 Safe outputs

· As outlined in Safe Setting (1.1.3) TREs must implement a barrier (or ‘air lock’) between the safe setting environment and the outside world to prevent unauthorised data export. 
· TREs must implement processes and systems to allow approved data to cross this barrier (air lock.) Systems require functionality to track requests and decisions, supporting cycles of rejection and revision.
Appendix 2: Draft Trusted Research Environment Definition/Characteristics

TRE Definition - Short Version

The Trusted Research Environment is a safe environment for researchers and data analysts to access and perform complex analytics on healthcare data.

TRE Definition - Long Version

The Trusted Research Environment is a safe environment for researchers and data analysts to access and perform complex analytics on healthcare data.

The TRE supports improvements and innovation and brings benefits such as economies of scale as researchers and healthcare and analysts don’t need to develop their own environments. It keeps the data safe as it can’t be removed and is only used for its specified purpose.

Researchers and analysts can apply complex mathematical modelling tools to the TRE – which means they can gain valuable insights for applications such as research and service improvements.
By working together and having a regional TRE we can share the investment and, with robust governance and security, help researchers and analysts get access to data which will facilitate collaboration across sectors and improve outcomes and insight for our population.
Characteristics of a TRE

· A public cloud based service to industry and public sector standards (e.g. ISO27001)
· Dynamic scaling with capability to store significant data-sets on a regional scale
· Use for a range of analytical purposes including research, support for service improvements and planning
· High performance computational capability to support complex algorithms

· Provision of industry standard analytics software tools

· Secure workspaces for each approved project with access limited to defined people and machines and secure ‘air-locks’ to allow secure import of data and algorithms

· Secure data transfer, encryption, storage and disposal

· Ability to link agreed and approved datasets securely 

· Effective TRE user support processes 

· Provision of secure access services (e.g. HSCN) and internet facing services

· Some data storage, virtual workstations and application hosted solely on HSCN

· Secure access using virtual machines and user authentication (e.g. 2-factor)

· Information security:

· Confidentiality: data is only accessible to authorised individuals in transfer, storage and analysis processes 

· Integrity: no data is lost or corrupted

· Availability: best efforts to provide safe and secure access at all times

· Disaster \ business recovery processes 

· Ability to federate securely and safely with other approved and agreed TREs where appropriate 

· A clear and robust quality / governance management system to industry standards including 

· Governance system to safely and securely manage usage and access including project approval, prioritisation and monitoring

· A fully resourced TRE planning and operational management system, with clear roles, responsibilities and accountabilities 

· Documented protocols, contracts and agreements for all usage including projects and use of data (e.g. research purpose, service improvement, evaluation), breach protocols and liability protection

· Documented information governance protocols, templates and processes ensuring compliance with relevant regulations and standards including GDPR and NHS Digital Data Security and Protection Toolkit (DSPT) 

· Monitoring and audit capabilities, including breach protocols 

· Data quality management processes and protocols to agreed standards 

· Data management including encryption protocols ensuring data access is to only accredited users

· User accreditation, training, access controls and monitoring including internal processes to manage personal data of any users of the system 

· A clear public engagement and communication process to build and sustain public trust and involvement

· Capability to use both anonymised and identifiable datasets with public transparency and oversight, with protocols for recording population preferences
Reference Information / Optional Reading

Appendix A: TRE Strategy Development Project Initiation Document

[image: image3.emf]NENC TRE Strategy  PID v1.0.doc


Appendix B: Overview of UK TRE Developments

[image: image4.emf]Overview of United  Kingdom TRE Developments


Appendix C: UK Health Data Research Alliance TRE paper

[image: image5.emf]UK Health Data  Research TRE Green Paper.pdf


Appendix D: NENC ICS Digital Strategy 2020-2024

[image: image6.emf]NENC ICS Digital  Strategy 2020_v011_DRAFT.pdf


Appendix E: Great North Care Record Technical Vision (July 2017)

[image: image7.emf]GNCR Technical  Vision.pdf


4

_1671115089.unknown

_1671115119.pdf


 


 


Trusted Research Environments (TRE) 


A strategy to build public trust and meet changing health data science 


needs  


 


  







 


 2 


Green Paper v2.0 dated 21 July 2020 – For sign off 


Table of Contents 


Executive Summary .................................................................................................................................................... 3 


Status of the document .............................................................................................................................................. 5 


Overview .................................................................................................................................................................... 6 


Purpose ........................................................................................................................................................................... 6 


Background .................................................................................................................................................................... 6 


The case for TREs providing access to health data through safe settings ...................................................................... 8 


Requirements for a Trusted Research Environment...................................................................................................10 


Safe people ................................................................................................................................................................... 10 


Safe projects ................................................................................................................................................................. 12 


Safe setting ................................................................................................................................................................... 12 


Safe computing – an extension of Safe setting ........................................................................................................ 14 


Safe data ...................................................................................................................................................................... 16 


Safe outputs ................................................................................................................................................................. 16 


Safe return - Extending the Trusted Research Environment definition......................................................................... 17 


Figure 1: Schematic example of a TRE+ environment. ................................................................................................. 18 


Researcher requirements for a TRE environment and for data federation .................................................................19 


Accreditation of TREs .................................................................................................................................................21 


Communications, Engagement and Involvement .......................................................................................................24 


Public Trust ................................................................................................................................................................... 24 


Communications ........................................................................................................................................................... 24 


Next steps .................................................................................................................................................................27 


Appendix A: Consultation Questions .........................................................................................................................29 


Appendix B: Summary of changes to document ........................................................................................................30 


 


 


  







 


 3 


Executive Summary 


The UK Health Data Research Alliance is an independent alliance of data providers, custodians and curators 


dedicated to improving human health by maximising the potential of multiple forms of data at scale. 


Our vision is that every health and care interaction and research endeavour will be enhanced by access to 


large scale data and advanced analytics. 


1.Why does this matter? 


Even before the COVID-19 pandemic, challenges to human health and health system sustainability have 


been increasing across the world. Whilst heart disease, stroke and cancer still account for nearly two thirds 


of all deaths globally, increasingly people are living with multiple diseases and long-term conditions. These 


affect us deeply – they change the lives of those with the diseases and those who care for them. By making 


health data available to researchers, we can develop a better understanding of these diseases and find 


ways to prevent, diagnose, treat and manage or cure them. It is also essential for tackling the direct and 


indirect impact of pandemics and other public health challenges. 


2.Why is the UK the best place to do this? 


The UK has some of the richest health data anywhere in the world. With the NHS it is feasible to collect 


longitudinal health data on a large and diverse population, and to make national-scale improvements to 


health and care. Combined with unique research expertise, outstanding talent in the NHS and universities, 


and vibrant life sciences and technology industries, the UK has an unprecedented opportunity to use data 


at scale to drive innovation, grow the UK industry base and improve the long-term health of the public. For 


example, the RECOVERY trial1 is currently the world’s largest trial of COVID-19 drugs2. 


3.How do we ensure this happens in a safe way that retains and enhances public trust? 


Research conducted by Understanding Patient Data identified that people are generally comfortable with 


anonymised data from medical records being used for improving health, care and services, and for 


research, provided there is a public benefit. 3 The more informed people feel, the more they are likely to 


support these uses. However, people are more likely to be uncomfortable with the idea of commercial 


companies accessing their health data, and there are concerns about information being passed on for 


marketing or insurance purposes. There are recent examples of projects which have been widely reported 


in the media and may have increased public concern about health data use4. 


The UK Health Data Research Alliance (the ‘Alliance’) is committed to an approach to data access based 


primarily around Trusted (Trustworthy) Research Environments (TREs); with appropriate robust and 


independent TRE accreditation, monitoring and auditing. 


 


1 https://www.recoverytrial.net/ 
2 https://www.bbc.co.uk/news/health-52478783 
3 https://understandingpatientdata.org.uk/how-do-people-feel-about-use-data 
4 For example: https://www.theguardian.com/commentisfree/2020/feb/16/our-personal-health-history-is-too-valuable-to-be-harvested-by-tech-
giants, https://www.theguardian.com/technology/2020/feb/08/fears-over-sale-anonymous-nhs-patient-data 



https://www.recoverytrial.net/

https://www.bbc.co.uk/news/health-52478783

https://understandingpatientdata.org.uk/how-do-people-feel-about-use-data

https://www.theguardian.com/commentisfree/2020/feb/16/our-personal-health-history-is-too-valuable-to-be-harvested-by-tech-giants

https://www.theguardian.com/commentisfree/2020/feb/16/our-personal-health-history-is-too-valuable-to-be-harvested-by-tech-giants

https://www.theguardian.com/technology/2020/feb/08/fears-over-sale-anonymous-nhs-patient-data





 


 4 


Adopting this approach would be a way of addressing these public concerns and enhancing public 


confidence in the use of health data for research in the UK. For researchers, it would involve a significantly 


different way of working with these wider health datasets (though would not necessarily change the modes 


of access to existing research cohort data). Rather than extracts of individual level data being ’released’, 


TREs would provide access to a secure analytics environment (i.e. a safe setting) where researchers could 


bring analysis algorithms to the data.  


To achieve this shift, it will be therefore be necessary to mitigate concerns and gain and sustain the trust of: 


• The public and patients through improved explanations of the benefits and risks associated with 


using health data as well greater transparency and lay descriptions of the technical solutions being 


implemented.  


• Data custodians who must be willing to make data available for linkage and use in TREs. 


• Researchers, many of whom are used to a data release model, who may be concerned at the 


detrimental impact on researcher productivity from working in a TRE environment. 


There are now multiple examples of TREs operating successfully in this way, both for healthcare data and 


other potentially sensitive data, and the responses to the COVID-19 pandemic has accelerated this shift5. 


Examples include, but are not limited to: 


• Scotland Data Safe Haven programme6 


• UK Secure eResearch Platform in Wales7 


• Genomics England Research Environment8 


• UK Data Service Secure Lab9 


• NHS Digital TRE for England10 


• OpenSAFELY11 


There are a growing number of practical and cost saving benefits to this approach. It can maximise the 


utilisation of High-Performance Computing, whilst avoiding the costs of transferring and storing duplicates 


of increasingly large datasets, particularly imaging and genomic modalities. It also avoids the liabilities for 


researchers from having to ensure security of downloaded datasets. 


The initial consultation on the draft of this paper indicated broad support for the direction of travel, 


especially from patient and public representatives. However, we have identified six areas where further 


work is required to develop a productive ecosystem that that meets the changing needs of health data 


science to deliver public benefit whilst protecting individual privacy. 


1. Consistent and proportionate accreditation of safe people. 


 


5 https://www.hdruk.ac.uk/wp-content/uploads/2020/04/200416-COVID19-Research-Data-Final.pdf 
6 https://www.nhsresearchscotland.org.uk/research-in-scotland/data/safe-havens 
7 https://saildatabank.com/wp-content/uploads/UKSeRP_Brochure_v1.5.pdf 
8 https://www.genomicsengland.co.uk/about-genomics-england/research-environment/ 
9 https://www.ukdataservice.ac.uk/use-data/secure-lab/how-it-works.aspx 
10 https://digital.nhs.uk/coronavirus/coronavirus-data-services-updates/trusted-research-environment-service-for-england/ 
11 https://opensafely.org/ 



https://www.hdruk.ac.uk/wp-content/uploads/2020/04/200416-COVID19-Research-Data-Final.pdf

https://www.nhsresearchscotland.org.uk/research-in-scotland/data/safe-havens

https://saildatabank.com/wp-content/uploads/UKSeRP_Brochure_v1.5.pdf

https://www.genomicsengland.co.uk/about-genomics-england/research-environment/

https://www.ukdataservice.ac.uk/use-data/secure-lab/how-it-works.aspx

https://digital.nhs.uk/coronavirus/coronavirus-data-services-updates/trusted-research-environment-service-for-england/

https://opensafely.org/





 


 5 


2. Consistent accreditation of safe settings, making use of existing standards and with a focus on the 


use of public cloud computing. 


3. Involvement of public and patient representatives in the data access management decision making 


process, with transparency of use, outcomes, and impact. 


4. Improved lay explanations of the design and functioning of TREs. 


5. Enhancing the researcher experience whilst minimising risks to privacy. 


6. Addressing the technical, governance and process challenges of federating TREs. 


 


Status of the document 


This Green Paper has been updated to reflect the comments from a consultation run between 30 Apr and 


26 May 2020. We are very grateful for the twenty-four responses received which covered a broad range of 


stakeholder views including patient and public representatives, NHS and other data providers, academia, 


system-level stakeholders, TRE service providers and consultancies. Whilst it has not been possible to 


incorporate all of the comments received, the input will also be used in the development of the 


implementation plan. 


We continue to welcome comments and contributions to help shape the development and subsequent 


policy papers on the different areas outlined above. 


A summary of changes to the previous draft can be found at Appendix B.  







 


 6 


Overview 


Purpose 


Health data used for research and innovation comes from a variety of sources, but most relates to peoples’ 


interaction with the health and care system in some way – for example as an NHS patient, a participant in a 


clinical trial, being involved in a genomics initiative or as a blood donor. Therefore, achieving the 


confidence and trust of patients and the public in the use of this data is central to achieving our vision. 


This paper provides the case for a shift to providing access to data via Trusted (or Trustworthy12) Research 


Environments (TREs) which protect - by design - the privacy of individuals whose health data they hold, 


while facilitating large scale data analysis using High Performance Computing that increases understanding 


of disease and improvements in health and care. It sets out the requirements for TREs based on the Five 


Safes13 model, with some extensions to reflect the latest technological developments and specific 


requirements of health data. It sets out a potential direction of travel for the transparent, independent 


accreditation of TREs that will make up the infrastructure of the UK Health Data Research Alliance, as well 


as how federation across this ‘national grid’ of TREs could occur. It concludes by identifying six work 


packages required for implementation. 


 


Background 


The UK Health Data Research Alliance is an alliance of leading health, care and research organisations 


united to establish best practice to enable the ethical use of UK health data for research and innovation at 


scale14. A central challenge in using health data is how to facilitate research while protecting privacy and so 


engendering public trust. 


The Office of National Statistics (ONS) which facilitates research access to similarly sensitive administrative 


data described in 201715 its role as to "find a way to maximise the use of the detailed data that ONS holds, 


while keeping them secure at all times; to let government, academics, businesses and others use these data, 


while being able to assure you [the public] that you will never be identified, your private details will never 


become public and that the information you have given us will only ever be used in ways that clearly serve 


the public good". Their approach is summarised as “Five Safes”: Safe people; Safe projects; Safe settings; 


Safe outputs; Safe data. These “Five Safes” should be considered as adjustable controls rather than binary 


settings. Risk is addressed by complementary adjustments on the implementation of each “Safe” to provide 


 


12 We have chosen to use the term ‘trusted’ but acknowledge there are other stakeholders who prefer the term ‘trustworthy’. 
13 https://blog.ons.gov.uk/2017/01/27/the-five-safes-data-privacy-at-ons/ 
14 https://ukhealthdata.org/ 
15 https://blog.ons.gov.uk/2017/01/27/the-five-safes-data-privacy-at-ons/ 



https://blog.ons.gov.uk/2017/01/27/the-five-safes-data-privacy-at-ons/

https://ukhealthdata.org/

https://blog.ons.gov.uk/2017/01/27/the-five-safes-data-privacy-at-ons/





 


 7 


an appropriate context for research to occur which maintains an optimal balance between research benefit 


and overall risk management. 


The term "Data Safe Havens" has been used to describe systems for providing researchers with access to 


data while managing risk of unauthorised re-identification of individuals from de-identified data, however 


implementations vary considerably16. When evaluated against the "Five Safes" defined by ONS, common 


features of Data Safe Havens are processes of evaluation of research proposals before granting access (Safe 


projects) and robust processes to de-identify and anonymise data being accessed to reduce the risk of re-


identification (Safe data). However, in many cases the model of access is one of "Data Release", i.e. where 


processed datasets are distributed to researchers, rather than requiring them to carry out their analysis 


within a controlled environment operated by the Data Safe Haven (Safe setting). Once data is distributed to 


researchers, controls on who accesses the data (Safe people) and on what is publicly released as results 


(Safe outputs) and even exactly what research the data is used for (Safe projects) are out of direct control 


of the Data Custodians. 


Historically organisations such as ONS that have operated safe settings have offered only a limited set of 


statistical analysis tools to researchers accessing data in their environment. These have been largely 


adequate given the structure and size of administrative and social science datasets being analysed. By 


contrast, health datasets, consisting of electronic health records, images, and omics data types, are 


typically richer and larger. Analysis is more likely to require complex custom analysis algorithms which 


correspondingly require more substantial compute resources. 


Until recently it has been a challenge to provide a safe setting able to support analysis at such a scale and 


with such diverse tooling. There has also been a history, dating back to the open sharing of the first human 


genome, of data distribution for such biological datasets to researchers to allow them to carry out analysis 


on their own computer systems. As a result, with the rise of the generation of omics data from consented 


individuals, this data distribution model has become codified as the process for managed data sharing, 


exemplified by the archives database of Genotypes and Phenotypes (dbGaP) and European Genome-


phenome Archive (EGA). 


Critical to the success of the proposed TRE-based approach will be achieving the optimal balance between 


confidence of data controllers through increased security, benefits to the researcher through improved 


access to larger datasets, and transparency for public and patients as to who is accessing the data and for 


what purposes. 


A reduction in researcher productivity has been highlighted as a risk through the initial consultation. It will 


therefore be essential for the UK Health Data Research Alliance TRE workstream to continue to engage the 


community to develop best practice for the full range of researcher requirements and experience. It will 


also be important to communicate the other benefits that will accompany a move away from the data 


release model such as improved data access request turnaround times and approaches to enable greater 


potential for hypothesis-generating or agnostic analysis. 


 


16 Burton, P. R. et al. Data Safe Havens in health research and healthcare. Bioinformatics 31, 3241–3248 (2015). 


https://europepmc.org/article/MED/26112289 







 


 8 


 


The case for TREs providing access to health data through safe settings 


Recent events and developments have made the provision of safe settings for health data analysis both a 


desirable and technically practical alternative to data distribution. 


Firstly, previous initiatives that have not effectively engaged or consulted on the rationale for data access 


have resulted in a lack of trust in the phrase 'data sharing'. It has become associated with the risk of jigsaw 


reidentification through the distribution of data to unknown third parties for unknowable types of analysis 


and potential unknown further distribution and linkage. All approaches to the de-identification of datasets 


that contain individual patient level data are limited and require controls enabled by TREs. 


Secondly, the adoption of General Data Protection Regulation (GDPR) has made researchers and their 


organisations subject to serious financial consequences of failing to adequately protect personal health 


data distributed to them and hosted on computer systems they are responsible for. For many 


organisations, in particular universities and NHS trusts, it has becoming increasingly challenging to operate 


computing environments with the required level of security. This is particularly the case when large scale 


high-performance computing (HPC) is required to support the research community. Similarly, data 


custodians distributing data have become more risk averse because of potential shared responsibility with 


receiving organisations for any breach under GDPR. 


Thirdly, for large datasets such as images and genomes, data distribution is both inefficient and costly. It 


results in funders directly or indirectly supporting the costs of storage of multiple copies of large datasets 


and the associated network costs for multiple large data transfers, when each copy may only be used for a 


limited period. 


Fourthly, over the last 5-10 years the evolution of computer systems have made it practical for researchers 


to bring complex analysis pipelines to data held on centralised systems17 and for these systems to be able 


to support both cost efficient and dynamic scalability of compute18 for analysis and integral data security19. 


Finally, there are examples of operational systems that provide a safe setting as the only mode of access 


and that are being used at scale for these classes of health data. The SAIL DataBank has operated for 12 


years with a 'no data leaves' or 'reading library' approach to data access. Using Swansea University’s UK 


Secure e-Research Platform (UKSeRP) to deliver remote access to population-scaled linked data resources 


from over 400 partner organisations, UKSeRP’s fully featured high powered analytical environment has 


supported hundreds of projects conducted by academics from across the UK over that time20. Similarly, 


Scotland has implemented a system of federated safe havens with secure analytics platforms, which are 


safe settings, as described in their Safe Havens Charter21. The more recent Genomics England Research 


 


17 Through Virtual machines or lightweight containers such as Docker. 
18 On premise High Performance Compute (HPC), private or public cloud services 
19 Data encryption at rest under data custodian control via Key Management Infrastructure. 
20 https://saildatabank.com/wp-content/uploads/SAIL_10_year_anniversary_brochure.pdf 
21 https://www.gov.scot/publications/charter-safe-havens-scotland-handling-unconsented-data-national-health-service-patient-records-support-


research-statistics/pages/4/ 



https://saildatabank.com/wp-content/uploads/SAIL_10_year_anniversary_brochure.pdf

https://www.gov.scot/publications/charter-safe-havens-scotland-handling-unconsented-data-national-health-service-patient-records-support-research-statistics/pages/4/

https://www.gov.scot/publications/charter-safe-havens-scotland-handling-unconsented-data-national-health-service-patient-records-support-research-statistics/pages/4/





 


 9 


Environment (GERE) is also a safe setting and, with >20Pb of genome data from the 100,000 genomes 


project, operates at a much greater scale. It has >2,000 researchers onboarded to carry out analysis with a 


range of tools and a full HPC environment (see figure 1).  


GERE has the advantages of being set up 1) with explicit research consent from each patient participant; 2) 


with substantial public and patient engagement and oversight and 3) with completely unequivocal 


published22 and public statements that individual level data will not be distributed but will remain within 


the research environment. As such it has achieved a high level of trust despite dealing with individual 


genomes, a new and sensitive class of personal health data23. 


UKSeRP has been available as a private cloud offering to third parties wishing to take advantage of 


UKSeRP’s “ready to go” platform to secure and provide access to their own data, under their own 


governance 24 25. As of the 1st January 2020 there were 25 UK-based organisations with UKSeRP tenancies in 


the UK, including Dementias Platform UK, Avon Longitudinal Study of Parents and Children (ALSPAC), and 


UK-CRIS (Clinical Record Interactive Search), with an increasing number of installations internationally. 


It is apparent from patient and public engagement work that there is much greater comfort with data being 


accessed through a safe setting than data distribution.26 Where research access is via a safe setting with 


appropriate patient /public oversight of research activities an opt-out consent model may also be 


considered sufficient even where data is sensitive, such as the founder CRIS system providing a research 


environment with Natural Language Processing (NLP) tools on a de-identified copy of the EHR records of 


the South London and Maudsley NHS Foundation Trust (SLaM)27. Even during past media-fuelled public 


concern about data sharing, the SAIL Databank with its robust proven and robust approach to data curation 


and access remained uncriticised28. 


Most recently, the OneLondon Citizens’ Summit Public deliberation in the use of health and care data 


identified the following factors that reassured participants in relation to data access29: 


• Research organisations accessing data within a controlled and secure environment, such as a 


hospital or research hub, and the data not leaving this environment; 


• Access being supervised by appropriate NHS staff or conducted by NHS analysts on behalf of the 


research organisation; 


• Contractual arrangements in place that underpin the data access with consequences for those who 


break the rules around access (e.g. sharing data outside of the research environment); 


• Data not sent or shared outside of the research environment (but could be accessed remotely). 


 


 


22 Turnbull, C. et al. The 100 000 Genomes Project: bringing whole genome sequencing to the NHS. BMJ 361, k1687 (2018); Genomics England 


Protocol https://www.genomicsengland.co.uk/library-and-resources/ 
23 https://medconfidential.org/for-patients/loopholes/ 
24 https://farrinstitute.org/wp-content/uploads/2018/03/UKSeRP_Case_Study.pdf 
25 https://saildatabank.com/wp-content/uploads/UKSeRP_Brochure_v1.5.pdf 
26 Great North Care Record 2018 Base: 824 North East representative 
27 e.g. CRIS system, allowing NLP over de-identified mental health records https://www.slam.nhs.uk/research/cris/ 
28 Lyons, Ford and Jones, Care.data: why are Scotland and Wales doing it differently?  https://www.bmj.com/content/348/bmj.g1702/rr/687637 
29 https://www.onelondon.online/wp-content/uploads/2020/07/Public-deliberation-in-the-use-of-health-and-care-data.pdf 



https://www.genomicsengland.co.uk/library-and-resources/

https://medconfidential.org/for-patients/loopholes/

https://farrinstitute.org/wp-content/uploads/2018/03/UKSeRP_Case_Study.pdf

https://saildatabank.com/wp-content/uploads/UKSeRP_Brochure_v1.5.pdf

https://www.slam.nhs.uk/research/cris/

https://www.bmj.com/content/348/bmj.g1702/rr/687637





 


 10 


Requirements for a Trusted Research 


Environment 


The UK Health Data Research Alliance’s Principles for Participation30 include use a proportionate approach 


to the governance of data access based on the five “safes”. TREs provide a "safe setting" approach. For the 


Alliance to maximise its potential, common agreed specifications will simplify processes for researchers, 


lowering barriers to access to multiple TREs. Over time, a common TRE specification(s) combined with the 


adoption of common health data standards will facilitate federated analysis across multiple TREs. 


Ensuring public trust is maintained across multiple TREs implemented in different ways and operated by 


different organisations will require both the adoption of a common TRE specification and independent 


accreditation and auditing (see accreditation below). 


Most Alliance members manage health service data for which access through the safe setting model is most 


appropriate. A subset of members manage access to research cohorts where rules of data access may be 


significantly different. This is due to participants in research cohorts being volunteers who have consented 


to data access rules that were ethically agreed at the outset. For example, the consent of one of the largest 


UK research cohorts, UK Biobank 31allows data distribution to approved researchers ("safe people") who 


have an approved research plan ("safe projects"). For these members setting up a TRE instance based on 


the safe setting model need only be one method of data access. However, to maintain the integrity of the 


ecosystem, such a TRE instance would need to be completely isolated from systems that provide data 


release. 


 


Safe people 


Individuals allowed access to TREs should be researchers32 able to demonstrate appropriate credentials and 


be undertaking approved (safe) projects. They are likely to be paid by research organisations that are 


prepared to take responsibility for their actions and vouch for each individual. However, the approach must 


not inadvertently constrain access for researchers from non-standard backgrounds, such as those bringing 


distinctive data science capabilities from other sectors such as social sciences, finance or from start-ups. 


Researchers would be required to sign legally binding terms of use including:  


• not trying to re-identify individuals33 


• immediately reporting any security weakness found when using the system and not attempting to 
exploit it 


• not sharing their login credentials with any other individual 


 


30 https://www.hdruk.ac.uk/wp-content/uploads/2020/03/200304-Principles-for-Participationv2pdf.pdf 
31 https://www.ukbiobank.ac.uk 
32 Researchers could be from academia, NHS and from industry. Any accreditation of research must cover all these communities. 
33 Data Protection Act 2018 Section 171 - Re-identification of de-identified personal data 



https://www.ukbiobank.ac.uk/





 


 11 


• informing the TRE if they are changing institutions before they have done so 


They would also be required to carry out information governance training and, potentially, training specific 


to the health domain, TRE and/or datasets, refreshed periodically. 


Accredited TREs will require systems to track individuals and organisations, the status of their on-boarding 


progress. With a common definition for safe people across the Alliance, it would be possible to setup 


something like the "ONS Approved Researcher Scheme" or “Accredited researcher under the Digital 


Economy Act 2017”34 , where researchers only have to be approved once to access multiple TREs, subject 


to separate project approvals. This is also the approach that is being developed through the Global Alliance 


for Genomics and Health (GA4GH) with their passport and visa standards35. 


The Health Data Research Innovation Gateway (the ‘Gateway’)36, working in concert with the ONS Research 


Accreditation Service37 has the potential to provide the technical implementation to reduce burden on 


researchers, and their parent organisations, wanting to access multiple datasets across different Alliance 


TREs. This would also simplify implementation for each TRE and would be achieved either through the 


Alliance managing identity of researchers itself or relying on third party national or international research 


directories that have been proposed should they implement appropriate review and management 


processes. 


 


Summary of Consultation responses to question: Safe people: how do we accredit researchers in a way 


that can support academia, NHS and industry to achieve the vision that every health and care 


interaction and research endeavour will be enhanced by access to large scale data and advanced 


analytics?   


• General support for the need to have an open standard that may need to be adjusted for specific 


datasets and specific TREs. 


• Should support a tiered approach to accreditation aligned to different levels of data sensitivity 


• Prefer licensing rather than one-off accreditation with a central body providing licencing. 


• Use existing accreditation schemes (e.g., aggregation of many of the common "tokens of trust”)  


• Risks to mitigate included: 


o Accreditation of individuals may be cost prohibitive, could fall under a broader research unit 


or organisational accreditation. 


o Accreditations and approaches become nothing more than box ticking exercises. 


 


 


34 https://www.ons.gov.uk/aboutus/whatwedo/statistics/requestingstatistics/approvedresearcherscheme#becoming-an-approved-researcher-


through-the-ons-approved-researcher-scheme 
35 https://www.ga4gh.org/news/ga4gh-passports-and-the-authorization-and-authentication-infrastructure/ 
36 https://healthdatagateway.org/ 
37 https://researchaccreditationservice.ons.gov.uk/ons/ONS_Homepage.ofml 



https://www.ga4gh.org/news/ga4gh-passports-and-the-authorization-and-authentication-infrastructure/





 


 12 


Safe projects 


Despite the privacy protections offered by TREs, it remains essential to ensure that the use of data is 


appropriate and has the potential for public benefit. The TRE must have the functionality to enable this use 


to be audited to ensure compliance. Alliance members already have systems in place to review proposed 


research projects, and the functionality of the Health Data Research Innovation Gateway is being 


developed to support the harmonisation of these systems as far as possible.  


Involving representatives of patients and public is a key element, alongside transparency of decision making 


and data use, as highlighted in the Foundations of Fairness joint report from Understanding Patient Data 


and the Ada Lovelace Institute38 and subsequent learning data governance model proposals39. This includes 


recommendations to address the issue of frequency of feedback and transparency around the research 


that is being carried out, that patients, public and cohort research participants frequently raise in focus 


groups. To improve transparency, it is proposed that TREs require lay summaries to be provided as part of 


the project approval process with these being made public on approval. TREs should also implement 


systems to allow access by researchers of data held by the TREs to be linked back to projects so that 


research outputs can be made transparent and reported back to participants as standard. 


Further consideration of safe projects will be considered as part of the Data Access management module 


development of the Innovation Gateway. 


 


Safe setting 


As detailed above, there are multiple existing platforms providing research access to health data through 


the implementation of a safe setting. While one side of operating a safe setting is the need to ensure public 


and data controller trust through security and transparency, the other side is the need to ensure it is 


engineered to be as easy to use for research as possible. 


At minimum a safe setting needs to implement: 


• A system to hold data securely such that individual level data cannot be exported. For transparency 


the security design and implementations should be independently audited with reports reviewed 


by a patient/public oversight group and made public. 


• Systems to allow secure remote access by accredited researchers to carry out analysis with the 


ability to keep track of researcher activity (to ensure compliance with "safe projects") and that 


ensures accounts cannot be shared (to ensure compliance with "safe people"). 


 


38 https://understandingpatientdata.org.uk/what-do-people-think-about-third-parties-using-nhs-data 
39 https://understandingpatientdata.org.uk/news/new-approach-decisions-about-data 







 


 13 


• A research environment containing a set of tools to allow data to be analysed, with a barrier 


between the safe setting environment and the outside world to control data and software import 


or export, referred to below as the ‘air lock’.  


• Processes and systems for export of summary data (Safe output, see below) and to support data or 


software import. It will be necessary to implement systems able to scan data files, such as for 


viruses hidden within software packages and for identifiable data that should not be imported into 


a TRE. 


The types of analysis that researchers wish to carry out may go beyond statistical packages provided as 


standard by TREs (e.g. R-Studio, Stata). It must therefore be possible for researchers to bring their 


algorithms into the safe setting. The ‘Air lock’ capability ensures that imported tools are scanned to check 


that they will not compromise the security and integrity of the TRE and, in particular, do not facilitate the 


export of record level data. 


Similarly, researchers may wish to analyse data in the safe setting along with data held outside. The safe 


setting must provide mechanisms to support importing and linkage of data. As with tools, this will require 


‘air lock’ capability to allow for the secure importing of researcher supplied data. This ‘air lock’ may require 


tools to ensure that this data does not compromise the environment nor enhance the risk of re-


identification beyond that assessed at the time the researcher’s request for access was approved.  


Data linkage will also require a mechanism to undertake the linkage in such a way that privacy is 


maintained or enhanced, such as using the services of a trusted third party. 


In practice, such controls mean that researchers cannot operate inside the safe setting as they do on their 


own computer systems. While they can access the safe setting remotely via a Virtual Desktop Interface 


(VDI) to carry out their research, they will not be able to connect from the safe setting to the outside except 


via the ‘air lock’. This means they will not be able to access external websites, unless these are whitelisted 


with appropriate security to make them read only to prevent data export. It also means they cannot easily 


connect directly to software repositories such as GitHub. 


To facilitate the development and configuration of software prior to import into the safe setting, it is likely 


to be beneficial for TREs to provide researchers with a separate test environment that behaves like the safe 


setting, but is accessible from the internet. Such a test environment would need to have the data 


frameworks identical to those within the safe setting so processing of data formats and communication to 


APIs could be tested, but the data itself would need be synthetic40. Since software frequently assumes the 


existence of the internet and contains embedded external file requests etc. it is also sensible for this test 


environment to have a 'no-internet' mode so it can be checked that the software still runs in the absence of 


internet connectivity. 


TRE safe settings will be multi-user environments, in most cases with the ability to run algorithms on high 


performance computing systems, either as on-premise native HPC, private cloud or public cloud (see safe 


computing below). In all cases systems to manage the competing demands of many researchers are 


essential, meaning imported software must be able to work with such systems. Similarly, regarding actual 


 


40 Synthetic data is artificially generated to replicate the statistical components of real-world data but doesn't contain any identifiable information. 







 


 14 


software import, software could be packaged in different ways including containers (such as Docker) to full 


virtual machines. Across the Alliance it may be appropriate for different TREs to consolidate on supporting 


one or a limited number of workflow management and software packaging solutions to reduce the 


complexity for researchers wanting to run their software in different TREs. 


 


Safe computing – an extension of Safe setting 


Since the ONS definition was originally developed, a new issue has become important that is not explicitly 


covered by the "Five Safes" but needs to be addressed to build public trust. This is the outsourcing of 


provision of computing infrastructure for all or part of a safe setting to third parties through partnerships 


with commercial organisations or use of public cloud computing providers. 


Previously, safe settings have been almost exclusively provisioned through "on-premise" computer 


hardware where physical security of equipment, network security, software maintenance etc. is the 


responsibility of the data custodian or TRE operator. Such systems can be configured as "private cloud" to 


support the use of software distributed as virtual machines and containers. However, use of third-party 


computing resources, such as public cloud, offers many potential advantages for TRE providers and is likely 


to be the default from now onwards. This provides dynamic scalability of compute to enable short periods 


of intensive computation such as for AI training. Outsourcing layers of the hardware and software stack 


which have become commodities to cloud providers brings other potential benefits due to their greater 


capacity to engineer scalable platforms and implement robust security. 


In order to build public trust, use of private sector computing infrastructure to provide a safe setting must 


be done in such a way that none of the hardware and software layers outsourced make it possible for the 


third-party provider to access individual health data. This needs to be enabled through security design and 


engineering as well as contractual arrangements with the third-party provider to minimise the risk of a data 


security breach. It is accepted by some cloud providers that a security design that ensures they have no 


data access is a critical requirement to many organisations. Technical papers have been published about 


how to engineer this level of security where cloud provider administrators have no ability to access any 


customer data41,42. 


The security engineering and design required to make this possible is complex and involves encryption on 


rest of all health data and encryption key management infrastructure configuration such that only the data 


custodian controls the keys. It is proposed that TREs using public cloud should be engineered in this way 


and would be regarded as operating a "safe setting" that implements "safe computing". 


Explaining this complex engineering and design in ways that data custodians, researchers and members of 


the public can understand and engenders trust represents a challenge that needs further consideration. 


 


41 AWS: https://d1.awsstatic.com/whitepapers/using_aws_context_nhs_cloud_security_guidance.pdf; 


https://d1.awsstatic.com/whitepapers/Security/AWS_Security_Best_Practices.pdf; 


https://d0.awsstatic.com/whitepapers/AWS_Securing_Data_at_Rest_with_Encryption.pdf 
42 Google: https://services.google.com/fh/files/misc/handling_healthcare_data_uk.pdf, https://cloud.google.com/solutions/setting-up-a-hipaa-


aligned-project 



https://d1.awsstatic.com/whitepapers/using_aws_context_nhs_cloud_security_guidance.pdf

https://d1.awsstatic.com/whitepapers/Security/AWS_Security_Best_Practices.pdf

https://d0.awsstatic.com/whitepapers/AWS_Securing_Data_at_Rest_with_Encryption.pdf

https://services.google.com/fh/files/misc/handling_healthcare_data_uk.pdf

https://cloud.google.com/solutions/setting-up-a-hipaa-aligned-project

https://cloud.google.com/solutions/setting-up-a-hipaa-aligned-project





 


 15 


Summary of Consultation responses to question: Safe setting: How do we provide assurance that 


Trusted Research Environments that make use of public cloud storage and computing are safe settings 


and that data cannot be accessed by the hosting technology companies?  


• Manage public cloud providers by contract, reputation and physical controls (keys). 


• Require assurance at technical level for security standards; at systems level for robust ISMS 


provision; at governance level in terms of data sharing agreements. 


• Require specific information controls including encryption at rest with key management segregation 


so that the hosting company can be shown to be unable to access data. 


• Require all processes that generate keys derived from customer-managed keys be audited, with 


alerting in place for unexpected access. 


• Apply permissions technology that couples data use(s) to data access. 


• Require transparency around service level agreement and support agreement, including the 


conditions under which its employees would need to access encrypted volumes. 


• Examples provided included: Amazon AWS, Microsoft Azure and Google GCP all offer FIPS 140-2 


compliant key management services backed by hardware security modules (HSMs); NHS Digital 


"Health and Social Care Cloud Security - Good Practice Guide“43; Intel's SGX secure compute 


extensions; IGToolkit/DSPT, ISO27001, Cyber Essentials, Data Protection Impact Assessment (DPIA); 


ONS / UKSA Accredited Processor. 


 


Summary of Consultation responses to question: Safe setting: How is this [use of public cloud] best 


explained to data custodians, researchers and the public and not just security experts?  


• Very strong support for shift to public cloud: recommendation to use NHS Digital's language to signal 


a more positive attitude towards its use. 


• Cloud host should implement a layer of transparency to help assure public that public cloud solutions 


are safe and well managed, making available its agreements, including the conditions under which its 


employees would need to access encrypted volumes; publishing accreditation met, results of audits 


and improvement plans/corrective action plans,. 


• Language used must be consistent and clear without assuming specialist or prior knowledge. Visual 


representations can be a powerful and effective. Working with patients would help achieve this. 


• Clinicians are crucial stakeholders who should be included in efforts to consult with patients and the 


public on the model being developed 


• Communicate clearly the benefits of public cloud platforms to research in terms of flexibility, 


functionality, near-global accessibility and cost. 


• Rather than explain, demonstrate physical and logical controls with total transparency by walking 


stakeholders through the process of data flow and access. Visits to UK facilities showing the physical 


data flow from data ingestion, data landing and data processing. 


 


43 https://digital.nhs.uk/data-and-information/looking-after-information/data-security-and-information-governance/nhs-and-social-care-data-off-


shoring-and-the-use-of-public-cloud-services/ 







 


 16 


Safe data 


As well as all the controls outlined above, TREs should ensure that the data accessible to researchers within 


the safe setting is proportionate to the approved project requirement, in line with GDPR requirements. 


Processes to import data into the safe setting include de-identification to minimise the risk of accidental re-


identification of individuals. Best-of-breed de-identification and encryption, will replace the current ‘data 


release’ approach to anonymisation that either increases privacy risks or negatively impacts research 


analysis as a result of the anonymisation required to manage the risk of ‘jigsaw re-identification’44 outside 


of a TRE. These limitations are central to the need to move towards a TRE based model for future research 


and innovation.  


However, with the additional controls supported by the other “Safes” current conservative approaches to 


linkage and data minimisation can be adjusted therefore opening up new research opportunities and 


especially facilitating a more effective approach to hypothesis-generating research that has the potential 


for public benefit. Environments such as GERE which implements a safe setting with strong implementation 


of the other safes, allow researchers to analyse across the entire dataset, facilitating broad investigations of 


genome/phenome relationships, multimorbidity effects etc. 


 


Safe outputs 


As outlined in Safe setting, TREs must implement a barrier (or “air lock”) between the safe setting 


environment and the outside world to prevent unauthorised data export (or import). TREs must implement 


processes and systems to allow approved data to cross this barrier. Systems require functionality to track 


requests and decisions, supporting cycles of rejection and revision. 


Current approaches to review requests to export summary data are based on manual review with typically 


final release being governed by an oversight committee. This is a potential bottleneck and could be one of 


the factors that will negatively impact the experience of a researcher moving from a locally hosted analysis 


environment to a TRE. Work is therefore required to explore approaches to automation or partial 


automation where the risks of disclosure can be adequately controlled. This will also be beneficial for the 


data custodians to make management more scalable and sustainable. There are opportunities to establish a 


network of TRE airlock managers to share expertise and develop consistent approaches to definition of safe 


summary outputs. 


 


 


 


44 Jigsaw re-identification is the ability to identify people using two or more different pieces of information from two or more sources of information 







 


 17 


Summary of Consultation responses to question: Safe outputs: How do we achieve a scalable and 


trustworthy approach?  


• Focus on simplicity and automation to enable scalability – the more manual the more potential for 


error, inconsistency, and delay. 


• Adopt holistic approach to output management: training of researchers and categorisation of 


outputs which are safe or require further manual assessment.  


• Aim at reaching point of trusting researchers and your system for assuring they are trustworthy. 


• Develop ability to approve reusable output pipelines as safe rather than individual instances of 


output data – output reviewers need to be appropriately trained. 


• Consider tiered risk assessment – automated processes to scan outputs and classify asset and 


associated risk. Low risk could be under control of Principal Investigator. 


• Helpful if team in charge of data feed also responsible for checks to scan outputs. 


• Can be achieved with the right type of output policy and careful management of researchers’ needs. 


• Safe egress of individual level data only to another TRE with equivalent level of security. 


• Learn from ONS, UK Data Service, HMRC DataLab and GERC that already implement safe outputs for 


their hundreds of researchers 


• Implement controls for reputational risks as well as statistical disclosure. 


• Consider different purposes: ONS identifies 3 distinct outputs: 


o Pre-publication clearance 


o Publication clearance 


o Code file clearance 


 


Safe return - Extending the Trusted Research Environment definition 


While health data held within TREs is de-identified for most research purposes to guard against accidental 


re-identification of individuals by researchers (safe data), there are differences as to whether it is 


consented and/or technically possible to send individual analysis results back to the clinical setting that 


originated the data and where identities are known. This will be for individual clinical care purposes and 


invitations to participate in trials and other research projects. 


For example, in the Genomics England case (see figure 1), there is ethical approval and patient consent to 


pass analysis results for an individual generated in the research environment safe setting back to the 


clinical setting for re-identification, evaluation and return for clinical care. These ‘outputs’ supplement the 


results already generated by clinical analysis pipelines in the clinical setting. Given that the clinical analysis 


pipelines only produce diagnostic results in 20-25% of cases, there is considerable clinical value in 


additional individual diagnoses being proposed for undiagnosed patients from the research side. Making 


this possible requires completely robust and certified data paths for individuals to ensure that a result 


obtained in a research environment is always perfectly mapped back to that individual's clinical record. 







 


 18 


On the other hand, in the case of research cohorts such as UK Biobank, which does contain clinical health 


data for each individual, there is no consent for return of results to individuals so a TRE based on UK 


Biobank data would not allow this. 


For TREs where return of results is possible, there can be multiple benefits. It may be only a part of the 


research activity carried out within a TRE, but supporting this option has the potential of increasing the 


convergence of research and clinical care, bringing researchers and clinicians closer together. It may also 


provide an additional incentive to clinicians to ensure the clinical data they record is as complete as 


possible if research use could result in additional clinical feedback. 


Implementing such a return path in a way that ensures no reports are returned to the wrong individual 


requires a trusted linkage service to manage the keys and for the receiving body to manage consent. There 


was a split view on whether to consider this a separate safe or whether it should be treated as extension of 


‘safe output’. There was, however, broad agreement that a tiered approach to TREs on a number of 


dimensions should be considered and that this was only one part of functionality. 


 


Figure 1: Schematic example of a TRE+ environment. The Genomics England TRE operates as a safe setting 


[green] that approved researchers (Safe people) can only access via a virtual desktop interface (VDI). Only 


de-identified data is accessible by researchers (Safe data). Research is overseen by an Access Review 


Committee (Safe projects). Only summary data can be exported from the TRE through an Airlock and only 


after manual review (Safe output). Analysis of genome data requires High Performance Compute (HPC) 


resources, however scaling HPC to meet the needs of large numbers of researchers is challenging. One 


solution would be to also use public cloud resources; however, this would need to meet the security 


requirements of Safe computing. In the Genomics England environment, the data accessed by researchers 


is a de-identified version of real-world data being analysed to produce reports for clinical care [blue]. This 


makes it possible to pass back research results that may be relevant for individual clinical care (Safe return). 


Clinical Reports


Patients
Clinicians


C
o


n
se


n
t


Sample / 
Clinical 


Data


Genome Medicine Centres (GMCs)
Genome Laboratory Hubs (GLHs)


R
esearch


ers


Clinical
Apps


D
ata C


en
tre


Access Review 
Committee


Airlock


Export: 
summary only


Airlock


Import: Tools 
External data


Di-identified


NHS Firewall


Safe
 p


e
o


p
le


Safe projects


HPC


Safe output


Safe setting


Safe computing


Clinical
Apps


Public 
Cloud


Safe return


Clinical
Apps


Identifiable


Research
Apps


Research
Apps


Research
Apps VDI


Safe data







 


 19 


 


Summary of Consultation responses to question: Do you think this particular output [safe return] 


should be considered a separate ‘safe’ and that this functionality would represent a TRE + model 


• The Safe Return discussion needs to consider the patient safety implications and the associated use 


of clinical risk management standards for both (i) manufacture and (ii) application and deployment 


of health IT systems respectively (DCB0129 and DCB0160) to mitigate any safety concerns 


• “Safe returns” is a fundamentally problematic notion that should be removed, and intent achieved 


through existing and legitimate relationships 


• We have been required by our customers to provide re-identification services as part of TRE 


implementations as standard. 


• The concept of 'Safe Return' is excellent, and much needed….[but] we think actually that it could 


constitute an additional 'safe output. 


• There should always be a secure way of communicating relevant research results to the data 


custodians who submitted the data to the TRE, if the data is reversibly psuedonymised. It is their 


decision on whether to act or not. 


 


 


Researcher requirements for a TRE environment 


and for data federation 


Since the objective of setting up TREs is to enable research on health data at scale, it is important that the 


implementation of the "Safes" as previously described do not unnecessarily restrict or slow down research 


activity. As previously described, there are many advantages, such as in terms of trust, security and cost, of 


providing a single controlled point of access to data through a TRE, however there are also risks of lower 


research productivity if researcher concerns about difficulties of carrying out analysis within a TRE are not 


addressed. For example, one legitimate researcher concern is that TREs have sufficient support staff and/or 


sufficiently automated systems to ensure rapid import of data; installation of software and export of 


summary results to minimise research delays. Other concerns may be less specific to TREs, such as the 


current lack of expertise in deploying software in cloud environment. Training or support for researchers is 


clearly needed to address this, but here TREs are not unique, just at the vanguard of adoption of public 


cloud that will ultimately affect all researchers. 


For this reason, engagement with researchers is critical. One of the six proposed follow-up work packages is 


about enhancing research experience while minimising risks to privacy and the consultation included a 


question specifically about functionality required: 


 







 


 20 


Summary of Consultation responses to question: User centred functionality: What is the minimum set 


of analytical tools and functionality that a TRE must make available for researchers? 


• Requirements for tools will be domain specific. This is where TREs can differentiate themselves 


• Researcher engagement should not be limited to giving specifications. Researchers should be 


embedded in the entire TRE environment development process. 


• Key requirement for a TRE that seeks to provide a productive, highly usable analysis environment is a 


smooth, fast process for reviewing, approving and provisioning new software and tooling within it. 


• Open source scientific software is often not mature enough to run in cloud or hosting platforms 


using standard security models (e.g. OAuth2) and data management (shared hosted disks, blob 


stores). HDR UK could support funding software developers to make their tools more secure and 


robust for use in TREs. 


• TREs will benefit from being able to access large virtual machines, or virtual machines equipped with 


graphical processing units. 


• A benefit of TREs is ability to dial up computing power as needed, however mechanisms will be 


required to manage spending. 


Example tool requirements: 


• Graphics tool, statistical tools (e.g., R, RStudio, Stata), Programming language (e.g. Python, Perl) 


• Data Visualisation tool (e.g., Tableau), Data Integration tool 


• Version control client for collaborative working, chat functionality. 


• Browser, file compression, text editor, word processor, spreadsheet, presentation, PDF Reader 


• SQL database (e.g., Postgres) 


• For genetics: Workflow engines (e.g., nextflow, WDL), high-performance general-purpose compute 


with APIs and CLIs 


• Jupyter Notebooks for reproducible code 


• Software services for data munging, stratification e.g., cohort browsers 


• Access to package repositories (e.g., CRAN, PyPI, BioConductor, Conda) and fast process for approval 


and installation. 


 


A second related researcher concern is about being able to carry out analysis across multiple datasets when 


the TRE model does not allow distribution of individual level data. When a second dataset can be 


distributed (such as a research cohort) it may be possible to import that dataset into the TRE to carry out 


analysis across the two datasets there. However, if the same restrictions apply to both datasets, then some 


sort of federated analysis between multiple TREs will be required. In the case of researchers wanting to 


carry out analysis across health system data from multiple countries it is likely that that most countries will 


not allow individual level data to cross national boundaries (unless part of a research cohort) making 


federation the likely future norm for this type of research.  


The simplest form of federated analysis involves running analysis algorithms separately on the data held 


within each TRE and then exporting resultant summary outputs (safe outputs) and combining them. Such 


an approach is already used in cases where individual level data cannot be directly combined, such as meta-







 


 21 


analysis of genome wide association studies. Similarly, there are approaches where TRE environments 


provide programmatic interfaces that implement the summarisation rules of safe outputs, enabling 


researchers to carry out limited types of federated queries remotely across multiple TREs without having to 


install and run software on each. Implemented examples include the beacons network45 developed by the 


Global Alliance for Genomics and Health46. 


However, there are classes of experiment that may benefit from a tighter form of data federation or the 


aggregation of datasets to allow linking within a single TRE or virtual TRE environment. One way of 


supporting this is to build upon an accreditation process for TREs (see below) to establish a common model 


of trust across a federation of TREs with common researcher identity. Not all TREs may implement the 


requirements in this paper to the same level and therefore a potential asymmetric hierarchical model of 


data flow may be required, ensuring that aggregated data is accessed in the safest environment across the 


federation. This could build on experience from the security and defence sector47 and the implementation 


of the Digital Economy Act which categorises two levels of processing covering preparation (including 


linkage) and provision, and provision only.48 


A move towards federated analytics and distributed Machine Learning will need to be underpinned by such 


a federation of TREs. However, it is likely to be some time before this approach can be fully realised and in 


the interim the default approach will need to be through data federation utilising techniques such as from 


the HDR UK Sprint Project – “Graph-Based Data Federation for Healthcare Data Science”.49 This would then 


support the controlled transient aggregation and linkage of data across TREs to support data federation. 


This will require auditability of data, secure transfer mechanism and controlled destruction of the transient 


data in line with the requirements of ISO 27001. 


There are many technical, governance and process issues connected with the development of systems to 


support federation between TREs across the HDR Alliance and more broadly. For this reason, the final 


proposed follow-up work package concerns this challenge. 


 


Accreditation of TREs 


This paper has outlined a proposed approach for TREs. However, for such an approach to be implemented, 


it will need a widely accepted accreditation process that meets the requirements of data custodians, 


regulatory bodies and patients and public representatives. At the same time, this will need to be achieved 


without an excessive additional burden on the TRE who may already be undertaking other accreditation 


standards. 


 


45 https://beacon-network.org/ 
46 https://www.ga4gh.org/ 
47 E.g. https://www.commoncriteriaportal.org/ 
48 https://www.statisticsauthority.gov.uk/about-the-authority/better-useofdata-statistics-and-research/betterdataaccess-research/better-use-of-


data/list-of-accredited-processors-under-the-research-strand-of-the-digital-economy-act/ 
49 https://www.hdruk.ac.uk/projects/graph-based-data-federation-for-healthcare-data-science/ 



https://beacon-network.org/

https://www.ga4gh.org/

https://www.commoncriteriaportal.org/

https://www.statisticsauthority.gov.uk/about-the-authority/better-useofdata-statistics-and-research/betterdataaccess-research/better-use-of-data/list-of-accredited-processors-under-the-research-strand-of-the-digital-economy-act/

https://www.statisticsauthority.gov.uk/about-the-authority/better-useofdata-statistics-and-research/betterdataaccess-research/better-use-of-data/list-of-accredited-processors-under-the-research-strand-of-the-digital-economy-act/

https://www.hdruk.ac.uk/projects/graph-based-data-federation-for-healthcare-data-science/





 


 22 


Consensus is needed on who will provide accreditation, what is within scope (characteristics, processes, 


personnel, etc.) and how this will build on existing frameworks such as ISO 2700150, the NHS Digital Data 


Security and Protection Toolkit (DSPT)51, and the UK Statistics Authority accreditation process that supports 


implementation of the Digital Economy Act (DEA)52.  


Much work remains to be done in this area and there are challenges, such as the highly technical oversight 


of security design and implementation required to support safe computing on public cloud. 


Summary of Consultation responses to question: What approaches should be considered to assess that 


TREs meet the characteristics required? 


• Independent, 3rd party audit to a known, recognised standard, along with NHS DSP Toolkit audit.  


• Some international standard with external audit - accreditation process must not inhibit 


international collaboration.  


• Rely on existing certification schemes. 


• Scalability can be advanced by a national use case working group (UCWG) which documents the data 


use case, the IG and technical spec once (do once, well and share principle) 


• An application to demonstrate and provide evidence for how the TRE meets the criteria with review 


and on-going audit to verify the information provided and explore areas of concern. The review and 


audits would require a team with multi-disciplinary skills.  


• Specific set of recommendations interpreting the current standards in health data context (e.g., 


approach taken in NHS Digital "Health and Social Care Cloud Security - Good Practice Guide “) 


• Self-certification with requirement to upload evidence. 


• Examples 


o Minimum: cyber essentials plus; ISO27001; NHS DSP Toolkit compliant 


o ISO27001, HITRUST  


o Safe-Box - Safe-Haven 


o National Cyber Security Centre 


o ONS Digital Economy Act Accreditation 


o Maturity model approach (like HIMSS or Energy Rating) 


o Alan Turing Institute sensitivity tiers.53 


o 5 Safes could be used as the accrediting framework 


o Combination of ISO 27001 (Information Security) and ISO 9001 (Quality) tailored with 


inclusion of principles taken from both DCB0129 and DCB0160 (Clinical Safety Standards). 


 


 


50 https://www.iso.org/isoiec-27001-information-security.html 
51 https://www.dsptoolkit.nhs.uk/ 
52 https://www.statisticsauthority.gov.uk/about-the-authority/better-useofdata-statistics-and-research/betterdataaccess-research/better-access-


to-data-for-research-information-for-processors/ 
53 Turing sensitivity tiers: pre-print paper https://arxiv.org/abs/1908.08737 poster https://doi.org/10.6084/m9.figshare.11815224 presentation: 


https://doi.org/10.6084/m9.figshare.11923644 



https://www.iso.org/isoiec-27001-information-security.html

https://www.dsptoolkit.nhs.uk/

https://www.statisticsauthority.gov.uk/about-the-authority/better-useofdata-statistics-and-research/betterdataaccess-research/better-access-to-data-for-research-information-for-processors/

https://www.statisticsauthority.gov.uk/about-the-authority/better-useofdata-statistics-and-research/betterdataaccess-research/better-access-to-data-for-research-information-for-processors/





 


 23 


Summary of Consultation responses to question: Who should be the accrediting authority? How 


should this be funded? 


• Health Data Research UK or affiliated body (e.g., UK Health Data Research Alliance) x 5 mentions 


• ONS / UK Statistics Authority x 4 


• NHSx, NHS Digital x 2 


• The Health Foundation 


• ‘Existing independent body’ 


• Industry association e.g., Data Centre Alliance, DC Uptime Institute 


• MHRA 


• UKRI to establish a multi-sector, cross-disciplinary function. 


• Work with ISO to define an international standard [and market for external auditors] 


• National body plus local responsibilities. 


Funding? 


• Organisation offering the TRE (x 4 mentions) 


• UKRI 


• Proportionate membership fee for one or more of data providers, research funders and TRE 


providers 


• UK Health Data Research Alliance or HDR-UK if low financial cost (higher in-kind burden) 


 


 


  







 


 24 


Communications, Engagement and Involvement 


Public Trust 


Central to the adoption of the ‘Five Safes’ approach is the need to earn, build and sustain public trust. 


There is valid public concern over the control of data that is made available for research through data 


release and on the limits of de-identification. Communications, engagement and involvement with the 


public must be central to the Alliance’s proposed approach to move towards data access via TREs, 


implement accreditation and support integration with the Health Data Research Innovation Gateway. This 


disruptive change must respond to key public questions and concerns such that potential benefits from 


health data research are achieved whilst protecting privacy. 


 


Communications 


The workstream will need to ensure that there are clear and tailored communications for all stakeholders. 


This will need to address the questions and interests that are specific to the audience and the benefits that 


will accrue from a robust TRE model for research on health data. 


Public and Patients – Discussion needs to cover how the “Five Safes” augment de-identification, how this 


approach ensures that data remains under the control of the data custodians and not passed to private 


companies with the risk of use for unapproved purposes and that this will facilitate the UK as being the 


place for safe and secure health data research. Specifically, this will also need to cover the controls in place 


on data held in public cloud that ensures that the data cannot be accessed by the hosting organisation. 


Transparency regarding use and benefit of the data will remain paramount. 


Data Custodians – It needs to be assured that this will provide security for the data they manage and that it 


remains within their controls and meets GDPR and Common Law Duty of Confidence requirements. They 


will need to be able to support the approach to accreditation with confidence that this builds upon the data 


management requirements of ISO 27001 and DSPT. This enhanced level of control, compared to the data 


release model, should then encourage the data custodian to adjust their data access management 


processes to facilitate quicker access to richer data given the reduced risk of inappropriate disclosure or 


use. 


Researchers and Innovators – It will need to be assured that their user experience has been considered in 


the development of the requirements and that there is focus on a first-class research and innovation 


experience. The workstream will need to address the concerns from this community that a TRE approach 


will impact research efficiency. The communications will need to highlight other longer-term benefits such 


as more rapid access to data and improved opportunities for linking data that has until now been restricted 


due to the data custodians risk positions. A TRE model should also provide a more cost effective approach 


to high scale compute and storage as environments move to a hybrid cloud model and the cloud providers’ 







 


 25 


commercial models are refined to address some of the current issues for example around the costs of data 


egress.54  


TRE Service Providers – The proposed approach offers service providers significant opportunities. But with 


these opportunities comes great responsibility to develop technical and governance systems that can 


protect privacy whilst providing a world class analytical experience.  


Funders – TREs offer funders of research a range of potential benefits. These include more efficient 


research through improved utilisation of storage and compute resources; a proportionate approach to data 


access requests based on all the five safes; and audit trails on provenance of research outputs and data 


manipulation. This supports both transparency and replicability. These features may also benefit regulators. 


 


Summary of Consultation responses to question: What questions might we want to ask of patients and 


the public to enable an approach that builds public trust and helps develop a clear and engaging 


narrative about the benefits of health data research at scale and privacy protection afforded by TREs 


and the ‘five safes’? 


• By being open and honest and facilitating genuine dialogue and not talking AT people 


• By saying what you do and doing what you say you do, verifiably 


• By being quick to tell the ICO / stakeholders when you make a mistake 


• The use of a TRE is a small part of the business of building public trust - that research has a public 


benefit is a bigger issue.  


• Honesty requires that you also explain the risks of TREs, especially that they have the potential for 


decreasing research productivity while not achieving substantive increases in data security. 


• explaining benefits and addressing concerns in non-expert language and figures to be effective when 


needing to build confidence with non-expert stakeholders  


• Systems can be developed to provide individuals with a view on how their data contribution has 


impacted specific research outcomes. 


• Feedback to individuals through at home and mobile devices gives a feasible opt out route without 


massive investment in re-consenting 


• Exposure, transparency, and wider public engagement of the research taking place in these 


environments. 


• A go-to reference case as to the benefits of such environments that has wide publicity - that is what 


we all collectively must aim for. 


• Important to ensure that all these partnerships [with industry providers of software provision, 


business analytics, computing infrastructure] are subject to rigorous public benefit assessments, with 


clarity over why third-party providers are being chosen. E.g., uniquely well-placed to provide 


technical expertise, scalable compute or some other necessary and specific resource.  


• Business model of any commercial third party involved in setting up, managing or using this 


infrastructure will need to be clear. Frequently asked question is “What’s in it for them?” As 


 


54 https://www.gartner.com/en/documents/3939969/the-art-of-taming-data-egress-charges-in-hybrid-and-publ 



https://www.gartner.com/en/documents/3939969/the-art-of-taming-data-egress-charges-in-hybrid-and-publ





 


 26 


prominent tech companies profit from brokering and selling data: this should not be the commercial 


model for TRE partners if they are to be trusted with health data and this should be made explicit.  


Example activities 


• Opinion formers in society that might include broadcast and print journalists and vloggers 


• Lay summaries and patient public engagement panels in the health research space a great practice 


• Participant led forums in e.g. Innovative Medicines Initiative (IMI) programme, European prevention 


of Alzheimer’s dementia (EPAD) and in the `#datasaveslives campaigns 


• Diffusion of the benefits of data analysis on TREs through normal media channels e.g., targeted 


communication pieces posted on the NHS website or through media channels 


• Targeted messaging at the point of consumption e.g., posters on the scientific results achieved 


thanks to the TREs in hospital wards and GP practices that are contributing data. 


• Consulting Understanding Patient Data is a good place to begin 


• COVID-19 response gives some good examples of how data processing in secure environments can 


work 


• Via bodies such as the NIHR PPI teams and Comms, UKRI, etc. Research charities, especially 


Wellcome Trust; UPD; local charities.  


• The Health Foundation has enlisted a PPIE (Public-Patient Involvement and Engagement) consultant 


to finalise holistic strategy. 


• Connected Health Cities Manchester undertook separate engagement activities with different 


disease-specific patient communities in the local area 


• Citizens juries - this is what Connecting Health Cities did for its TREs (each TRE was different but 


there were shared safeguards we checked ourselves against quarterly). 


• We need a champion to do the PR, like Stephen Fry. 


 


  







 


 27 


Next steps 


Through the responses received during the consultation on the draft Green Paper and the workshops 


undertaken, we have identified the following six work packages that need to be put in place to support 


implementation of the proposed approach to TREs. In addition to working across members of the UK 


Health Data Research Alliance, including the health data research hubs, we also envisage working closely 


with the stakeholders outlined: 


1. Consistent and proportionate accreditation of safe people. We intend to develop a shared set of 


criteria for identifying different tiers of safe people working closely with ONS and the Accredited 


Research Service and with MRC Regulatory Support Centre. This work package will also be developed 


alongside the HDR UK training strategy and seek alignment with the Researcher Passport and the 


GA4GH Passports and the Authorization and Authentication Infrastructure. 


2. Consistent accreditation of safe settings. This work package will be carried out in close coordination 


with ONS and the Digital Economy Act (DEA) Accredited Processor accreditation. UKRI and MRC 


planned investments in trusted research environments. This work package will not replicate existing 


accreditation approaches such as ISO 27001 or ONS accredited processor under the Digital Economy 


Act. It will focus on the implications for safe settings of the use of public cloud computing. As such, it 


will be important to work with cloud service providers as well as working across different sectors to 


draw on lessons from across sectors such as Finance, Criminal Justice, and Security. 


3. Involvement of public and patient representatives in the data access management decision making 


process, with transparency of use, outcomes, and impact. This work package is already underway as 


part of the Innovation Gateway development of the data access management module. This work 


package is aiming to harmonise approaches to data access request across all different data custodians 


with a particular focus on those operating through TREs. This work includes consideration of public, 


patient and practitioner engagement and involvement in the decision-making associated with data 


access and the operating of TREs. Engagement with HDR UK Public Advisory Board, Understanding 


Patient Data and Use My Data and PPI groups of existing TRE operators will help guide this work.  


4. Improved lay explanations of the design and functioning of TREs. Essential to effective communication 


and engagement is improved lay explanations and figures to explain the current situation and the 


proposed developments. Again, key stakeholders include HDR UK Public Advisory Board, Use My Data, 


Understand Patient Data, Association of Medical Research Charities and existing TRE operators. This 


work packages also picks up how information about TREs is represented on the Innovation Gateway. 


We will look to build on the work carried out by one London in their consultation on use of patient 


data. 


5. Enhancing the researcher experience whilst minimising risks to privacy. User centred design must be 


adopted across the work packages. It is important that this includes academic, industry and NHS 


researchers and the service catalogue for TREs developed accordingly. Consideration will also be given 


to how researchers can provide objective feedback related to their experience operating within a TRE.  







 


 28 


6. Addressing the technical, governance and process challenges of federating TREs. As outlined above, 


there are a range of challenges to address. This work package will need the engagement of existing TRE 


operators, data custodians, cloud service providers and researchers. 


 


 
  







 


 29 


Appendix A: Consultation Questions 


This document outlines the position on the characteristics required for TREs to support safe and ethical 


research using health data assets from data custodians within the Alliance. Set out below are the questions 


used to seek input to guide the development of this approach, to understand the level of support and to 


identify particular concerns. 


• Safe people: How do we accredit researchers in a way that can support academia, NHS and 


industry (large and small, UK-based and beyond) to achieve the vision that every health and care 


interaction and research endeavour will be enhanced by access to large scale data and advanced 


analytics?  What can we learn from the ONS Approved Researcher Scheme and other similar 


approaches?55 


• Safe setting: How do we ensure that a move to including TREs based on hybrid/public cloud 


ensures that data remains safe and cannot be accessed by the hosting technology companies? How 


is this best explained to data custodians, researchers and the public and not just security experts? 


• Safe outputs: How do we achieve a scalable and trustworthy approach to safe outputs?  Should 


Safe Return be considered a separate 'safe' and represent a TRE + model? 


• User centred functionality: What is the minimum set of analytical tools and functionality that a TRE 


must make available for researchers? 


• Accreditation: What approaches should be considered to assess that TREs meet the characteristics 


required?  Who should be the accrediting authority – and how should this be funded? 


• Public trust: How can we engage patients and the public to demonstrate the benefits of health data 


research and build public trust around the use of trusted research environments for research and 


innovation at scale?' 


  


 


55 https://www.ons.gov.uk/aboutus/whatwedo/statistics/requestingstatistics/approvedresearcherscheme 



https://www.ons.gov.uk/aboutus/whatwedo/statistics/requestingstatistics/approvedresearcherscheme





 


 30 


Appendix B: Summary of changes to document 


The following changes have been made to the draft document that was used for the consultation between 


30 Apr and 26 May 20. 


Executive summary: 


• Confirmation of statement regarding direction of travel on TREs 


• Addition of section on concerns and risks 


• Addition of additional example TREs, including those established during COVID-19 


• Addition of areas for further work  


Status of document  


• Updated with consultation details 


Overview  


• Rewording of purpose to reflect changes in document and clarification on language  


• Minor rewording to reflect need to mitigate risk of reduction in research productivity  


Case for TREs 


• Addition of key points from one London citizen summit 


Requirements for a trusted research environment  


• Minor rewording to improve structure 


Safe people 


• Addition of clarification regarding approved projects, non-standard backgrounds, ONS research 


accreditation service  


• Addition of summary of consultation responses to safe people question  


Safe projects  


• Addition of point regarding innovation gateway data access management module development 


• Addition of reference to Foundation of Fairness report 


• Additional point regarding transparency  


Safe setting  


• Re-wording to extend bullet points related to minimum requirements of safe setting  


Safe computing 


• Addition of point regarding the public cloud being the future default 


• Addition of summary of consultation responses to questions on safe setting   







 


 31 


Safe data 


• Rewarding to reflect specific feedback from consultation and improve clarity  


Safe outputs  


• Addition of summary of consultation responses to question on safe outputs  


Safe return  


• Addition of point regarding linkage and summary of consultation responses to question About safe 


return  


Research requirements for a TRE and data federation  


• Change of title to emphasise importance of research requirements  


• Additional text to address concerns regarding reduction in Researcher productivity raised during 


consultation  


• Summary of consultation responses to question regarding user centred functionality  


• Additional text related to dataset federation and requirement for further work  


Accreditation of TREs  


• Minor rewording and addition of summary of consultation responses to questions related to TRE 


accreditation  


Communications engagement and involvement  


• Addition of summary of consultation responses to question regarding patient and public 


engagement  


Next steps  


• Addition of new section outlining the six work packages required take the work forward  


Appendix A  


• Move of consultation questions to appendix  


• Deletion of Appendix related to other alliance workstreams as covered within main document body 


of document  


 


 






_1670847776.pdf


North East & North Cumbria ICS 


Digital Strategy 2020 - 2024 


Version:  v011 DRAFT 
 


 


 


Approved by: 
 


Date:  11/12/2020 







Foreword 


With the emergence of new digital systems and services, such 
as; Cloud, standards based interoperability, Robotic Process 
Automation, Machine Learning and Artificial Intelligence 
(including security by design), we will support and equip our 
workforce to be ready to embrace these digital opportunities.  


We have a long history of working together and developing, or 
re-purposing a range of digital solutions, we have fast tracked 
how we communicate with staff and patients - which has been 
vital as we have responded to the COVID-19 pandemic, on that 
point, we would like to thank our digital programme manager – 
Maria Williams, who coordinated the production of this new 
digital strategy during the peak of the first wave, the production 
and collaboration being virtual and digitally enabled, a great 
example of People, Process and Technology working together 
across the North East and North Cumbria.  


 


Our region is working collaboratively; sharing lessons and best 
practices while seeking citizen and patient input – to deliver 
seamless and cost-effective care to achieve the best health 


outcomes for the 3.2million people of the  
North East and North Cumbria. 


Alan Foster MBE   


NENC ICS Lead Executive 


Officer  


Dr Mark Dornan   


NENC ICS Digital Care Programme 


SRO  


Prof Graham Evans  


NENC ICS Chief Digital Officer 


Digital technology has changed our lives beyond recognition 
in the last twenty years or so, yet, whilst we frequently 
manage our financial affairs, retail and leisure time online, we 
have yet to fully exploit the benefits digital technology can 
bring to the health and care system.  


Digital technology has the potential to not only address many 
of the issues in the health and care system for the North East 
and North Cumbria, but it can also be used to help prevent ill 
health in the first place and potentially help to identify at risk 
people/patients, before they become unwell.  


We recognise the tremendous benefits digital technology can 
bring when implemented well. Often the barriers to good 
implementation are around processes which do not work for 
the people involved. Therefore, we must balance processes, 
people and the technology for the best possible outcomes for 
the people of our region.  


As a region, we have an ethos of continuous improvement; 
through our strong collaborative approaches, we reflect upon, 
and share successes, as well as learning from failure in order 
to move forward together. We will develop digital enabled 
heath and care services around the needs of our patients, 
public and our health and care practitioners. This approach 
will enable seamless interactions with the health and care 
system across the North East and North Cumbria.  


Over recent years we have been laying down the solid 
foundations on which to build these digital services – to help 
us meet both the technical challenge of linking complex 
systems together, putting in the right infrastructure, standards 
and security measures.  


[DN: Local Authority co-signatory] 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Our Vision 
Leaders and professionals from around the region have collaborated to describe the shared vision for the 
North East and North Cumbria ICS Digital Care Programme, to create a connected health and care system: 


To enable the delivery of high quality, 


easily accessible and efficient health 


and care services, to people of the 


North East and North Cumbria through 


digital solutions. 


 


This strategy for digital care sits within the wider developing ambition of the North East and North Cumbria 


ICS, and its vision, aims, objectives and operating principles.  
 


Our digital strategy is fundamentally about delivery and transformation, and as such, this requires all parts of 


our health and care system to be fully aligned and in agreement. In order to make this happen, it requires 


senior leadership from all parts of the health and care system to support the vision, aims and objectives, and 


make the vision a reality. 
 


Vision without action is merely a dream. Action without vision just passes the time. 


Vision with action can change the world. 


- Joel Barker 


 


 


 


 


 


A digital animation will be available to provide an overview of this Strategy 


and will be published on the North East and North Cumbria ICS Website. 


https://nhsjoinourjourney.org.uk/ 


 


3 



https://nhsjoinourjourney.org.uk/





Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Context 
National context 
 


In January 2019, NHS England published the NHS Long Term 
Plan that sets out how the NHS should invest to deliver the best 
results for patients and citizens. The NHS in England was asked 
to: 


• Develop a new service model for the 21st Century that boosts 
‘out-of-hospital’ care. It will provide a new health and care offer 
of urgent community response and recovery support whilst 
establishing primary care networks of local GP practices, social 
care provision and community teams. It will guarantee support 
to people living in care homes and also support people to age 
well. 


• Reduce pressure on emergency hospital services by improving 
pre-hospital urgent care, reforming hospital emergency care 
and cutting delays in patients being able to go home. 


 


 


NHSX is helping to shape the strategic thinking related to digital systems and services, 


aiming to create the most advanced health and care service in the world to diagnose 


diseases earlier, free up staff time and empower patients to take greater control of their 


own healthcare. Previously responsibility for digital, data and tech was split across multiple 


agencies, teams and organisations.  NHSX is changing this by bringing together all the 


levers of policy, implementation and change for the first time. 


It includes specific commitments around: 


• Looking after our people – with 


quality health and wellbeing support for 


everyone 


• Belonging in the NHS – with a 


particular focus on tackling the 


discrimination that some staff face 


• New ways of working and delivering 


care – making effective use of the full 


range of our people’s skills and 


experience 


• Growing for the future – how we 


recruit and keep our people, and 


welcome back colleagues who want to 


return. 


• Enable people to have more control over their 
own health and more personalised care when 
they need it. 


• Develop digitally-enabled primary and outpatient 
care, which will become mainstream across the 
NHS. 


• Ensure that NHS organisations will increasingly 
focus on population health – moving to Integrated 
Care Systems everywhere. 


 


 


We are the NHS: People 


Plan 2020/21 – action for 


us all, along with Our 


People Promise, sets out 


what NHS people can 


expect from their leaders 


and from each other.   


The Integrating Care – “Next steps to building strong and effective integrated care systems across England”,  
document sets out a range of data and digital aspirations, this digital strategy addresses a significant 
proportion of these ambitions, a summary of our approach can be seen on page 23 of this strategy.  
 


4 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Regional context 
 


One of the central ambitions of the NHS Long Term Plan is to introduce “a pragmatic and practical way of 
delivering the ‘triple integration’ of primary and specialist care, physical and mental health services, and 
health with social care” through the establishment of Integrated Care Systems (ICS). The aim of an ICS is to 
bring together local organisations to redesign care and improve population health, creating shared 
leadership and action.  


The North East and North Cumbria Integrated Care System is the largest ICS in England, serving a 
population of around 3.2 million citizens. Our ICS is made up of four sub-regional footprints, known as 
Integrated Care Partnerships (ICPs).  


 


 


 


 


 


 


 


 


 


 


 


 


 


Context 


We are designing services that meet the needs of individuals, helping people to stay well and avoid 
unnecessary stays in hospital. We will achieve this by working alongside our communities and through our 
staff, and by collaborating across organisations. As an integrated care system, we need to transform 
population health and deal much more effectively with the operational challenges we face on a day to day 
basis.  


Whilst this digital strategy outlines our broad direction of travel and key priorities, we need to 
acknowledge that the health and care landscape is continually changing, and as such, we will need 


to reflect and iterate the strategy and associated delivery plans as time progresses. 


 


 


 


 


 


By sharing resources, 
developing our 
workforce and making 
better use of 
technology, our 
ambition is to 
significantly improve 
the health and 
wellbeing of people in 
all of our communities, 
through the provision 
of safe and sustainable 
services and the 
prevention of ill health. 


 


 


 


 


5 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Regional context 
 


Our organisations and partners…. 


 


 


 


 


 


 


 


 


 


 


 


 


Context 


6 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Our Themes 
Our Strategy focusses on five key inter-linked Themes to deliver our Vision… 


 


 


 


The 
Essentials 
Getting the 


Basics Right 


Improving 
Continuing to 


Advance & Innovate 


P 


Connecting 
Linking the 
Region & 
Beyond 


Empowering 
Bringing 


Personalised Care 
Closer to Home 


Learning 
Using the Power 


of our Past  & 
Present to Deliver 


the Future 


7 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


P 


P 


The Essentials 
Getting the Basics Right 


Our citizens know their health 


and care information is held 


securely and managed 


appropriately. 
 


By getting the basics right and working 


together using shared approaches, we can 


safely move forward on our digital journey. 


Adhere to and implement national standards,  


government best practice and guidance. 


Provide assurances to our citizens and each other 


that our infrastructures are safe, strong and 


secure; through working together to develop and 


agree a set of regional standards. 


Collectively design our infrastructures and systems 


to improve flexibility, cross-system working and 


movement of staff.  Upskilling our workforce in 


parallel along our journey. 


Continually achieve at least minimum national 


cyber security standards and work together as a 


region to identify and combat potential cyber-


attacks. 


Reduce complexity, duplication and costs; using 


our collective purchasing power to get the best 


value for money. 


Standardise and join our digital systems to release 


more time to deliver care and improve safety. 


P 
We Will….. 


Our organisations will take all 


necessary steps and 


precautions to protect not only 


their own organisational data 


and infrastructure, but also 


those of the broader ICS.  


Our ICS will benefit from 


system-wide safe, reliable, 


flexible digital infrastructures. 


P 


P 


P 


Health and care professionals 


will have safe, secure and  


reliable technology, and this 


skills to use these digital tools. 
 


P 


8 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


The Essentials 
Getting the Basics Right 


What we’ve already done… 
 


We have learned lessons from the WannaCry 


cyber-attack in May 2017.  There have been 


several NHS initiatives which have all increased 


our ability to withstand future attacks.  We have 


deployed new security arrangements across the 


whole regional health and care digital estate and 


are continually assessing our digital security.  
 


Our individual organisations are collaborating, 


considering others and working as a joined up 


system to strengthen our capabilities to interact 


over secure digital infrastructures. 


Free public 


WiFi 
 


We’re providing 


free WiFi in our 


public buildings, 


to help our 


citizens to stay 


connected…. 


We’ve worked together to 


implement a regional 


Cyber Response 


Approach, ensuring all 


organisations follow an 


appropriate methodology that 


focusses equally upon 


P Because we had the basics right,  we 


were able to respond at pace to the 


COVID-19 Pandemic.    


Local authorities and health working in 


information security have been sharing alerts 


and experiences since 2013.   
 


Information Security for the North East - the North 


East's public sector WARP (Warning, Advice and 


Reporting Point)- currently brings together all 12 


north east councils with colleagues from local NHS 


organisations, Foundation Trusts, NHS Counter 


Fraud Authority and NHS Blood and Transplant. 


 


People, Process and Technology. 


.   We worked together to solve 


new problems; delivering 


digital solutions to our region. 


9 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Improving 
Continuing to Advance & Innovate 


> Take the necessary steps to ensure that all parts of the 


system reach the required level of maturity so we can 


create a truly integrated system. 
 


> Work with colleagues from across our region and 


agencies such as Health Education England, to create a 


workforce that have the skills and confidence to use new 


technologies and to digitally enable patients on supported 


self-management tools.  
 


> Enable a digitally flexible system, that maximises and 


exploits economies of scale; to transform health and care 


services; creating value for money through collaboration 


and convergence. 
 


> Continually measure and raise the digital maturity bar to 


transform as, in system terms, “we will only be as good 


as the weakest link”. 
 


> Facilitate staff agile working and seamless movement 


across our region.  


An integrated health and care system needs 


digitally mature organisations and a digitally 


capable workforce.  


Our citizens will have access to 


the latest digital health and care 


options. 
 


We’re enhancing digital 


abilities for our ICS, our 


people, our citizens and our 


health and care organisations; 


through having access to the 


latest digital technology 


options available. 


We Will….. 


Assess 


Address 


Adopt Align 


Advance 


Digital 


Maturity We will work to improve the systems we 


have in place to make services more 


useable, useful and used.  


Our workforce will learn new 


skills, achieving individual 


personal growth while 


allowing us to flex and 


respond as a region. 
 


10 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


What we’ve already done… 
 


We’ve implemented new ways of working 


that can be summarised as “not doing the 


same things better, but perhaps doing 


better things”.  
 


We have rapidly delivered and adopted a 


range of digital technologies and capabilities 


that will enable our workforce to function in 


more mobile and agile ways.  
 


We have successfully secured and 


channelled funding to organisations within 


our region, to improve their digital maturity.  
 


In the future, there needs to be a further 


acknowledgement and recognition of how 


the system can help and support those 


organisations that are less digitally mature 


than others in order to help raise their digital 


maturity levels as quickly and efficiently as 


possible. 


 


Improving 
Continuing to Advance & Innovate 


Our workforce design principles centre around: 


  


• Recognising that an emerging part of the workforce will 


be:  


o Members of the public choosing self-management of 


their care needs.  


o Care home and third sector staff.  


o First responders such as fire and police and risk 


assessors in the community  


• Designing and delivering models that are not based on 


organisational boundaries or only around health and care 


sector digital networks.  


• Building upon the foundations of delivering care closer to 


home using digital technology and infrastructure to 


enable a true ‘shift of the point of care delivery’.  


• Actively facilitating and promote learning between 


clinicians, care professionals and back-office staff.  


• Establishing learning and education; systems, services 


and networks and promoting engagement and uptake. 


• Enhancing recruitment through the development of 


innovative working practices, new roles and 


relationships. 


• Recognising that digital health and care services require 


a significant mind-set change  


    and the right skills to enable  


    health and care professionals to  


    support personalised self-care.  


 


11 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Connecting 
Linking the Region & Beyond 


Our citizens’ 


experiences of health 


and care are being 


improved through the 


safe sharing of 


information with the 


professionals involved 


in their care. 


We Will….. 
 


> Continue to connect the region’s health and care digital                             


systems together, using the latest technologies, while                            


building in ‘privacy by design’. 


> Expand the Great North Care Record, making more information more widely 


available and accessible across our health and care system; to support 


frontline care, individual self-management, planning and research. 


> Explore opportunities to allow information sharing beyond our regional 


boundaries. 


> Deliver digitally enabled diagnostic services (i.e. Pathology and Radiology) to 


improve our region’s diagnostic services; providing                                          


a platform and capability for securely sharing diagnostic                        


images and reports; transforming the speed of delivery                                 


as well as the quality of care provided.  


> Digitally empower individuals to access and add to their information; helping 


manage their own care using the Great North Care Record through the NHS 


App. - Working closely with self-management tools, including those created 


by Health Call, patients with certain healthcare conditions will be able to input 


their own readings and information is hosted in one place.  


> Create ‘Digital health and care teams’ with skills and competence to use the 


latest platforms and technologies to make it happen. 


> Work with Maternity Services to digitise maternity records. 


Through continuing to connect the region’s health and care 


digital systems and through secure sharing of information, 


we are improving the quality and safety of care. 


Health and care 


professionals have 


access to 


information about 


the people they 


treat. As well as 


skills and 


competence to use 


digital tools and 


services 


appropriately. 
12 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Connecting 
Linking the Region & Beyond 


 We have… 
…a fantastic track record in the North East and North Cumbria  


for digital innovation in health and social care.  We are used to working 


collaboratively and we have already delivered a great many examples of 


digital solutions.  Since the early 2000s we’ve built on our successes to 


continuously improve and learn. 
 


…implemented information sharing at scale and pace across the region 


with the Great North Care Record; setting the  


social and cultural foundations required for  


sharing health and care information.  


“As an active type 1 diabetic 


and a carer, I think that 


health and social care 


information is like a giant 


jigsaw puzzle. The trouble is 


nobody ever looks at the 


image on the box. As a 


patient I want to help to put 


all the pieces together.” 


Bruce, a patient from 


Darlington 


“Being able to access a 


patient's GP record means 


that I have more information 


to make an informed decision 


about the most appropriate 


care for the people I treat.” 


Dr Phil Stamp, A&E 


Consultant, Northumbria 


Healthcare NHS 


Foundation Trust 


“Being able to access 


medication information 


quickly and safely using 


the Great North Care 


Record is really useful. It 


means I don’t have to ring 


their GP and I can find out 


exactly what my patients 


have been prescribed and 


what dosage.”   


Karen Hertwick, 


Community Palliative   


Care Nurse specialist 


…engaged with over 200,000 patients using 


care pathway specific components of 


HealthCall. 
 


…gathered extensive research and insight from 


our public, academics and digital leaders to 


shape our approach.  
 


…created a regional network of dedicated 


professionals who are working together to 


make our vision real.  
 


…given health and care professionals the tools 


to collaborate and connect online; creating 


more options for the region to ‘work as one’. 


…worked through the information governance, legal and ethical issues 


around safe data sharing and access to care records; installing the building 


blocks needed to move to the next phase of the programme. 


13 



https://www.greatnorthcarerecord.org.uk/





Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Empowering 
Bringing Personalised Care Closer to Home 


Citizens will feel more 


involved in their care and 


will have a range of digital 


options to help manage 


their own conditions care 


needs. 


By using digital technologies where appropriate, we will 


empower people to be partners in their own health and 


care needs. 


…develop a ‘toolbox’ of digital tools, making those 


tools as widely available as possible (where 


appropriate) and looking at how we can help people to 


develop the necessary skills to make best use of the 


digital tools/technologies available to them.   


…explore further enhancement of the use of assistive 


technologies for Mental Health and Learning 


Disabilities. 


…find new ways to reduce digital exclusion – through 


applying ‘satellite services’ principles  


for our citizens. 


…look at how we can include Health and  


    Justice colleagues. 
 


We Will….. 


There are many cases of good practice relating 


to telehealth and telecare across our  region 


predominantly within our local authorities. 


 


Whilst many of these services started with 


basic monitoring and alarm functionality, the 


adoption of assistive technologies is now in 


widespread use and growing, including 


technologies such as; cloud-based intelligent 


personal assistants, smart home technologies 


and digital health services, such as the Health 


Call platform.  


 


Health Call is a collaboration of hospital trusts 


across the region. Health Call supports NHS 


organisations to design, develop and 


implement digital health services at speed; 


allowing patients to self-test and record their 


own health readings and help them to interact 


digitally with their care team.  


14 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Empowering 
Bringing Personalised Care Closer to Home 


What we’ve already 


done… 
 


By working together with the Health 


Call programme, regional hospital 


trusts have and are continuing to 


develop new  digital solutions, to 


help manage specific conditions and 


pathways of care. 
 


We’ve introduced assistive and 


monitoring technologies, that enable 


residents with health and social care 


conditions  


to better manage those conditions  


and remain living independently  


in the community for longer. 
 


In responding to the COVID-19 


pandemic, we very quickly enabled 


new ways for our citizens to interact 


and communicate with their health 


and care professionals through 


online and video consultation 


technologies. 


 


. 


 Cancer remote monitoring 
 


The NHS Long-Term Plan outlines how people will be 


empowered by utilising digital solutions to access information 


and support to manage their diseases.  
 


Low risk cancer patients who are stratified to self-managed 


pathways of care will be supported by such digital solutions.   
 


The National Strategy specifies that Trusts should implement 


remote monitoring surveillance as part of a support package. 


The initial pathways of care to be implemented by 2021 are 


Breast, Colorectal and Prostate cancer pathways, with other 


cancer types where clinically appropriate by 2023.  
 


 


 


 


 


 


 


 


Digital transformation is high on the Northern Cancer Alliance 


agenda.  Digital improvement is to be integrated into all cancer 


projects from earlier and faster diagnostics, through to 


personalised care and remote monitoring for patients.   


 


 


The Northern Cancer Alliance are working with HealthCall to 


introduce new ways for interaction in cancer pathways of care 


and are looking to the future, to create opportunities to test 


emerging technologies such as artificial intelligence, to support 


our shared aim to improve outcomes for patients. 


We’ve supported our  Care 


Homes through during the 


pandemic. 
15 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Learning 
Using the Power of our Past & Present to Deliver the Future 


Our ICS will 


have the latest 


data  


and  


information  


to predict, plan 


and respond to 


the health and 


care needs of 


our citizens. 


Through the use of reliable, up-to-date information, data 


and research we can proactively respond to the needs of 


our population. 


We Will….. 
> …enable the NENC ICS to be as responsive and responsible as possible; 


enabling the system to best respond to the needs of the population in our 


area. 


> …acknowledge the quality of data must be implicit and embed an ethos of 


’get it right first time’. 


> …adopt an agile approach in the gathering of accurate, timely and 


appropriate levels of data for risk stratification, planning and prediction; to 


anticipate and inform better decision making. 


> …drive forward with next generation technologies. 


> …keep up-to-date and acknowledge rapidly evolving technologies. – We will 


look to developing a toolbox of capabilities including: 


> Artificial Intelligence 


> Genomics 


> Robotics 


> Machine Learning 


> Population Health Management 


16 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Learning 
Using the Power of our Past & Present to Deliver the Future 


What we’re doing… 


We’re building a Patient 


Engagement Platform (PEP), 


which is a component of and 


will link to the Great North Care 


Record. 
 


PEP will work with the NHS 


App and will give people living 


or receiving treatment in the 


North East and North Cumbria 


a way of digitally interacting 


with health and social care 


services.  
 


The PEP will build on the 


capability within the NHS App 


and offer more functionality. 
 


Initially citizens using services 


in our region will be able to: 


• Receive and manage their 


hospital appointments 


• Receive clinical 


correspondence 


electronically 


• Set their correspondence 


and sharing preferences 


Trusted Research Environment (TRE) 
 


Population Health Management (PHM) 
 


A PHM approach uses all of the data available for a defined 


geographical area to understand the health and care needs of the 


population, and make data-driven decisions about services provided.  
 


By unlocking the insight within the vast amount of data we have, we 


will continue to learn and improve our services to our populations.  


The TRE provides approved analysts from a range of sectors secure 


access to analytical tools and common healthcare data for defined 


projects, focussing on local healthcare needs.  
 


A regional strategy will be produced describing how a TRE 


collaborative is developed utilising current regional assets, such as 


the PHM data store and PEP public preferences. The strategy will 


position the NENC for future collaboration with other regions and with 


industry. 
 


The strength of the GNCR TRE will be the collaboration harnessing 


the range of skills and knowledge in our six universities and 


healthcare partners, focussing on NENC priorities for the benefit of 


our population. 


 


 


We are further developing the PHM data store to include 


more joined up data securely stored within dedicated 


analytics environments which are strictly protected to ensure 


confidentiality.  This data is then accessible to health and 


care organisations through the use of business intelligence 


tools. 


17 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


What this means…… 


18 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


A message from our Great North Care Record  
Ambassador; Steve Cram CBE 


“As ambassador for the Great North Care Record I’m delighted 


to see the progress over the last 18 months, especially in light of 


the COVID-19 pandemic. 


  


“It’s encouraging to see that hospitals, GPs and mental health 


services are beginning to share more information. 


  


“I experienced difficult times with both my parents towards the 


end of their lives as information between services wasn’t shared. 


It’s great to see how the region is working together and offering 


more ways for staff to access information, and so that patients 


have more choices in the future to interact digitally.” 


19 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Governance & Accountability 
Following an internal review with senior leaders from across the health and care system in the North 


East and North Cumbria – the way regional digital programmes are managed is changing. 


 


New governance structures are maturing and will be expected to be fully operational by April 2021. 


Changes in the way of working include the establishment of a Digital Consortium Board which will provide 


oversight of all the regional digital programmes. All of the organisations within the North East and North 


Cumbria Integrated Care System (NENC ICS) will be represented.  


 


Further information including Terms of Reference documents can be found here on our North East and 


North Cumbria ICS website. 


 


20 



https://nhsjoinourjourney.org.uk/what-we-are-doing/priorities/digital-care/digital-care-programme-workstream-streamlining-decisions-and-being-clear-about-who-does-what/





Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Our Roadmap 


21 


Our digital roadmap 
In June 2019, our initial digital strategy 


and roadmap was approved by the 


Health strategy Group, within our 


strategy we set out an ambitious plan to 


transform the health and care services 


for the people and population of North 


East and North Cumbria through digital 


systems and services. 


 


Much has happened since June 2019, 


not least the impact of a global 


pandemic, however, our strategic aims 


and ambitions allowed us to move 


further and faster, and many of our 


digital deliverables have now been (or 


shortly will be) a reality. This revised 


roadmap illustration shows, what we 


have done, what we are doing and what 


remains. 


[DN:  Roadmap and associated milestones currently in review]  







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Keeping our eyes on the Future 
We are evaluating and delivering digital systems and services that are most likely to positively change health 


and care outcomes and experiences over the coming years.  A number of those technologies are already in 


people’s pockets, local GP surgeries, hospitals, homes and communities.   
 


We will look at all opportunities to realise their full potential; to achieve better 


outcomes, more efficient care and improve our citizens’ experiences. 


22 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Integrating Care - Next steps to building strong and effective integrated care 
systems across England 


 


Building Smart Digital and Data Foundations 
• Our digital governance is clear and includes a senior responsible owner (SRO) - See page 20.  


• We have a system-wide digital transformation plan - our new strategy this document. 


• We are working closely with the NENC ICS workforce workstream, undertaking a system-wide Digital 


Maturity Assessment focussing on workforce requirements that will implement our digital strategy. - See 


pages 10 - 11. 


• We have an ICS wide investment process that will deliver our digital ambitions and priorities and help our 


approach to system convergence and system-wide digital maturity “levelling up”. 


• As well as the ‘infrastructure’ element of Population Health Management (PHM) reporting into the digital 


governance structure, PHM also reports into a NENC PHM Steering Group and up to the Prevention 


Board. - See page 17.  
 


Connect health and care services 
• Our work on the Great North care Record (GNCR) is progressing and increasing our broader health and 


care system “connections”. We will extend the connection into patient and citizen information access 


through our patient engagement platform (PEP). - See pages 12 -13.  


• Our tools to allow collaboration are cutting edge and include a suite from healthcare, NECS and our 


radiology and pathology networks. - See pages 12 -13. 
 


Use digital and data to transform care   
• The existing single-version-of-the-truth (SVoT) data warehouse provided by NECS is subject to tight IG 


which restricts access to a limited set of people.  The SVoT is being developed to allow 


Analysts/Managers/Clinicians across the System to have access to a single data source, together with a 


number of business intelligence tools. The SVoT will include an increased number of data sets, building on 


and broadening actionable insights currently generated. - See pages 16 - 17. 
 


Put the citizen at the centre of their care 
• The Patient Engagement Platform is a key step to enable citizens to access their own data and services.     


- See pages 12 -13, 17. 


• HealthCall is rolling out a range of patient/self management care pathway apps and services in addition to 


remote monitoring services such as Pulse Oximetry for COVID - See pages 14 -15. 23 







Foreword 


Our Vision 


Context 


What this means 


The Essentials 


Improving 


Connecting 


Learning 


Governance & 


Accountability 


Our Themes 


Our Roadmap 


& The Future 


Back Next Start 


Empowering 


Page  


Supporting and Related Strategies 
To deliver our regional vision and Digital Strategy, partners from across our region have 


developed supporting, complimentary and related Digital Strategies.   


 


Please see the links below: 


 


North of Tyne and Gateshead ICP 


North Cumbria ICP 


Durham, South Tyneside and Sunderland ICP 


Tees Valley ICP 


North East and North Cumbria GPIT 


 


Population Health Management 


24 






_1671113445.pdf


 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


 


 


 
 
 
 
Great North Care Record 
Technical Vision 


 
Author This vision document was written by GE Healthcare Finnamore on behalf of the 


Connected Health Cities North East and North Cumbria executive team after wide 
consultation in the Health, Social Care and Academic sectors in the region 


Date July 2017 


Status Approved by the Academic Health Science Network North East and North Cumbria 
(AHSN NENC) Board, and the CHC NENC Steering Group 


Version Final 


  


  


 


  


 


   


 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 2 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


GE Healthcare Finnamore 


 


Connected Health Cities (CHC) for the North East and North Cumbria and the 


Great North Care Record would like to thank GE Healthcare Finnamore for 


conducting the consultation process and producing this report. 


  







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 3 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Final Version_1.0 


Contents 


GE Healthcare Finnamore ............................................................ 2 


Executive Summary ..................................................................... 6 


1 Introduction and Background .............................................. 10 


1.1 Project Background ........................................................... 10 


1.2 Project Definition .............................................................. 10 


1.3 Project Scope ................................................................... 11 


1.4 Project Approach .............................................................. 11 


1.5 Project Board and Approval Process..................................... 13 


1.6 Structure of the Document ................................................. 14 


2 GNCR Requirements ............................................................. 14 


2.1 Guiding Principles ............................................................. 14 


2.2 Scope ............................................................................. 17 


2.3 Non-functional Requirements ............................................. 18 


2.4 Use Cases........................................................................ 18 


2.5 Primary Clinical Use Cases ................................................. 19 


2.6 Additional Clinical Use Cases .............................................. 24 


2.7 Primary Analytics and Research Use Cases ........................... 25 


3 Potential Architecture Assessment....................................... 29 


3.1 Guiding principles for architecture ....................................... 29 


3.2 Potential Models for Data Management ................................ 37 


3.3 Data Architecture Model Comparison ................................... 41 


3.4 Models currently in use ...................................................... 43 


3.4 Preferred architecture – the model “3c” ............................... 43 


3.6 Research and Analytics considerations ................................. 47 


3.7 Information Governance .................................................... 47 


3.8 Architecture Interfaces to additional services ........................ 49 


4 Potential Supplier Assessment................................................ 49 


4.1 Commercial Strategy......................................................... 49 


4.2 Guiding Principles for Vendor Selection ................................ 50 


4.3 Insights from potential suppliers ......................................... 52 


5 Benefits Assessment............................................................... 58 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 4 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


5.1 Principal beneficiaries ........................................................ 60 


5.2 Quantifiable benefits ......................................................... 60 


6 Governance and Service Management Arrangements.............. 60 


6.1 Options considered ........................................................... 60 


6.2 Preferred solution ............................................................. 63 


6.3 Potential funding arrangements .......................................... 66 


7 Project Plan ............................................................................ 67 


7.1 Workstreams overview ...................................................... 67 


7.2 Key milestones ................................................................. 70 


7.3 Risks and risk management ............................................... 70 


 


Appendix 1 Documentation Provided by CHC organisations ................. 72 


Appendix 2 List of Project Interviewees ............................................ 73 


Appendix 3 Requirements Workshop Attendees ................................. 76 


Appendix 4 List of Engaged Commercial Suppliers.............................. 79 


Appendix 5 List of Option Appraisal Workshop Attendees .................... 80 


 


Figure 1 : Summary of Project Phases 12 


Figure 2 : Guiding Principles for Clinical and Analytical Use 14 


Figure 3 : Summary of Use Cases identified through the project 18 


Figure 4 : Reference HIE Architecture 31 


Figure 5 : Revised Architecture 32 


Figure 6 : Publication Services 33 


Figure 7 : Subscription Services Error! Bookmark not defined.3 


Figure 8 : Syndicated Subscription Services 34 


Figure 9 : Central Gateway Services Overview 35 


Figure 10 : GNCR Vehicle in the Gateway Services Model 36 


Figure 11 : GNCR as the Gateway Services Vehicle 37 


Figure 12 : Federated/decentralised model 38 


Figure 13 : Centralised Model 38 


Figure 14 : Federated Hybrid Model 40 


Figure 15 : Hybrid Model 41 


Figure 16 : Examples of Data Sharing inthe North East Region 43 


Figure 17 : GNCR Preferred Architecture Model 44 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 5 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 18 : Regional Provider Options 45 


Figure 19 : Preferred Architecture Model as implemented in one of the 


North East localities 46 


Figure 20 : Alternative locality based Preferred Architecture Model  47 


Figure 21 : Potential procurement approaches 49 


Figure 22 : Summary of the proposed Delivery Vehicle arrangements 64 


Figure 23 : Proposed Business as Usual Service Management Model 65 


Figure 24 : Proposed initial GNCR governance structure 66 


Figure 25 : Summary Project Plan for GNCR development 67 


 


Table 1 : Pros and cons of Federated and Centralised Architecture Models 39 


Table 2 : Comparison of Key Attributes of various Potential Architecture Models 41 


Table 3 : Summary of principles for Vendor Selection 50 


Table 4 : Summary Supplier Assessment 53 


Table 5 : International Examples of Region Wide Shared Care Record Programme 56 


Table 6 : GNCR Benefits Summary 58 


Table 7 : Summary of Key Project Milestones 70 


Table 8 : Summary of Key Project Risks 70 


 


  







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 6 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Executive Summary 
This document summarises the work undertaken by GE Healthcare Finnamore 


(GEHCF), acting as a vendor neutral independent advisor, in conjunction with the 


North East and North Cumbria Connected Health Cities (NENC CHC) project team, 


and its wide range of stakeholders, to develop a preferred architecture and set of 


requirements for a Shared Record and Analytics Platform known as the Great 


North Care Record (GNCR).  


The GNCR seeks to initially integrate data across primary, secondary and social care as well as the 


universities of the North East. In addition, data will be made available more widely across the region, with 


appropriate safeguards and sharing agreements, for analysis by health and social care organisations and 


for university and clinical research. This will eventually enable a more complete analysis of patient 


journeys along NHS care pathways, enabling investigation of not only what is happening but also why, 


and how the issues could be addressed with actionable insight. This will help close the information gaps 


between commissioning, audit, public health intelligence and research, supporting systems to learn 


routinely. 


In order to develop a preferred architecture and set of requirements for the GNCR, the GEHCF team: 


 Reviewed over 140 documents from health, social care and academic organisations 


 Undertook semi-structured interviews with 75 stakeholders from across the North East  


 Ran four requirements workshops, focussed on systems architecture, information governance, digital 


care records and research and analytics, with over 80 people in attendance across the four sessions 


 Undertook an options appraisal workshop with over 20 people. 


The key outputs from these activities were as follows: 


 Agreement on seven categories for Guiding Principles for development of the GNCR (as outlined in 


Section 2.1 of the document) 


 Agreement on five clinical care and four research / analytics use cases that will primarily be used to 


ensure that the GNCR meets the needs of its wide range of stakeholders (as outlined in Sections 2.4 - 


2.7) 


 Development and agreement on a generic Health Information Exchange (HIE) reference architecture 


and a preferred architecture model for GNCR that supports (as a minimum) the agreed set of use 


cases (see section 3.1.4) 


 Agreement on the 'Publish and Subscribe' and 'Gateway Services' models that will enable the GNCR to 


appropriately support the wide range of data sharing requirements identified by stakeholders (Section 


3.1.5) 


 Agreement on a preferred data management model for GNCR and a description of how it would 


support both STP based localities and regional providers of health and care services (Section 3.5) 


 Preferred commercial strategy for procuring the GNCR (Section 4.1), an agreed set, guiding principles 


for vendor selection (Section 4.2) and a core set of required capabilities from the supplier community  


(Section 4.3.1) 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 7 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 A high-level assessment of 18 potential suppliers against a series of agreed 


criteria (Section 4.3.2), leading to a range of likely costs for GNCR 


implementation based on supplier responses to requests for information 


(Section 4.3.3) 


 A high-level assessment of the benefits to be delivered by implementing GNCR 


(Section 5) 


 Preferred option for the Governance and Service Management arrangements of the GNCR, including 


the proposed Delivery Vehicle for implementation and on-going 'Business as Usual' support (Section 


6.2) 


 A high-level project plan outlining the proposed project workstreams and the timelines for 


implementation (Section 7). 


In summary, this report recommends: 


 The adoption of the following preferred architecture approach (or similar) for GNCR: 


 


 Adoption of the Gateway Services Vehicle for 'Publish and Subscribe' Services as outlined below:  


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 8 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 


 Adoption of the following hybrid data management approach for GNCR as outlined below: 


 


 A single, central GNCR procurement, with a single lot structure and one prime contractor for the GNCR 


responsible for all subcontractors and the delivery of the GNCR as a fully managed service, noting that 


this is primarily for the Gateway and that the Ark may require a different supplier 


 Provision of between £36m - £56m to fund the programme over a 10-year period, of which supplier 


costs for the GNCR Gateway Platform as a Service element would be between £5-15m 


 The following proposed delivery vehicle for the implementation and on-going service management of 


GNCR: 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 9 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 


  







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 10 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


1 Introduction and Background 
This document summarises the work undertaken by GE Healthcare Finnamore 


(GEHCF), acting as a vendor neutral independent advisor, in conjunction with the 


North East and North Cumbria Connected Health Cities (NENC CHC) project team, 


and its wide range of stakeholders, to develop a preferred architecture and set of 


requirements for a Shared Record and Analytics Platform known as the Great 


North Care Record (GNCR). 


1.1 Project Background 
The CHC Programme seeks to initially integrate data across primary, secondary and social care as well as 


the universities of the North East. In addition, data will be made available more widely across the region, 


with appropriate safeguards and sharing agreements, for analysis by health and social care organisations 


and for university and clinical research. This will eventually enable a more complete analysis of patient 


journeys along NHS care pathways, enabling investigation of not only what is happening but also why, 


and how the issues could be addressed with actionable insight. This will help close the information gaps 


between commissioning, audit, public health intelligence and research, supporting systems to learn 


routinely. Achieving this goal will require a sustained effort from all parts of the CHC (and its NHS Local 


Delivery Partners), significant investment in facilities and personnel, as well as forward-thinking and 


ambitious strategic planning.  


Many partners of the CHC already have electronic patient records with a substantial wealth of clinical 


information stored electronically, while others are working towards this goal. To exploit the current and 


future data fully for both patient care and research purposes clinical data from multiple sources will be 


integrated and securely made available in real-time for patient care. In addition, these records will be 


pseudonymised and integrated with other sources of structured and unstructured data that are of interest 


to researchers (e.g. very large variable imaging and biomolecular (including genomic) datasets, external 


and internal patient registry data, epidemiological and other societal datasets). 


To support the integration of digital health and care records to underpin frontline care delivery, and 


provide an analytics platform that can support future health and care planning, the NENC CHC is 


developing the Great North Care Record (GNCR). This aims to: 


 Deliver an individual’s important healthcare information, at the point of care, from whichever relevant 


organisations are involved in their care, irrespective of organisational boundaries 


 Provide better information for clinical audit, service redesign and commissioners of care, so that health 


care systems can be transformed and improved, and run more effectively 


 Provide data for health and care research in a research environment trusted by the citizens of the 


North East and Cumbria. 


During this project, it became evident that the primary objective was to gain consensus on what the 


GNCR should enable, how it should be architected, structured and governed from the wide range of 


stakeholders so that an accelerated regional procurement could move forward. This report reflects the 


common views achieved during the project. 


1.2 Project Definition 
The GEHCF team have consulted with key stakeholders and developed this report that covers the 


following: 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 11 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Definition of the core, "must have" clinical, analytical and IG requirements for 


GNCR 


 Identification of the key systems which need to interoperate through the 


regional platform 


 Identification of the candidate architectures for a regional information 


exchange platform, and specification of potential platform architecture and 


infrastructure requirements 


 Identification and assessment of a shortlist of current market offerings available, including open 


source candidates 


 Identification of the high-level costs and benefits of the GNCR  


 An outline project plan for securing the funding, buying and implementing the GNCR. 


A separate presentation has also been developed, which is aimed at NHS and University senior leaders to 


help the CHC Executive team and regional stakeholders communicate the vision for the GNCR going 


forward. 


1.3 Project Scope 
The scope of the work covers NHS organisations, local authorities and universities across the North East 


and North Cumbria (NENC) Academic Health Science Network (AHSN) area.  


The requirements gathering and definition work was limited to the following four workstreams: 


 Digital Care Record 


 Analytics and Research 


 Systems and Infrastructure 


 Information Governance. 


1.4 Project Approach  
The project was undertaken over four phases, which are illustrated in the diagram below: 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 12 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 1 :  Summary of Project Phases 


  


1.4.1 Phase 1 - Information Gathering 


In this phase, documentation provided by CHC stakeholder organisations was collated and reviewed to 


gain a better understanding of the current status of shared care record developments across NENC, and to 


help prepare for project interviews (see below). Requested documentation related to the four key project 


workstreams:  


 Digital Care Record 


 Analytics and Research 


 Systems and Infrastructure  


 Information Governance (IG). 


A summary of the documents received from stakeholders for this work can be found in Appendix 1. In 


total, 146 documents were reviewed. 


In this phase, we also undertook three days of 1-2-1 and small group semi-structured interviews 


(covering the full range of stakeholders) in the following localities: 


 Newcastle and North of Tyne (including Gateshead and North Cumbria) 


 Sunderland and South Tyneside 


 Durham and Tees. 


Several mop-up telephone interviews were also conducted for those people who could not attend one of 


the pre-arranged interview days. In total, 75 people were interviewed during this phase (see Appendix 2 


for the full list of names). 


The purpose of the interviews was to elicit requirements, constraints and priorities from key stakeholders 


(including CCIOs, CIOs, CCG representatives, Local Authorities and Universities). This informed the 


content of follow-on workshops to reach an agreed set of requirements and common future architecture of 


the GNCR. 


Information 
Gathering


Requirements 
Development


Option 
Appraisal


Report 
Development


146 documents 


reviewed


75 Semi-


Structured 


Interviews


Four


Requirements 


Workshops –


60 attendees


Option 


Appraisal 


Workshop –


23 attendees


Project  Board 


Review


Final Report and Summary Presentation







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 13 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


1.4.2 Phase 2 - Requirements Definition 


We ran four workshops with stakeholders (one for each major project 


workstream) to capture requirements and discuss and agree a preferred 


architecture model for the GNCR. 


The list of CHC stakeholders who were engaged in the workshops can be found in 


Appendix 3. 60 people in total attended the four workshops. 


We also conducted telephone interviews with several suppliers who were potentially able to meet the 


overall requirements for this project. A summary of the commercial organisations that were engaged as 


part of this phase of the project are outlined in Appendix 4. In total, we spoke with 18 different suppliers.  


1.4.3 Phase 3 – Options Appraisal 


We ran an Options Appraisal workshop to assess the list of potential options for several key elements of 


the CHC GNCR programme to enable it to move towards procurement of a platform that delivers clinical, 


analytical and research requirements. 


The key objectives of this workshop were to develop a: 


 Series of guiding principles for vendor selection 


 Preferred architecture option 


 Preferred option for GNCR delivery vehicle (for both front-line care record sharing and a region-wide 


analytics platform), governance and service management  


 Preferred option for the Commercial Strategy 


 Preferred option of the GNCR funding model. 


The list of attendees for the Options Appraisal workshop can be found in Appendix 5. 23 people in total 


attended the session. 


1.4.4 Phase 4 - Report and Presentation Development  


In the final phase of the project, we brought together the outputs of the previous phases into this report, 


and produced a high impact summary presentation, based on the report, that can be used with senior 


stakeholders to gain buy-in to the next stage of development of the programme. 


1.5 Project Board and Approval Process 
The Project Board for the project consisted of the following members: 


 Nick Booth, CHC CIO and Project SRO 


 Mark Walsh, CHC Director of Operations and Project Lead 


 Joe McDonald, CHC Director 


 Graham Evans, Chief Information and Technology Officer, North Tees and Hartlepool NHS FT and 


Durham, Darlington, Teesside, Hambleton, Richmondshire & Whitby STP CIO lead 


 Mark Thomas, Director of Health Informatics at Northumbria Healthcare NHS FT, Northumberland, 


Tyne and Wear and North Durham STP CIO lead, and chair of the North East and North Cumbria CIO 


Network.  


The Project Board was responsible for reviewing and signing off the interim and final deliverables for the 


project. 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 14 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


1.6 Structure of the Document 
The rest of the document consists of the following sections: 


 Section 2 outlines the high-level requirements for the Great North Care Record 


as identified through the stakeholder interviews and the requirements 


workshops, including the project use cases -  


 Section 3 introduces a series of potential architecture models for the GNCR, reviews their 


appropriateness to meet requirements, and recommends a preferred architecture for future 


procurement 


 Section 4 outlines the proposed commercial strategy for procuring the GNCR, the guiding principles for 


vendor selection and a high-level assessment of the potential vendors that were engaged as part of 


this project 


 Section 5 provides a high-level assessment of the planned benefits arising from the GNCR deployment  


 Section 6 outlines the proposed delivery vehicle, governance and service management arrangements 


for taking forward GNCR at scale and pace 


 Section 7 summarises the high project plan and developmental roadmap for the next steps in 


procuring and deploying the GNCR. 


 


2 GNCR Requirements 
This section of the document outlines the high-level requirements, guiding principles, for the Great North 


Care Record as identified through the stakeholder interviews and the requirements workshops. 


2.1 Guiding Principles 


 The overarching Guiding Principles that underpin the requirements for the GNCR for clinical and 


analytical use have been categorised into seven areas: 


Figure 2 :  Guiding Principles for Clinical and Analytical Use 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 15 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 


2.1.1 Care Professional Access 


The GNCR should: 


 Be easy to use and quick to access and respond to information requests 


 Support read/write of information – not just view only 


 Be integrated into existing clinical systems where possible 


 Present relevant information to the user in a digestible, summarised and relevant format 


 Use a template/form based design 


 Support role-based access and ensure legitimate patient relationships 


 Be context aware in its operation, presenting data in an intelligent and context sensitive manner 


 Support mobile formats 


 Allow for detailed searches and data extracts/queries (where authorised) to ensure IG compliance 


(e.g. a cohort of similar patients to review treatment and outcomes). 


2.1.2 Patient and Carer Access 


The GNCR should: 


 Provide a portal for patients to access their own information, taking into consideration national tools 


that provide patient access 


 Manage support for carer/family access to record, whilst providing appropriate safeguards  


 Allow patients to manage their consent matrix 


 Allow patients to manage their appointments 


 Allow patients to send and receive secure email. 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 16 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


2.1.3 Patient Identification 


The GNCR should: 


 Be reliable, secure and safe to use across all care settings 


 Be NHS number based where this is known and used (or sought, confirmed 


and added where not known or used) 


 Enable connection to the planned national patient/citizen identity service. 


2.1.4 Data Sources and Types 


The GNCR should: 


 Contain high quality, validated clinical information from the health, social care and third party sectors 


that can be shared with confidence 


 Support identified and agreed clinical need for information (not just provide access to what is easy to 


share) 


 Allow full use of coded as well as free text information, graphics and diagrams 


 Support access to scanned documents, images and other unst ructured documents, including shared 


documents from multiple sources into an integrated view  


 Contain patient generated health and care data from a variety of sources 


 Support tagging and other metadata for documents and images 


 Contain provenance of data sources (authorship, dates etc.) 


 Contain information that is structured, accurate and up to date 


 Link primary, secondary, mental health and social care data for longitudinal patient/citizen pathway 


studies (for example). 


2.1.5 Privacy Protection 


The GNCR should: 


 Be compliant with all relevant information governance legislation (e.g. GDPR, Section 251) and be 


flexible to changes in legislation 


 Provide a clear, dynamic and usable mechanism for managing patient consent for both direct patient 


care and for research purposes 


 Provide a clear, dynamic and usable mechanism for managing information sharing agreements  


 Provide a secure and robust mechanism for managing access to information 


 Contain an audit trail to check who has accessed the system, and for what purpose. This would include 


pro-active alerting of access to the patient where patients have particular concerns 


 Support ‘for your eyes only’ functionality based on data sharing agreements and patient consent 


guidelines 


 Enable privacy officers and patients/citizens to be notified of any breaches in privacy, in particular 


where any 'breaking the glass' function has been used 


 Enable better engagement between clinician and patient  


 Be easy to use and understand for clinicians 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 17 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


2.1.6 Active Workflow 


The GNCR should: 


 Support messaging, alerts and flags to support patient workflow across 


different providers of care while preventing alert fatigue 


 ‘Push’ and 'Pull' data (documents and elements of documents like blood 


pressure) where appropriate, but be mindful of information overload 


 Enable workflow and other applications to be easily developed by the care organisations and not 


require significant 3rd party support  


 Allow for choice of design models for passive reading vs push alerts 


 Present information within the local system and eventually Integrate guidelines, e.g. NICE, into the 


clinical workflow. 


2.1.7 Analytics and Research 


The GNCR should: 


 Support the differing needs of research, service planning and analytics users, including both 


hypothesis driven and non-hypothesis driven research. This should include a modular framework to 


facilitate extension or modification of analytics functionality as needs evolve 


 Support improved interactions between researchers and clinicians to develop the translational 


medicine agenda across the North East 


 Collect patient data from most/all health and non-health settings, and link together data sets so it is 


possible to trace a patient through the care system (via NHS Number ideally), track their outcomes, 


and investigate 'cause and effect' of interventions.  


 Supports data collection from the patient themselves via a variety of media (e.g. phone text, app, 


web, wearable device), thereby allowing the patient to use a range of interfaces to suit their 


preference and access limitations, which helps bridge the digital divide on patient engagement 


 Provide longitudinal real time access to health and care data for analytics development and delivery  


 Support the ability to gain new insights into the data, rather than simply using the system to test new 


ideas or formulate new hypothesis' 


 Be quick to access, accurate and up to date, but with the ability to present historical trends in a 


graphical form 


 Provide alternative routes to analysis enabling differing "strengths" of Information governance control 


to be applied in an appropriate-context specific manner 


 Provide clear and concise information on the provenance of all data sources 


 Support operational analytics with rapid feedback to inform management decisions, and business 


intelligence for future service planning 


2.2 Scope 
The GNCR should: 


 Work across the whole of the North East and North Cumbria (as defined by the three NE STPs), and 


not just at sub-regional level 


 Be scalable, extensible and reconfigurable to support future organisational change 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 18 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Support multi-way sharing of health and care records from multiple providers 


at the point of care in multiple care settings 


 Have the option for inclusion of richer datasets at local level without losing 


integrated view, including the linking of research data sets 


 Support linking of data based on geographical location 


 Support NHS Digital's in-development Target Architecture and ensure interoperability with other 


regions of the UK. 


2.3 Non-functional Requirements 
The GNCR should: 


 Work in near real-time 


 Be resilient and reliable 


 Supports out of hours operations, e.g. 7 day services 


 Ensure staff confidence in its use (through data quality and training) 


2.4 Use Cases 
As part of the project, several clinical and analytical / research use cases were developed that the GNCR 


would need to support in addition to the three featured care pathway projects already associated with the 


CHC (Dementia and Frailty, Smart Interventions for Vulnerable Families (SILVER) and Forecasting 


Emergency Unplanned care1). These use cases were not meant to be exhaustive in any way and are 


designed to give a few examples of how the GNCR would be used to deliver care and research, with the 


patient at the centre, across provider and other health and wellbeing organisations. The GNCR will need to 


support an ever-growing list of use cases with supporting business cases. The use cases discussed during 


the project are summarised in this section of the document and the diagram below: 


Figure 3 :  Summary of Use Cases identified through the project 


 


The use cases are split into two sections: 


                                     
1https://www.connectedhealthcities.org/connected-health-cities/cumbria-and-north-east-england 


•Medicines Management 


•End of Life Care 


•Transfer of Care 


•Maternity 


•Errors in Patient Records 


Clinical 


•Population Health 


•Substance Misuse 


•Balance Assessment 


•Avoidable Mortality Analytical 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 19 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Primary use cases are the ones that were developed in detail during the 


workshops, and any future solution must support these particular use cases as 


they are likely to be the first operational projects arising from implementation 


of GNCR 


 Additional use cases were not developed in detail as part of this project, but 


were deemed to be important by stakeholders as future uses of the GNCR 


beyond the initial go-live of the system. 


The use case examples provided are specific but are meant to cover a wider need that cover more than 


once care domain and application. 


 


2.5 Primary Clinical Use Cases 


2.5.1 Medicines Management 


As an example of the Medicines Management use case, both GPs and mental health practitioners may 


prescribe antipsychotic or antidepressant medication. Mental health treatments can have potential impact 


on other physical health treatments (e.g. kidney and liver failure), and may also work less effectively over 


time due to treatment resistance. Current guidelines state that a specialist review should take place after 


4 treatments, but if GP and Mental Health records are not shared, then the number of treatments between 


reviews may rise to 7 or even 8 with say 4 from the GP and 3 from Mental Health practitioners, which is 


unsafe. 


Changes in medication by the GP or the Mental Health practitioner need to be communicated and 


acknowledged by both parties to manage alongside any other physical or mental health medication, e.g. 


to take account of negative interactions. 


Who needs access to this information? 


 The patient, family members, friends, carers and neighbours 


 All care providers: primary, secondary, tertiary, community, pharmacies (community + hospital), etc.  


 GPs, mental health practitioners, community nurses, ambulance, police, urgent care, out of hours, 


prison, addiction services, probation services, housing, etc.  


 What information is needed? 


 Patient’s status: including medication, housing, income/benefits, etc. 


 Details of the prescriber: GPs, psychiatrists, etc.  


 Dispenser: pharmacists (community + hospital) 


 Administrator and monitor: carer, CPN, community nurse, laboratory, etc.  


 Drug information: dose, quantity, frequency, date of dispense, prescriber with contact information, 


adverse allergy information; who started treatment/why; whether changing/stable; need for review; 


notification; response to treatment. Different layers of information will be available and accessed 


subject to consent model and role based access rules. 


 Contact details of services involved 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 20 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Why is this information needed? 


 To offer current and correct information in direct patient care 


 To remove unwanted variations 


 To reduce waste: medications, time, duplication, efficiency 


 To standardise, optimise and review best practice to reduce risk of harm due to adverse reaction  


 To create a “boundary of care”; a single management plan with the patient aware of the plan; to 


support decision making (via prompts) 


 To inform the patient of alternative treatments/pathways 


 


Where is the information to be accessed? 


 Within the patient’s home 


 All care settings including social care, ambulance, police, pharmacy - i.e. anywhere (mobile and 


nationwide) where care is provided or patient can present  


 


When can the information be accessed? 


 Should be accessible 24/7 


 Needs to be available in Real time, at the Point of care/Point of prescribing 


2.5.2 End of Life Care 


Lack of communication around end of life care leads to distress and patient choices not being respected. 


 Even a simple flag would alert urgent care services that a patient is on an End of Life Pathway 


 Improved sharing of the End of Life plan with social care would also improve effective delivery  


 Patients may wish to revise choices, and again these could be better communicated 


 


Who is involved in this user story? 


 Mavis (patient), a 98-year-old frail lady with mild dementia; recurrent urine infections resulting in 


hospital admissions via unscheduled care, A&E and paramedics. Visually impaired, lives in 


Spennymoor. Has expressed an explicit wish to die outside of hospital.  


 Next of kin: daughter in Nottingham, niece lives locally, estranged son. 


 


What information is needed? 


 Capacity for decision to be made; to express (record and communicate) wishes and values, taking 


account of legal and safety factors; respect power of attorney where appropriat e. 


 EHCP, DNACPR, DoLS, Advance Decision to Refuse Treatment (ADRT) 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 21 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 


Why is this information needed? 


 Provide the ability to change information (may change daily by Mavis and/or 


her carer). Easy to update by people with appropriate authority. Available for 


relevant people to see the correct, up-to-date information to avoid 


unnecessary treatment, etc. 


 To show respect for Mavis when she lacks capacity – previous autonomy  


 To enable personalised care, while offering efficiency savings, meeting family needs and simplifying 


service delivery into a single management plan.  


 Communicate special circumstances between clinicians but not necessarily to the patient and family 


(e.g. life expectancy).  


 


Where is the information to be accessed? 


 From all care settings (domiciliary, acute, GP practice, care home, social work team centres, 


community nursing centres, etc.) but particularly available to paramedic, A&E and out -of-hours 


providers. 


 


When can the information be accessed? 


 Needs to be 24/7 and up-to-date (at least within 24 hours). 


 


2.5.3 Transfer of Care 


Currently, the tertiary centre can receive PACS images from a referring secondary care trust but not test 


results or other patient notes electronically, which are provided on paper. 


Data requirements for the tertiary centre under this use case are: 


 Access to orders and results – many duplicate tests are taken as the team lacks access to the results 


from secondary care 


 Current medication lists from primary care as well as referring secondary care organization 


 Past medical history 


 Co-morbidities 


 Other relevant clinical record content 


 


Data requirements for the acute trust receiving the patient back from the tertiary unit are: 


 E-discharge summary (this is already sent to primary care but not secondary care) 


 Relevant clinical letters, including specialist notes and care plan 


 TTO medication 


 Test results. 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 22 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 


Who needs access to this information? 


 The patient 


 Primary, Secondary and Tertiary Care clinicians involved in the patients' care 


 


What information is needed? 


 Orders and results from secondary to tertiary care; current medication from primary and secondary 


care; past medical history, co-morbidities, other relevant clinical records 


 From tertiary to secondary care: E-discharge summary, relevant clinical letters 


 Discharge advice to the patient: care plans, specialist notes. TTO medication, test results, next steps, 


follow up medications 


 


Why is this information needed? 


 To prevent duplication, reduce waste, reduce errors 


 To prevent loss in confidence from patient, reduce renew episodes, mitigate against unnecessary 


reviews  


 


Where is the information to be accessed? 


 Tertiary provider, secondary provider, primary care 


 


When can the information be accessed? 


 Available 24/7  


 Information sent: at the point of triage, referral, discharge 


 Discharge planning 


 


2.5.4 Maternity Care 


An example use case concerns safeguarding around teenage mothers. This includes: 


 Alerts around patient and staff risks 


 Better exchange of substance (mis)use information 


 More timely and routine communication between health and social care regarding admission to 


maternity 


 


Who needs access to this information? 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 23 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 The pregnant woman  


 Community midwives, antenatal, GPs, obstetrics, A&E, out of hours, health 


visitors, MH, child protection, police, social services (adoption services, etc.), 


family, multi-agency (MARAC), research, planning, mother-to-be’s school 


 


What information is needed? 


 Medical, social (domestic violence) and family history, including past obstetric history  


 Current medication, pregnancy status/stage.  


 Care plan (delivery planning) 


 


Why is this information needed? 


 Keep patient and baby safe 


 Keep clinicians aware of information 


 Likelihood of emergency situation - early labour/delivery 


 


Where is the information to be accessed? 


 Local, regional but nationally accessible  


 


When can the information be accessed? 


 Presentation to delivery  


 Postnatally, providing relevant history  


 24/7 – either out of hours or in hours. 


 


2.5.5 Addressing Errors in Patients' Records  


It was agreed that addressing errors in patients' records was both sensitive and relevant to all the 


stakeholders in the workshop across all the provider, commissioner and research organisations. The 


workshop consensus was that improving data quality was an important use case and the below Mental 


Health example is used solely to illustrate the requirement. 


A Mental Health practitioner notes an error or a potential issue in a patient’s record. He/she needs to be 


able to inform the GP about this and receive an acknowledgement of it being read along with a response. 


Currently this is resolved by phone and letter, which is inefficient (unless both parties are users of 


SystmOne, whereby it can be achieved via SystmOne tasks). 


Who needs access to this information? 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 24 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Access will depend on the purpose of the error reporting. There is a wide 


spectrum of possible purposes ranging from quality improvement through to, 


at the extreme, whistle-blowing 


 The Error Identifier - the individual and/or organisation raising the query and 


highlighting the query raised in the record  


 The Data Controller/quality team to whom the query is directed 


 Relevant supervisory body for resolution, supervision (who may need to look for common themes and 


risks)  


 The Patient (also able to highlight errors) 


 


What information is needed? 


 “Right click” – ability to highlight an error 


 A conversation/message rather than one-way message 


 Risk associated with the error and possible recourse 


 Labels (anonymous, level of risk) 


 Must be simple, intuitive and reusable for different use cases where the Error Identifier wants to 


communicate with the Data Controller 


 


Why is this information needed? 


 Safety, decision making, for self-mending, quality improvement 


 


Where is the information to be accessed? 


 Initiated either within the Error Identifier’s local EHR or directly within GNCR 


 


When can the information be accessed? 


 Raised 24/7 


 Resolution – appropriate time frame, provided there is a flag. 


 


2.6 Additional Clinical Use Cases 
Other ideas put forward for potential use case development included: 


 Whole System Flight Deck 


- Currently there is analytics software to support re-routing of ambulances from real time 


information from local ED departments for emergency care. This could be extended to cover:  


 Bed state across the whole system 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 25 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Non-urgent referrals (e.g. patient choice and information on the 


shortest wait times) 


 Fictitious Illness or Incorrect Professional Diagnoses 


- Identifying inconsistent constellations of ill health in individuals which 


might arise from a variety of causes including Munchausen Syndrome 


(fictitious disease) or flawed professional diagnoses. This will be easier to 


identify / track through a shared care record 


 MDT Reviews 


- For a child with learning difficulties, this may include CAMHS, SLT, Educational Psychology, GP, 


school health etc. 


- Currently can’t pull info together electronically from different sources into a single view – this 


should help 


 Community Treatment Orders (CTOs) 


- Currently these are handwritten with copies for patient and various health professionals  


- Poor management of compliance to treatment and CTO. Shared records will help.  


 


2.7 Primary Analytics and Research Use Cases 


2.7.1 Population Health 


Transformation across an STP footprint will deliver a shift towards improving ‘population health’ - moving 


from fragmentation to integration in care delivery, but also tackling the wider determinants of the health 


and wellbeing of local populations. Working together across health and care systems will enable a focus 


on early intervention and prevention, integration, reconfiguration of hospital based services, and 


technology. 


Who needs access to this information? 


 Commissioners 


  STP Footprint teams 


  Health and social care providers 


  The third sector  


  Researchers and evaluators 


  Town / environmental planners 


 


What information is needed? 


 Acute, community, mental health and social care activity and workforce information 


 Demographic growth information 


  Disease incidence information 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 26 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Why is this information needed? 


 To help determine the location and type of health and care services to provide 


holistic care to individuals in the short, medium and long term future 


 To address the wider determinants of health and put in place prevention and 


self-care services to reduce the burden of acute services 


 To support development of healthy new towns / smart cities through integrating healthy options into 


the built environment as a key prevention strategy for health and social care going forward.  


 When can the information be accessed? 


 As part of on-going service planning and service re-design activity 


 Real-time information not required. 


2.7.2 Substance Misuse 


Understanding the determinants and effects of substance misuse in the wider population in the North East 


can help with the development of prevention, treatment and post treatment support services that span 


across the whole spectrum of public service provision. By linking together health and social care data with 


housing, education and criminal justice data, longitudinal analysis can be performed on historic data at 


the individual level, consent allowing, which can inform algorithms for risk stratification to target future 


services on those with most need and/or most future risk. 


Who needs access to this information? 


 NHS and social care commissioners, NHS and social care providers, local authority housing and 


education functions, third sector service providers  


 General public (high level overview only) 


 


What information is needed? 


  Demographic, educational, social care, criminal data (police, prison) 


 Health interventions and outcomes (emergency, inpatient, outpatient, primary, community, mental 


health etc.), Primary and acute care; mental health 


  Third sector data.  


 


Why is this information needed? 


 To answer questions such as: 


- “Are we spending a high proportion of our resources on a small cohort of people?” 


- "What is the link between educational attainment / participation and likelihood to become 


addicted?"  


- "What is the link between substance misuse, clinic interventions and future offending rates?" 


  To support existing research projects related to care pathway improvements, specialist service 


provision, service redesign and integrated care planning. 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 27 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 


When can the information be accessed? 


  Real-time tracking of all interactions with the health system and services by 


consented individuals.  


  Longer term analysis of patterns to identify gaps in service delivery. 


 


2.7.3 Balance Assessment Service 


Balance assessment and rehabilitation services, often hosted by Trust Audiology departments, provide 


assessments and follow up services for patients with balance issues, often following an ENT consultation. 


The reasons for loss of balance are often complex, and therapy services can be put in place to help 


individuals who have previously been subject to unexplained falls, or are at high risk of future falls 


following ENT assessment. 


Reduction in the number of falls, particularly in the elderly population, can help reduce ED attendances 


and subsequent admissions, and therefore on-going demand on acute and community services. 


Who needs access to this information? 


 GPs 


  Adult social care 


  Acute – ENT and ophthalmology services 


  Community services 


  NEAS 


 


What information is needed? 


 Age (e.g. Filter to 50+)  


  Datasets:  


- Disability;  


- ENT 


- Ophthalmology 


- Occupational Health 


- Health check/wellness clinics 


- ED attendance and admissions;  


- Ambulance 


- Telecare datasets on falls 


- Social inclusion following fall. 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 28 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Why is this information needed? 


 Support falls prevention service planning through investigation of trends in 


incidence and likely causes 


  Reduce repeat admissions 


 


When can the information be accessed? 


 GP referrals 


  Acute discharge planning 


  Community service planning 


  Public health advertisements/promotion 


  New service planning 


  Service / pathway re-design 


  Integrated care commissioning 


 


2.7.4 Avoidable Mortality 


Nationally around 9,000 people die in hospital each year through avoidable deaths. The North East is 


committed to reducing the avoidable mortality rates across its acute providers through root cause analysis 


and openness and transparency of the causes of death and the lessons learnt from each individual case. 


This work will take full account of, and work side-by-side with any formal legal or confidential enquiries 


involving avoidable deaths. 


Who needs access to this information? 


 Healthcare providers 


  Researchers 


  Public 


  Political/ policy makers 


  Family/ informal carers. 


 


What information is needed? 


  Acute clinical records for patients who die in hospital for avoidable reasons 


  Incident review information 


  Lessons learnt information 


 


Why is this information needed? 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 29 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 To investigate the causes and put in place action plans to reduce the number 


of avoidable deaths in future 


  To enable clinicians to review previous cases for on the job learning and CPD 


accreditation 


 When can the information be accessed? 


  Acute Settings for clinical case review 


  Public website for public scrutiny. 


3 Potential Architecture Assessment 
There are multiple technical models that can provide the functionality needed to meet the guiding 


principles and support the use cases outlined in Section 2, although each has its own strengths and 


weaknesses. The purpose of this report and study has not been to develop a prescriptive detailed 


architecture, but rather to achieve region-wide consensus on a common approach that can then be further 


refined by a selected vendor. 


This section presents some guiding principles and reference models for architecture. It then introduces a 


series of potential architecture models for the GNCR, reviews their appropriateness to meet requirements, 


and recommends a preferred data architecture for procurement. 


3.1 Guiding principles for architecture 


3.1.1 International standards compliance 


All models are assumed to support the set of required standards (HL7/FHIR, XDS, SNOMED CT for coding 


etc.) for seamless and consistent sharing of healthcare data across systems at the appropriate granularity 


level. These standards (or at least their predecessors) have been the enablers for the many existing 


point-to-point interfaces currently in use.  


3.1.2 National interoperability – NHS Digital Target Architecture 


In addition, consistency with the national draft Target Architecture, "Outputs from the Interoperability and 


Population Health Summit", will ensure national interoperability as other regions adopt similar, compatible 


platforms. The project team was given access to a draft of the national Target Architecture for the 


purposes of this project, and following review of this "to be published" document, ensured that the 


guiding principles and potential architectures proposed here are fully in-line. The population size for the 


GNCR also fits well within the proposed region size of 2-5m (the North East has a population of 3.7m). 


The Target Architecture also proposes a useful reference set of purposes which can inform the GNCR 


architecture choice. These have been extracted from the draft national document which may change on 


final publication and can be summarised with some additions and changes from the workshop as: 


Direct Care – “Interoperability” the ability to: 


 exchange uncoded and coded data at point of care, access normalised “longitudinal record”  


  share views at point of care for professionals and citizens and enable decision-support 


  Enable patient to be an active participant in own record and to enable transactional services 


 


Direct Care – Precision Medicine and Case Finding, the ability to: 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 30 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 compare an individual against a population for more precise intervention 


 identify individuals at risk and provide personalised intervention alerts 


 


Intelligence – Commissioning for Service Planning 


 ability to provide a view at a whole population level from data garnered from multiple provider 


systems to understand demand and enable effective planning of service provision across providers  


Intelligence – Payment, Regulation and Service Evaluation, the ability to: 


  process data in support of payments for services 


 understand conformance of organisations to regulatory requirements 


  provide national benchmarking of providers and understand the effectiveness of services  


 


Research – use of data for clinical and other research, the ability to: 


 make de-identified data available in an unrestricted legally compliant manner excepting for where 


citizen permission is required 


  use data as part of consented trial or consented observational studies 


  use data for clinical risk prediction / clinical decision support  


  use data to undertake research on the effectiveness of treatments 


  Ensure potential for interoperability with research data sources which are themselves passing through 


a rapid period of structural, ontological, and formatting change. 


 


3.1.3 A learning health and care system 


One goal of the GNCR is to provide the platform for the enablement of a Learning Healthcare system. 


Friedman et al2 outlined a “Learning Health and Care” system in terms of “the fundamental properties of a 


highly participatory rapid learning system that can be developed from use of electronic health records. 


Secured and trusted use of these data, beyond their original purpose of supporting health care of 


individual patients, done transparently and with high quality information for the public about the use of 


their data, can speed the progression of knowledge from the lab bench to the patient’s bedside and 


provide a corner stone for healthcare reform.’” 


A Health Information Exchange (HIE) allows care professionals and patients to appropriately access and 


securely share a patient’s medical and other information electronically and its role in a learning health and 


care system has been summarised3 as: 


                                     
2 Friedman, Wong & Blumenthal, Achieving a Nationwide learning System, Science Translational Medicine, 
Nov 2010  
 
3 Learning from Health Information Exchange Technical Architecture and Implementation in Seven Beacon 
Communities by Douglas B. McCarthy Commonwealth Fund, dm@cmwf.org 
 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 31 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 A clinical data exchange to support care transitions and referrals, typically 


using Web-based portals and secure messaging services to exchange patient  


information (e.g., laboratory test results, medication histories, hospital 


discharge summaries) 


  The ability to deploy the analytic capabilities necessary for delivery system and commissioning reforms 


and support a broader array of “use cases” (e.g., quality improvement, population health 


management, research and evaluation). 


3.1.4 Reference architecture 


A useful reference Health Information Exchange (HIE) architecture used during the workshops is shown in 


Figure 4, covering the communications channels and typical toolkit of services required to support the 


stakeholders. While not an exhaustive list, it covers many services required to deliver the GNCR. It also 


reflects the services offered by the short-listed suppliers covered in Section 4. 


 


Figure 4 :  Reference HIE Architecture 


 


The revised architecture in Figure 5 below was developed based on: 


 Feedback from the workshops and follow up discussions 


 A desire to represent where the IHE4  standards best fit -  


                                     
4 IHE is an initiative by healthcare professionals and industry to improve the way computer systems in 
healthcare share information. IHE promotes the coordinated use of established standards such as DICOM 
and HL7 to address specific clinical needs in support of optimal patient care. Systems developed in 
accordance with IHE communicate with one another better, are easier to implement, and enable care 
providers to use information more effectively. - www.ihe.net 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 32 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 The ability to share images and documents (e.g. an XML/CDA transfer of care)  


 The need for a clinical data repository (CDR) to manage normalised data for 


care, research and analytics as a source of quality harmonised data for the 


Ark. 


 The need for a CDR with normalised or harmonised patient data was seen as key to enabling the GNCR 


as a HIE to support the research and analytics use cases. Both reference architectures include consent 


management functions and the complexity of the information governance challenges was highlighted 


during the workshops. 


 


Figure 5 :  Revised Architecture 


 


 


3.1.5 Publish and subscribe 


A common theme in the use case workshops and provider and supplier interviews was for the ability to 


receive ‘push’ notifications when some items of data change or an event occurs (e.g. a client on a social 


worker’s caseload is admitted to hospital). This model can be generalised to a wider interoperability 


principle of conversations between a publisher and subscriber, which will also enable data and event 


interchanges between care record services at national level. 


A "Publisher" is defined as an organisation or service that provides data and a "Subscriber" is defined as 


an organisation or service that expresses an interest in accessing a type of data or set of data items for a 


cohort of patients. The GNCR is ultimately a data management service that operates by accepting 


published data, normalising it to a standardised format and standard terminology (SNOMED CT) and 


storing on behalf of the publishers. Subscribers gain access to the data for an individual patient or cohort 


or patients based on an information sharing agreement. 


The vision for the GNCR is a managed information service which curates and brokers clinical and social 


care content generated and published from many different sources and used in many different contexts. 


CLINICIAN 


VIEWS & 
PORTAL 


APPS
DECISION


SUPPORT


DEVICE 


CONNECT-
IVITY


PATIENT


PORTAL
APPS


DEVICES


(IOT)


CLINICAL APPLICATIONS/SERVICES


MULTI-VENDOR


PATIENT FACING APPLICATIONS


MULTI-VENDOR


Health Information Access Layer


Connectivity & Transformation & Routing


Process & Orchestration


Management & Monitoring including Consent


Security & Privacy


MASTER 


PATIENT INDEX
TERMINOLOGY


SERVICES


PROVIDER


REGISTRIES


DATA 


WAREHOUSE
OR MANY 


DATA MARTS


S
E
R


V
IC


E
 B


U
S


DOCUMENTS
STRUCTURED


DATA
IMAGES


CLINICAL DATA REPOSITORIESMULTI-PROVIDER


IHE CDRIHE
IHEIHE


IHE


IHE







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 33 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Curation is the process of harmonising the data and implies the responsibility to 


protect, organise and maintain all content in the interests of its subjects (the 


people it is about and for who's' benefit it has been generated and is used). 


Brokerage involves the stewardship and support of the interests and operations of 


both the sources (publishers) and the users (subscribers) of this content. 


The following diagrams outline how the "publish and subscribe" services would 


need to work in support of the GNCR, providing a managed service independent of 


where the data is ultimately curated and stored. These diagrams were developed by Professor Mike Martin 


and Professor Rob Wilson from Newcastle University, in the context of their role as critical friends to the 


CHC programme and their participation in the workshops. 


Figure 6 :   Publication Services 


 


 


Publication Services managed by the Publication server: 


 Place the content that is being published in a space that may be accessed by an intended audience in 


the future 


 Require data to be registered in a space that is logically central to the federation (a group of 


communities that make up a locality). Thus, based on a person's identification and role (security 


level), they get the same response no matter where they are or where the data is from  


 Must include a process of centrally indexing published content against patient identities using a Care 


Profile Register and Publication Register for the community. 


 


In Figure 6, the Data Trawler and Performance Reports are services provided by North East 


Commissioning Support (NECS) based on existing access to relevant data. This is only representing a 


small part of what NECS provides and is used for illustrative purposes in the context of the publisher and 


subscriber relationship. 


Publication 
Register


Care 
Profile 


Register


Publication 
Register


Care 
Profile 


Register


Clinical Care 
Delivery Host


Publication 
server


Clinical 
Content


The content is registered 
at the community level. 


The content is indexed to 
system identities and 
patients consent profile. 


clinician


patient


Joint act of publication under 
informed consent as part of a 
conversation of care. 


Data 
Trawler 


Performance 
Reports


Management Roles
These also become 
“acts of publication”. 


publisher







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 34 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 7 :  Subscription Services 


 


A session (a secure data request from a secure user through the Care Session Host) is the initiative which 


connects to the central Information Service Broker to make the required secure connection to access the 


published data. This is how the MIG works today with one index and one register. 


Figure 8 :  Syndicated Subscription Services 


 


However, the uses cases clearly demonstrate that there are multiple Publishers so syndication is required 


to create a session (Care Host Session) from multiple publishers (Publication Servers) through the central 


Information Service Broker, as illustrated in Figure 8. 


 


Publication 
Register


Care 
Profile 


Register


Publication 
Register


Care 
Profile 


Register


Clinical Care 
Delivery Host


Care Session 
Host


Publication 
server


Clinical 
Content


Information Service 


Broker - Curator


Publication 
Register


Care 
Profile 


Register


Clinical Care 
Delivery Host


Care Session 
Host


Publication 
server


Clinical 
Content


Social Care 
Delivery Host


Third Sector 
Host


Publication 
server


Social Care 
Content


Publication 
server


Third Sector & 
Personal Content 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 35 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 9 :  Central Gateway Services Overview 


 


New models of care require coordination and data sharing across traditional boundaries, thus a Central 


Gateway is required to ensure privacy and consent is managed across a wide range of data publishers and 


subscribers. 


In Figure 9, current health and care operations are represented below the red line and must be securely 


managed. This is where: 


 Many existing information governance agreements already exist  


 NECS currently operates to deliver performance reports and a wide range of analytics services to the 


NHS today, and will benefit from higher quality near-real-time data in the future to deliver current and 


new services to health and care partners. 


Above the redline and to the left is where community, third party and patient Publishers and Subscribers 


are managed to ensure a more complex set of IG regulations are adhered too. 


Above the red line to the right is where Research is further separated from the data to ensure the 


additional security and consent requirements are met (e.g. patient opt in for a clinical study).  


 


Research 
Session Host


Management 
Session Host


Publication 
Register


Care 
Profile 


Register


Clinical Care 
Delivery Host


Care Session 
Host


Publication 
server


Clinical 
Content


Social Care 
Delivery Host


Third Sector 
Host


Publication 
server


Social Care 
Content


Publication 
server


Third Sector & 
Personal Content 


Community 
Shared Resource


“Sector” Publication 
Domains


Gateway


Publishing and Subscribing User Domains
Data Trawler 


Performance 
Reports







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 36 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 10 :  GNCR Vehicle in the Gateway Services Model 


 


It was the consensus of the workshops that as a minimum, the GNCR represents the vehicle to centrally 


manage the Gateway as a community shared resource (as shown by the green line in Figure 10). This is 


covered in more detail in Section 6.  


Additionally, while the desired state of the GNCR is for one Gateway for the NE covering the full 3.6 


million people, it was understood that funding, timing and other issue may make this challenging, and 


thus a second level of Hubs may be required for each of the local communities (Localities) to ensure they 


can move forward at pace based on local needs and capabilities.  


Each of the second level Hubs would ideally be provided by the same vendor and support the same 


Clinical Data Repository (CDR) described in Section 3.2. However, if this is not possible, each second level 


Gateway Hub must adhere to the same IHE standards agreed by the centrally managed GNCR to ensure 


interoperability across the NE region. 


Research 
Session Host


Management 
Session Host


Publication 
Register


Care 
Profile 


Register


Clinical Care 
Delivery Host


Care Delivery 
Host


Publication 
server


Clinical 
Content


Social Care 
Delivery Host


Third Sector 
Host


Publication 
server


Social Care 
Content


Publication 
server


Third Sector & 
Personal Content 


Community 
Shared Resource


“Sector” Publication 
Domains


Gateway


Publishing and Subscribing User Domains


2nd Level 
Hub


Publication 
Register


Care 
Profile 


Register


GNCR Vehicle


Data Trawler 


Performance 
Reports







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 37 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 11 :  GNCR as the Gateway Services Vehicle 


 


Finally, it was understood that a third level of Gateway Hubs must be supported. These represent the 


other regional domains and would ensure the GNCR is interoperable with the rest of the UK. T his is 


illustrated in Figure 11. 


3.2 Potential Models for Data Management 
In addition to the agreed need for the GNCR to have a central Gateway to manage the Publish and 


Subscribe relationships between the various stakeholders, there was also a need to address the options 


around data management (including curation and storage) in terms of locations, replication and data 


persistency. 


The following sub-sections outline the core options considered. 


3.2.1 Federated vs Centralised 


The Federated model presents a pure integration approach where data is requested and results are 


assembled in real time. This is essentially the approach taken now by the North East wide Medical 


Interoperability Gateway (MIG) solution5 and the Health and Social Care Information Exchange (HSCIE)6 


Proof of Concept project in Sunderland and South Tyneside. It can be effective for clinical care record / 


real time care portal views, but presents challenges for reporting aggregated data as this could be slow 


and pose high demands on repeated accesses of source systems in real time. Although central storage is 


avoided, a consistent view of the data must be created rapidly from a disparate set of source databases. 


Integrating further systems requires a full “point-to-point” integration each time. 


 


                                     
5 http://healthcaregateway.co.uk/services/detailed-care-record/ 
6 http://www.necn.nhs.uk/wp-content/uploads/2016/03/HSCIE-South-TynesideCCG.pdf 


Research 
Session Host


Management 
Session Host


Publication 
Register


Care 
Profile 


Register


Clinical Care 
Delivery Host


Care Delivery 
Host


Publication 
server


Clinical 
Content


Social Care 
Delivery Host


Third Sector 
Host


Publication 
server


Social Care 
Content


Publication 
server


Third Sector & 
Personal Content 


Community 
Shared Resource


“Sector” Publication 
Domains


Gateway


Publishing and Subscribing User Domains


2nd Level 
Hub


Publication 
Register


Care 
Profile 


Register


GNCR Vehicle


3rd Level 
Hub


Other 
Regional 
Domains







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 38 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 12 :  Federated/decentralised model 


 


The Centralised approach involves feeding all data into a common, central repository. This provides a 


consistent “curated” data model, and allows simpler and faster aggregated reporting and research. 


However, the centralised approach cannot guarantee that the data is as up-to-date as the Federated 


Model, depending on how frequently the central repository is synchronised back to the source systems. 


Writing back updates can also therefore be impacted by the synchronisation timing, but there are well 


established technical methods to manage this. 


Figure 13 :  Centralised Model 


 


Some high-level pros and cons of these two approaches are summarised in Table 1. 


 


Federated/ decentralised Model
No centralised data repository. Each stakeholder keeps its 


own  data within its walls and queries assembled data on the  


fly


1


Stakeholder A


Stakeholder B


Stakeholder C


Consistent


Inconsistent


Centralised Model
Central data repository. Each stakeholder sends its data to a 


central repository where is “curated” and “normalised”


2


Stakeholder A


Stakeholder B


Stakeholder C


Central data repository







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 39 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Table 1 :  Pros and cons of Federated and Centralised Architecture Models  


Model Pros Cons 


Federated  Live data transferred on the 


fly 


One view of data as there is 


no duplication 


Data is always up-to-date 


 


Inconsistent data models 


within each system therefore 


difficult to view aggregate 


data 


When systems are offline no 


data is available 


Authentication more difficult 


due to multiple logins 


Delays may be experienced 


due to performance demands 


in real-time querying across 


multiple systems 


Performance may degrade for 


operational (direct) users of 


feeder systems as the 


systems try to also handle 


concurrent live care record 


queries 


Centralised  If a feeder system is offline, 


data can still be viewed in the 


centralised database 


Consistent data model allows 


simplified aggregate views 


and reporting 


Data could be out of date 


depending on synchronization 


timing 


Risk of data duplication from 


multiple copies, may include 


inconsistencies which must be 


explicitly resolved if there is to 


be a single central 


representation of those data 


Central storage adds 


additional IG and information 


security implications as an 


additional data processor, 


which needs to ensure IG is 


managed in near real-time 


across the source systems 


Central storage adds 


additional costs and resources 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 40 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


3.2.2 Hybrid Models 


Given the strengths and weaknesses of the federated and centralised models, 


hybrid approaches attempt to retain a blend of the benefits of both centralised and 


de-centralised, while appropriately addressing their shared and differing 


challenges. 


An extension of the Federated Model, Model 3a, maintains a mirrored database 


with each source system to reduce load on the system, while allowing the data 


model to be more consistent and hence easier to aggregate and faster to query. No central repository is 


used. 


Figure 14 :  Federated Hybrid Model 


 


Model 3b presents a true hybrid of Models 1 and 2, with only a partial central repository and other (more 


real-time) data items remaining in source systems. If well designed and the data items optimised for the 


best balance of timely data and consistency/ centralisation, this can offer an effective compromise.  


3aFederated Hybrid Model
Like Federated but each Stakeholder sets up a mirrored/edge 


database where data can be “curated” and “normalised” per the 


agreed standards 


Stakeholder A


Stakeholder B


Stakeholder C


Inconsistent







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 41 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 15 :  Hybrid Model 


 


3.3 Data Architecture Model Comparison 
The table below is meant to be high level and summarises some of the different attributes of each model.  


Table 2 :  Comparison of Key Attributes of various Potential Architecture Models 


Attributes Federated (1) Centralised (2) Hybrid (3a/b) 


Organisational 


Governance 


Participating 


organisation retains 


control over their 


healthcare information  


The GNCR 


responsible 


organisation has 


control over the 


healthcare 


information 


The responsible 


GNCR organisation 


shares control with 


the participating 


organisations 


Stakeholder 


Governance 


Stakeholders retain 


data locally and the 


responsible GNCR 


organisation acts as a 


facilitator and 


convener, setting 


policies and 


regulations. The 


responsible GNCR 


organisation creates 


the environment for 


existing data 


providers (Hospitals, 


GP's, Patients, Social 


Care, etc.) systems to 


publish and subscribe 


Stakeholders decide 


what data to share 


and place it the 


central GNCR 


repository. The 


responsible GNCR 


organisation allows 


data providers 


(Hospitals, GP's, 


Patients, Social 


Care, etc.) connect 


to the GNCR and 


manage the publish 


and subscribe 


relationships 


Stakeholders decide 


what patient data to 


share, and if it is 


held locally or 


centrally. They 


collectively 


determine 


information 


governance 


structures and rules 


for the overall 


system and 


maintain full 


custodial control of 


the data up to the 


point they leave the 


Hybrid Model
Same as Centralised Model but part  of the  pat ient data remains 


decentralised with a record locator service/meta data indicat ing 


where the decentralised components are stored


Stakeholder A


Stakeholder B


Stakeholder C


Central subset data repository


Consistent Inconsistent







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 42 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


to the data repository edged database for 


analysis or 


integration 


Data Security 


(data security 


issues are 


different but 


complex 


under all 


three models) 


Data security is less 


complex however 


where there may be 


more flexibility in 


what might ultimately 


be pulled together, 


there is more risk of 


inferential disclosure 


arising from 


unexpected 


combinations of data 


items in certain 


subjects 


Data security may 


be more complex 


but could provide 


better control due to 


the central point of 


control 


Data security is 


more complex than 


Federated and 


allows for the ability 


to manage a large 


percentage of data 


requests centrally  


Data Stored Locally but may use a 


form of Record 


Locator Services 


(RLS)  


Centrally – requires 


new initiative 


Local & Central - 


leverages existing / 


local initiatives  


Analytics  Difficult with limited 


support, but 


approaches are 


actively being 


developed 


Easiest Easier 


Performance 


and scalability 


Slowest performance 


of the three but most 


easily scalable with 


respect to data 


quality, staff 


resources, technical 


requirements (e.g. 


hardware, network 


bandwidth) based on 


the ability to focus on 


the point of need in 


the network 


Fastest performance 


but could be harder 


to scale due to the 


need to manage 


data quality, staff 


resources, technical 


requirements (e.g. 


hardware, network 


bandwidth) based 


on competing needs 


and impact on 


multiple 


stakeholders 


Medium 


performance and 


scalability allowing 


for the distribution 


of resources based 


on need and 


availability  


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 43 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


3.4 Models currently in use 
The diagram below shows some example Health Information Exchange models 


already being used between partner organisations or across localities within the 


GNCR region. 


Figure 16 :  Examples of Data Sharing inthe North East Region 


 


In addition to those HIE models outlined in Figure 16, there are other in-house developments within the 


NE region. For example, Northumberland, Tyne and Wear (NTW) NHS FT hold the social care data locally 


and display the information they receive directly in RiO (using a one-click view system like the MIG). 


Northumberland Council make RiO data available from within their SWIFT social care system, whilst 


Newcastle Council display the RiO data in a web portal. 


Although current local data sharing examples feature single or small clusters of local organisations, these 


architectures share the same principles that could be implemented as a larger regional deployment as 


part of the GNCR. 


3.4 Preferred architecture – the model “3c” 
It is evident from the workshops and public documentation that in almost every domain of comparison, all 


the models present a range of different benefits and challenges but their relative "difficulties" are less 


easy to quantify. This heterogeneity is an excellent reason why the workshop felt the need to develop 


another option, which enables a blend of the benefits of all models while simultaneously allowing their 


respective challenges to be addressed appropriately. On balance, considering the above, a hybrid 


approach provides a blend of the benefits from both alternative models ‘3a’ and ‘3b’. This preferred model 


was known as Model ‘3c', and combines smaller, local “edge” databases for each locality (the federated 


hybrid approach from '3a') with a common data model combined with a larger centralised repository (as 


used in the hybrid model '3b'). 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 44 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


This model offers flexibility to centralise data that is less dynamic, retaining more 


real-time data closer to source. However, it also allows data model consistency by 


including standardised edge repositories. 


 


Figure 17 :  GNCR Preferred Architecture Model  


 


The preferred option, 3c, will need to consider the likelihood that the GNCR may initially be developed at 


each of the localities in parallel based on different priorities, resources and use cases, under the 


governance of the wider GNCR programme.  


Based on this, early GNCR decisions will be required to determine where to manage the data for the 


patient and regional provider organisations that operate across all the localities e.g. NTW and NEAS. 


Three initial options for consideration are: 1) centrally, 2) as their own locality or 3) distributed. These 


options are shown for Mental Health only in Figure 18, and not all potential provider organisations are 


represented. 


GNCR Gateway 


& Central subset 
data repository


Localities


Hub level 2 &  


Common Edge 
Repository


Consistent Inconsistent


Patient Data


(Telehealth)







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 45 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 18 :  Regional Provider Options 


 


3.5.1 Locality model in practice 


Each locality7 may operate the same edge repository at a second tier or Hub, (as outlined in Section 


3.1.5), providing faster local access for real-time care record interaction, and for locality-specific analytics 


such as supporting operational planning and performance monitoring.  


By way of illustration, the Figure 19 shows how the preferred model architecture would apply to the 


Sunderland and South Tyneside locality including the existing data sharing programmes; 360, MIG and 


HSCIE. This is based on more detailed work undertaken in By way of illustration, the Figure 19 shows how 


the preferred model architecture would apply to the Sunderland and South Tyneside locality including the 


existing data sharing programmes; 360, MIG and HSCIE. This is based on more detailed work undertaken 


in Sunderland and South Tyneside but is illustrative and could change based on the wider GNCR priorities 


and plan. In this example, NTW and NEAS are operating in the distributed model (Option 3 in Figure 18). 


This does not mean this is the best or preferred option for regional providers since no discussion or 


decision has been made, however this is something the GNCR governance function will need to resolve 


before any locality based projects can start. 


                                     
7 The definition of a locality can be fairly loose for the purposes of the GNCR, but it would represent a 


community or cluster of partner organisations where there is a need to share data locally in higher 


volumes and with more flexibility than could otherwise be provided at a wider level. The natural localities 


within GNCR seem to correlate to the STP areas, and this is consistent with Local Digital Roadmap (LDR) 


plans. 


Localities


Mental Health


Acute


GP’s


Social Care


Consistent Inconsistent


Patient Data


(Telehealth)


1) Centrally 


2) As their own locality


3) Distributed 


1


2


3


3


GNCR Gateway 


& Central subset 
data repository


Hub level 2 &  


Common Edge 
Repository







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 46 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 19 :  Preferred Architecture Model as implemented in one of the North 


East localities 


 


This locality features a mix of local integration models and feeder systems. The diagram also includes 


some of the features of practical implementation supporting research and analytics, based on the principle 


that there will not be one centralised data warehouse for analytics and research and that multiple 


suppliers and use case specific data marts will be fed from the GNCR Gateway.  


Figure 20 represents an alternative approach to the Ark based on the current NECS service and 


capabilities, and the potential for NECS to become a community interest company owned by the members 


of the STP's or future ACS. In this option, NECS manages the Ark and evolves its current data warehouse 


and data management services to include data from the GNCR gateway to provide services directly to the 


care and academic organisations as well as to other suppliers in support of a secure ecosystem for all 


parties.  


 


MIG (roll-out)


HES GEL Etc.


National data sets


Secure (ARK) - research marts w/ IG


HSCIE
IG for Care


360


RiO


Cleric 


111/999


SWIFT


EMIS, 


Excel


Liquid 


Logic


EMIS


City Hospitals Sunderland


Northern Doctors


GPs & GP Alliance


NEAS


Sunderland Care & Support


Sunderland CC


NTWFT


Silverlink


Adastra


South Tyneside FT


South Tyneside Council


Meditech


Patient


3rd


Sector


South Tyneside CCG


Sunderland CCG


University of Sunderland


Analytics users of information


NECS







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 47 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 20 :  Alternative locality based Preferred Architecture Model  


 


3.6 Research and Analytics considerations 
The project workshops and interviews arrived at a clear consensus for a physical “ARK” to provide 


research and analytics services. This model can be well supported by the preferred “3c” architecture, as 


users of aggregate data will be have access to a rich, secure and consistent data model drawn from the 


localities and their respective care records. 


Two broad levels of analytics can be considered: 


 Tactical / operational analytics – short time horizon with near-to-real time alerting that can support 


short term service delivery and planning. 


 Research analytics – this typically has a longer time horizon and may cover a broader more diverse set 


of source data. 


3.7 Information Governance 
The conclusions from the IG workstream in this project have been that the GNCR presents an opportunity 


to assist compliance with future legislation and guidelines. There was also a strong willingness to share 


data within a safeguarded framework. If designed appropriately, the GNCR could streamline 


administration of consent and provide much greater clarity and control to the patient/consumer. 


3.7.1 Consent management 


The agreed approach to consent is to provide easy to use and clear functions via the web and apps for 


patients to directly access the GNCR portal and manage their own consent settings whilst being explicit 


about the purpose of obtaining the consent. This functionality would be provided alongside other relevant 


patient-facing features rather than creating a separate service with different look and feel. 


The architecture will need to support patient consent management at a sufficiently granular level, 


propagating updates across all access points and systems as patients make changes to their preferences. 


3.7.2 Consent approaches 


Consent types may inc lude: 


MIG (roll-out)


HES GEL Etc.


National data sets


Secure (ARK) - research marts w/ IG


HSCIE
IG for Care


360


RiO


Cleric 


111/999


SWIFT


EMIS, 


Excel


Liquid 


Logic


EMIS


City Hospitals Sunderland


Northern Doctors


GPs & GP Alliance


NEAS


Sunderland Care & Support


Sunderland CC


NTWFT


Silverlink


Adastra


South Tyneside FT


South Tyneside Council


Meditech


Patient


3rd


Sector


South Tyneside CCG


Sunderland CCG


University of Sunderland


Analytics users of information


NECS


NECS Managed







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 48 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Consent for contact (other care professionals to be aware who is in contact 


with) 


 Consent for records to be shared for care delivery purposes (although this 


could be implicit, the GNCR could make this clear) 


 Consent generally for secondary use of any kind 


 Consent specifically for research use, which patients may have different concerns with.  


A patient portal approach would support setting safe defaults, providing choices and clear information 


regarding risks available to the patient, and would allow the patient to change their mind over time to 


reflect new and future uses of their data. However, once a patient consents to provide their data for 


research or a trial, it will be challenging to remove that data. This will need to be clearly communicated in 


the consent communication programme. 


3.7.3 Privacy assurance 


The architecture must be able to manage consent in accordance with the patient’s preferences. However, 


it must also be able to support breaches (“glass breaks”) and allow full audit trail of those cases, showing 


who, when, where and why. The appropriate Privacy Officer in the source data’s organisation will need to 


be informed and can alert the patient if requested. 


3.7.4 Information Sharing Agreements 


Sharing for Care purposes will likely already be covered by the existing Information Sharing Agreements 


(ISAs) in place between partner organisations. However, the GNCR presents an opportunity to develop a 


common ISA template and to support the management of this. This work could potentially build on the 


Information Sharing Gateway (ISG) used to manage ISAs for the MIG. In addition, in relation to future 


data sharing for research analytics, it will be possible to draw on existing local experience in managing 


data access to major national/international cohort studies for compliant data sharing. 


3.7.5 Readiness for up-coming legislation 


 GDPR (General Data Protection Regulation)8 being introduced in 2018 will place greater rigour on the 


granularity, usability and understandability of patient consent. Without a tool such as the GNCR, this 


would place a high burden on data controllers (often in practice the care professionals themselves) to 


explain and offer choices to the patient. Audit trails and history of accesses made will also be required 


and could also be provided to the patient via the GNCR portal. This presents an opportunity for the 


GNCR to support the region in compliance with this new legislation when it arrives. 


 Caldicott 3 guidance was announced in 20169, with the key development of an “opt-out” rather than 


opt-in approach to patients consenting to their data being used beyond their direct care. The guidance 


leaves some exclusions such as disease registers and statutory functions, and creates some grey areas 


for researchers. For GNCR purposes, the architecture should be able to provide for opt-in or opt-out 


defaults and will allow transparency for the patient that would otherwise not be possible with 


conventional disparate systems. 


3.7.6 Governance arrangements for IG 


A clear theme in all interviews and workshops has been the need for an appropriate governance structure 


to be in place. This must avoid adding bureaucracy where possible but ensure that there is clarity between 


roles at regional, locality and individual partner levels. This is addressed in Section 6. 


                                     
8 https://ico.org.uk/for-organisations/data-protection-reform/overview-of-the-gdpr/introduction/ 
9 https://www.gov.uk/government/publications/review-of-data-security-consent-and-opt-outs 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 49 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


3.8 Architecture Interfaces to additional services 
The platform must also be able to interface at the ‘Search box’ level to wider third 


party technologies such as publishing and subscribing to/from HealthVault, 


Genomics England etc. 


This can be achieved with APIs and standards adherence as outlined in earlier 


sections, but will also have implications for patient consent preferences and 


authentication for data security. 


4 Potential Supplier Assessment 


4.1 Commercial Strategy 
Four basic routes to procurement were considered as part of the Options Appraisal workshop session: 


Figure 21 :  Potential procurement approaches 


 


From these, the proposed option to achieve the GNCR is for a single, central GNCR procurement, single lot 


structure, with one prime contractor for the GNCR responsible for all subcontractors and the delivery of 


the GNCR as a fully managed service for additional infrastructure/services to allow information exchange 


between existing systems/services for managing the 'publish and subscribe' relationship in a consistent 


manner for sharing data across the region. An alternative and viable option is for the HIE Gateway and 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 50 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Ark to be split and procured separately as long as the suppliers provided a clear 


approach to interoperability and data sharing between their platforms. 


Additionally, it was clear from those that attended the workshop that the GNCR 


should not be a traditional procurement where a long set of detailed requirements 


are pre-known, and will therefore need more of a developmental relationship. The 


consensus was that detailed requirements would not differentiate the proven 


vendors or improve the selection process, but would just serve to delay 


procurement. Consequently, a partnership which should include some form of investment or risk share 


relationship along with the agreed high-level guiding principles (see Section 4.2) should be used for 


primary supplier selection. 


An innovative approach will be sought from suppliers which allows for a limited competition, exploratory 


requirements and co-design with potential future IP sharing. In recent years' innovation of procurement 


has become more closely aligned with relevant EU legislation and schemes, supported by AHSNs in terms 


of developing partnerships and helping such procurement schemes move forward at a regional level. 


Currently there are four main schemes available to NHS organisations that can be used to support 


procurement of innovation. These are: 


 Pre-Commercial Procurement (PCP), which focuses on procuring innovation R&D and shares the risks 


and benefits of doing this between the procurer and the supplier 


 Public Procurement of Innovation (PPI), which focuses on supporting early adopters of innovation and 


helping them bring these products to market quicker 


 Innovation Partnership, which is effectively a combination of PCP and PPI into a single scheme 


enabling the procurement of research, development and service delivery through a single 


procurement. This was believed to be the mostly likely option during the workshop discussion.  


 Normal NHS procurement routes, which can be used to purchase innovation that is already well proven 


in the marketplace. 


Such schemes are critically important to overcome many of the barriers to procuring innovation which 


include the separation of design and implementation stages, lack of incentives, restrictive and complicated 


regulations and lack of procurement skills. 


In addition, several discussions have been held informally with potential vendors to establish the viability 


and interest in potential models and options. These vendors are listed later in this section. 


4.2 Guiding Principles for Vendor Selection 
The table below highlights some guiding principles that will inform vendor selection.  


Table 3 :  Summary of principles for Vendor Selection 


Vendor Selection 
Principle 


Description  


Open culture The culture and approach of a suitable vendor 
should be characterised by an open approach. This 


does not necessarily mean open source, but at 
least the supplier must demonstrate a willingness 
to interoperate, to collaborate and to embrace 
open standards throughout. 


Support an Ecosystem The Vendor should provide a commercial and 
technical ecosystem at a future point in time, 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 51 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


allowing: 


 Innovative start-ups / SMEs / researchers to 
build and share apps on the platform with 
optional revenue models 


 Provide easy access to consented patient data 
to enable App development support, SDKs 
tools etc. 


Agile 


 


The Vendor should be adaptable and offer a 


scalable business model / service model to match 
the technology platform.  
There could be a lead vendor heading a 
consortium of several delivery partners as it is 
believed no one vendor can meet the full needs. 


Portable and repeatable Wider than just the current region, the vendor 
should allow for national replication and align with 


the current NHS Digital reference architecture 
which was under development at the time of this 
report. 


Track record The Vendor must have a reputable track record. In 
addition, they: 
 Should be able to show delivery in similar 


settings 


 May not be from “the usual suspects” (could 
offer international experience) 


 Should be able to demonstrate delivery within 
the available budget envelope 


 Should be willing to consider risk sharing and 
commercial innovation. 


Patient as a 


stakeholder  


Patients should be able to access, annotate and 


enhance their data, including consent, as a core 
part of GNCR. In addition, patients should be 
considered part of the stakeholder partnership and 
therefore the Vendor must be able to show ability 
to or experience with consumer-friendly design 


and service provision, including consumer 
consultation on design. 


GNCR as a Service The GNCR Service must be able to pull together 
and deliver the current in process and new 
innovative programmes starting from year one on 
an architecture that ensures basic requirements 
like N3 and HSCN connectivity, along with the 
ability to deliver the vision of a data Arc that 


supports multiple consent driven data safe havens 
for a wide variety of research and analytics use 
cases. 


Willingness to invest In the spirit of a partnership, the vendor should be 
prepared to consider an investment to fund / co-
own the solution and deliver the service as part of 
a risk share model. 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 52 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


4.3 Insights from potential suppliers 


4.3.1 General approach  


Potential suppliers offer significant differences in approach, ranging broadly from 


‘traditional proprietary’ models that tend towards creating large, centralised data 


stores, through open source models building on the OpenEHR platform, to pure 


integration models based on Integrating the Healthcare Enterprise (IHE) standards 


extending the concept of an Integration Engine or Portal to cover a large geography and set of 


organisations. 


It was agreed that in addition to the guiding principles, suppliers needed to support the following core set 


of capabilities to be considered as a potential primary partner to deliver the GNCR service: 


 Support a hybrid federated architecture  


 Support a wide range of Open API's based on IHE (www.ihe.net) international standards such as FHIR, 


DICOM, XDS and CDA 


 Use a common consent architecture that is compliant with Caldicott 3, ICO Guidance on Consent and 


GDPR recommendations, which operates consistently and in real-time no matter who, when or where 


the patient data is being accessed  


 Provide a consent enabled normalised supplier neutral clinical repository for research, analytics and 


other secondary use in adherence to Caldicott 3 


 Demonstrate existing analytical applications, such as Population Health  


 Demonstrate openness through the ease of integration with any another supplier's platform  


 Support at a minimum the following services components: 


- Record and Document Locator 


- Identity and Role Management 


- Master Patient Index 


- Master Demographics Services 


- De-Identification Engine 


- Terminology services with support for standards like SNOMED CT 


- Data Landing and Curation Services to ensure normalised data for research and analytics  


- Data Extraction Services with prebuilt capabilities to securely integrate research platforms like 


TransMart10  


- Alert Engine 


- Rules and Workflow Engines that can incorporate guidelines like those from NICE  


 Provide a Platform as a Service that: 


- operates on the Health and Social Care Network (HSCN) 


- Ensures that identifiable data for care is managed separately and securely from de-identified data 


for secondary use in the Ark 


                                     
10 http://transmartfoundation.org/ 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 53 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


- Scales beyond the 3.6 million people in the North East with sub second 


response time across all clinical care use cases. 


4.3.2 Supplier summary assessment 


Due to the large number of suppliers that offer Health Information Exchange (HIE) 


and Research and Analytics solutions, and the available time for this work, we 


focused our research and interviews on suppliers that: 


  Met the guiding principles and core capabilities outlined above 


 Offered innovative approaches or technology that might be lacking from other suppliers 


 Have a relevant footprint in the region  


 Have significant UK or global references. 


Table 4 represents the long list of the suppliers with whom we engaged as part of this work. It is not 


meant to be an exhaustive list and represents an initial long list of potentially relevant suppliers based on 


the above criteria, our previous experience and publicly available information. In addition to the suppliers 


in Table 4, there are many others with a proven track record (such as Patients Know Best (PKB) for 


patient engagement and collaboration and Aridhia and for analytics and research) that can provide value 


added services as part of a secure and open eco-system operated by the Primary supplier.  


The short list of suppliers has been determined based on those that meet most of the guiding principles 


and core capabilities and are likely to be able to enter in a partner relationship including investment 


and/or risk share. In some cases, a supplier was shortlisted because their solution can be offered by a 


partner or consortium lead who was not on the long list (such as the large System Integrators). The 


shortlisting process is not meant to replace a more detailed supplier selection process as would be 


undertaken during procurement, rather to give the CHC an indication of the suppliers who would most 


likely respond positively to further requests for pre-procurement activities. 


Table 4 :  Summary Supplier Assessment  


Supplier 
Organisation 


GNCR Relevance Interview
ed 


Short 
Listed 


(Primary) 


AIMES Grid 


Services CIC 


 Working on the NW CHC program with 


notable success delivering analytics 


 Proven experience deriving data 


services to the NHS and beyond 


Y N 


Arjuna  Standards based middleware solution 


that incorporates distributed consent 


management 


 POC in process in the NE 


Y N 


Caradigm  A comprehensive population health 


management platform 


 Platform includes core services like 


Identity Management in use across the 


NHS  


Y N 


Cerner  Provides a globally proven HIE and Y Y 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 54 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Population Health Platforms 


 Large UK customer base including a 


GDE in the NE region 


Endeavour 


Health / 


Discovery 


 Provides a supplier neutral data access 


service that is designed to enable 


access to data by other systems and 


suppliers access being under the direct 


control of local NHS organisations that 


own and share the intellectual 


property of the technologies within the 


service 


 Discovery is under development in 


collaboration with East London NHS 


Organisations 


Y Y 


Graphnet  Provides a shared care record solution 


for use by patients and clinicians with 


the ability to support analytics such as 


population health 


 Large UK only customer base with 


several GNCR like programmes in 


process 


Y Y 


IBM  Able to support IHE standard HIE 


partnership with ForCare, combined 


with robust research and analytics 


platform  


 A varied set of references available 


that are relevant to GNCR 


N Y 


InterSystems  Provides a globally proven HIE and 


Analytics Platforms 


 HIE component services in wide use 


across the UK including the NE 


Y Y 


Marand  Provides a high-performance solution 


designed to store, manage, query, 


retrieve and exchange structured 


electronic health record data based on 


the latest release of openEHR, a 


Vendor-neutral structured clinical data 


repository (CDR) 


 Several GNCR size international 


references, starting to gain traction in 


Y Y 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 55 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


the UK with several POC's underway 


Microsoft  Provide vendor agnostic cloud hosting 


services and the ability to give the 


patient control of their data on a local, 


regional and national level including 


patient generated data 


 Can meet the wider HIE and Analytics 


requirements through partnership with 


some initial UK examples 


Y Y 


MphRX   Provides a globally proven HIE and 


Analytics Platform 


 Proven in the US and new to the UK 


market, distributed by NTT Data 


Y Y 


Oracle  Provides a globally proven HIE and 


Analytics Platform 


 Limited UK references with global 


references at the scale of the GNCR  


N Y 


Operon 


System 


 Provides a cloud hosted 


implementation of the emerging UK 


open architecture standards for 


Electronic Health Records (EHRs) 


 Focused on smaller providers and 


would need a strategic partner for the 


GNCR 


Y N 


Orion Health  Provides a globally proven HIE and 


Analytics Platform  


 Several UK NHS Trust customers 


including one in the NE 


Y Y 


Quicksilva  Provides systems integration and 


messaging services  


 Strong capability around Spine 


services including in the NE, could 


support GNCR suppliers 


Y N 


Stalis  Specialists in Electronic Integrated 


Care Records and NHS Data Migration 


 CareInform solution is based on 


CareXML (data extraction, data 


integration, data quality assurance and 


data transformation)  


Y N 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 56 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Synapps + 


Alfresco 


 A system Integrator working with 


several open source suppliers 


 UK references are focused primarily on 


document sharing  


Y Y 


Tiani Spirit   Provides a globally proven open HIE 


and Analytics Platform 


 Proven global customer base with 


several UK references and partners 


Y Y 


 


4.3.3 Implications for GNCR 


The GNCR represents the digital platform required to enable a learning healthcare system across the 


North East and provide interoperability with the rest of the UK. The delivery of the GNCR is a complex 


programme that will take several years to deliver and is made up of many different stakeholders with a 


myriad of different requirements, digital maturity, expectations and capabilities. Like all digitally enabled 


transformation programmes the more moving parts (like the number of systems and vendors), the more 


complex the delivery becomes, along with greater costs and risks to achieve success.  


The challenges of programmes like the GNCR has been well documented through many articles and white 


papers of similar programmes throughout the world, and the costs of such programs are as varied as the 


approach. Table 5 represents a few similar non-U.S. programmes to give an idea of the scale and cost of 


effort required to transform care with an enabling digital platform. 


Table 5 :  International Examples of Region Wide Shared Care Record Programme 


Country Program Costs Source 


Australia My Health 


Record 


(previously 


known as 


the 


Personally 


Controlled 


Electronic 


Health 


Record 


(PCEHR)) 


It was budgeted to cost 


AU $466.7m but had 


surpassed this to AU 


$766m before the 


actual launch date with 


the final figure still to be 


calculated 


 £285 million 


 5 million people in 


the initial go live of 


a 23 million 


population 


 Scope is a subset of 


GNCR 


Greenwood, Stephen. Political 


capital: The electronic health 


record challenge. AJP: The 


Australian Journal of Pharmacy, 


v.93, no.1103, Apr 2012, p.18-19 


(ISSN: 0311-8002)  


Hilvert, John. NEHTA shrugs off 


health records patent threat. 


itNews, 14 February 2013 


https://myhealthrecord.gov.au/inte


rnet/mhr/publishing.nsf/content/ho


me  


Singapore  National SGD 117 million as of https://www.moh.gov.sg/content/



https://myhealthrecord.gov.au/internet/mhr/publishing.nsf/content/home

https://myhealthrecord.gov.au/internet/mhr/publishing.nsf/content/home

https://myhealthrecord.gov.au/internet/mhr/publishing.nsf/content/home

https://www.moh.gov.sg/content/moh_web/home/pressRoom/Parliamentary_QA/2010/Update_on_the_National_Electronic_Health_Records_System.html





 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 57 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Electronic 


Health 


Record 


(NEHR) 


2011 


 £67 million 


 5 million people 


 Scope like GNCR 


moh_web/home/pressRoom/Parlia


mentary_QA/2010/Update_on_the


_National_Electronic_Health_Recor


ds_System.html 


 


Sweden Swedish 


health IT 


project - 


national 


patient 


data access 


A cost of SEK 628 


million to keep the 


platform going 


 £56 million 


 10 million people 


 Scope like GNCR 


https://skl.se/download/18.3a347c


0515aeb6522634dc08/1490345825


715/Bilaga+6+-


+Inera_arsrapport_2015.pdf 


Slovenia Moving HIS 


applications 


to central 


eHealth 


platform 


 


By 2023, the total 


investment was 


expected to grow to 133 


million Euro 


 £113 million  


 2 million people 


 GNCR scope is a 


subset of the 


program 


https://joinup.ec.europa.eu/comm


unity/epractice/case/slovenia-


moving-his-applications-central-


ehealth-platform 


 


 


The GNCR's population of 3.6 million cover a wide geography with a highly fragmented and diverse 


number of existing suppliers, several of whom can fulfil the primary supplier role, resulting in no clear or 


obvious choice. Ultimately the costs, willingness to invest and partnership structure will be key to 


selecting the primary supplier.  


The true cost of the GNCR is difficult to estimate at this stage of the process due to the following factors: 


 The supplier interviews, information provided and market research highlights the many ways suppliers 


price their offering, making a comparable calculation impossible 


 Integration will be one of the most complex and costly factors of delivering the GNCR and that effort 


goes beyond the scope of this report  



https://www.moh.gov.sg/content/moh_web/home/pressRoom/Parliamentary_QA/2010/Update_on_the_National_Electronic_Health_Records_System.html

https://www.moh.gov.sg/content/moh_web/home/pressRoom/Parliamentary_QA/2010/Update_on_the_National_Electronic_Health_Records_System.html

https://www.moh.gov.sg/content/moh_web/home/pressRoom/Parliamentary_QA/2010/Update_on_the_National_Electronic_Health_Records_System.html

https://www.moh.gov.sg/content/moh_web/home/pressRoom/Parliamentary_QA/2010/Update_on_the_National_Electronic_Health_Records_System.html

https://skl.se/download/18.3a347c0515aeb6522634dc08/1490345825715/Bilaga+6+-+Inera_arsrapport_2015.pdf

https://skl.se/download/18.3a347c0515aeb6522634dc08/1490345825715/Bilaga+6+-+Inera_arsrapport_2015.pdf

https://skl.se/download/18.3a347c0515aeb6522634dc08/1490345825715/Bilaga+6+-+Inera_arsrapport_2015.pdf

https://skl.se/download/18.3a347c0515aeb6522634dc08/1490345825715/Bilaga+6+-+Inera_arsrapport_2015.pdf

https://joinup.ec.europa.eu/community/epractice/case/slovenia-moving-his-applications-central-ehealth-platform

https://joinup.ec.europa.eu/community/epractice/case/slovenia-moving-his-applications-central-ehealth-platform

https://joinup.ec.europa.eu/community/epractice/case/slovenia-moving-his-applications-central-ehealth-platform

https://joinup.ec.europa.eu/community/epractice/case/slovenia-moving-his-applications-central-ehealth-platform





 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 58 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Considering the limited supplier pricing available at this stage of the process, and 


extrapolating from public information and our experience with other similar 


programmes, we believe the total cost for the GNCR over a 10-year period would 


be between £36 million and £56 million based on a cost of £10 to £15 per person 


respectively, which would average out to £3.6-5.6 million annually (though there 


would be more implementation costs in the first three years). This costs includes 


not only the GNCR platform but the wider programme management, governance, 


change management and wider costs to deliver and operate the GNCR Service in support of the STP's and 


emerging MCP, ACO & ACS models, underpinning the overall transition to value or outcome based 


healthcare.  


Estimated pric ing from the suppliers that did respond were in the range of £5 million to £15 million for the 


GNCR platform as a service over a 10-year period which would average out to £500,000 to 1.5 million 


annually (though there would be more costs in the first three years due to one-time implementation and 


integration costs). The actual costs are expected to be at the high end of the range based on similar 


programmes internationally.  


This cost estimate does not include all the additional suppliers that will be able to connect to the GNCR 


over time for a wide range of additional use cases that will require their own business case, some of which 


cannot even be imagined today, 


5 Benefits Assessment 
The following non-exhaustive list summarises the GNCR benefits identified form the process of interviews 


and workshops carried out in this project. Additional benefits have been identified from a brief review of 


the Local Digital Roadmap plans across the North East, and it is clear from an analysis of local STP plans 


that the development of Accountable Care Organisations or Systems (ACOs / ACS') cannot be delivered 


without the GNCR platform. 


Table 6 :  GNCR Benefits Summary 


Benefit description Use case Kind Scope 


Prevention of wasted home visits by 
being notified that service user has 
been admitted 


Care record Efficiency Locality / region-wide 


Fewer wasted tests upon patient 
transfer through improved transfer 
of care process with real time 


information sharing 


Care record Efficiency Locality / region-wide 


Reduction in costs for items like 


stamps in support of the current 
manual paper based process  


Care record Efficiency Locality / region-wide 


Avoidance of medication errors and 
over-prescribing by improved 
medicines management across all 
care providers 


Care record Patient safety, 
efficiency 


Locality / region-wide 


Faster discharge process from 
acute to social care reducing length 
of stay and increasing flow 


Care record Efficiency Locality / region-wide 


End of life care pathway that better 
respects the patient’s preferences 


Care record Service 
improvement, 


Locality / region-wide 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 59 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


efficiency 


Reduced errors in patient records 
by streamlined and transparent 


process for flagging and correcting 


Care record Patient safety, 
efficiency 


Locality / region-wide 


Improved detection and reporting 


of potential abuse through sharing 
of risk flags 


Care record Patient safety, 


efficiency 


Locality / region-wide 


Reduction in delays to patients 
receiving treatment in an 
emergency 


Care record Patient safety, 
efficiency 


Locality / region-wide 


Improved access to the full care 
record of the patient, independent 
of the setting of care, to improve 
clinical decision making 


Care record Patient safety Locality / region-wide 


Reduced hospital admissions 
through access to previous patient 


history, including diagnostics 


Care 
Record 


Patient safety, 
efficiency 


Locality / region-wide 


Improved patient experience 


through not having to repeat 
clinical and demographic details 


Care 


Record 


Patient 


experience 


Locality / region-wide 


Better support for integrated care 
and long term condition 
management (joint assessments 
etc.) 


Care 
Record 


Patient safety, 
efficiency 


Locality / region-wide 


Access to larger and more up-to-
date datasets for research  


Analytics Service 
improvement 


Region-wide 


Ability to record link information 
from routine information systems to 


more detailed specialist research 
data (e.g. from cohort studies) will 
produce much richer (as well as 
larger and more-up to date) data 
for research 


Analytics Service 
improvement 


Region-wide 


Reduced avoidable mortality 
through predictive analytics 


Analytics Service 
improvement, 


efficiency 


Locality / region-wide 


Improved demand management for 


ED services through near-real time 
analytic monitoring of leading 
indicators 


Analytics Service 


improvement, 
efficiency 


Region-wide 


Improved population health 
planning 


Analytics Service 
improvement 


Region wide 


Improved risk stratification of 
patient cohorts for targeted 
interventions including clinical trials 


Analytics Service 
improvement, 
efficiency 


Locality / region-wide 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 60 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Reduced costs of record integration 
compared with piecemeal approach 


Care 
Record / 


Analytics 


Cost 
improvement 


Locality / region wide 


improved economic prosperity 


derived from local impact on 
industry directly through 
participation and indirectly by 
better care management and 
availability for work 


Care 


Record / 
Analytics 


Service 


improvement, 
patient 
experience 


Locality / region wide 


 


5.1 Principal beneficiaries 
Beneficiaries include: 


 Patients and carers / families 


 Care professionals in all settings and roles  


 Care provider organisations in terms of efficiencies and patient / client safety improvements  


 Care commissioners in efficiencies and improved outcomes 


 Research community, in terms of improved quality of data and potential for greater impact. 


5.2 Quantifiable benefits 
Measurable benefits are difficult to quantify due to the lack of mature examples of similar systems and 


lack of details around the scale of GNCR footprint. Once some assumptions can be made for numbers of 


patients, levels of activity and numbers of organisations included, then substantial levels of efficiencies 


and savings should be quantifiable. 


6 Governance and Service Management Arrangements 
This section considers the required governance arrangements for the platform going forward in terms of 


ownership, setup and on-going service management, delivery vehicle and governance arrangements. 


6.1 Options considered 
Several possible governance models were considered in terms of: 


 Custodianship - who will be responsible for the care record service, system and data? 


 Service management – who will manage the underpinning architecture and the service associated with 


delivering the shared care record? 


 Delivery - how will the service be delivered and supported in practice? In particular, “Who do you call” 


when there is an issue? 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 61 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Governance - what will be the data and service governance arrangements in 


terms of performance management against SLAs, its funding, legal aspects, 


and Information Governance responsibilit ies? 


Options under each of these factors were considered against a set of criteria in an 


Options Workshop, and options were eliminated where they failed to meet the 


criteria. 


However, as the factors are closely inter-related, rather than select a preferred option against each factor, 


a single preferred solution was agreed at the end of the workshop. 


6.1.1 Ownership options  


Ownership options considered were: 


 A new joint-ownership vehicle such as a limited company or social enterprise 


 A hosted entity within an: 


- existing NHS organisation 


- existing local authority organisation 


- academic institution 


- other existing local body (such as the AHSN). 


 A vendor-owned service 


 Existing national organisation, such as NHS Digital. 


6.1.1.1 Ownership criteria 


The workshop concluded that the optimum ownership model needs to possess the following 


characteristics: 


 Ability to procure directly to reduce delays 


 Legislative compliance (carry legal authority as an entity), including IG and Data Handling 


 Ability to mandate that all partner organisations sign up  


 Able to start quickly, avoid delays due to disputes and undue bureaucracy, and has sufficient authority 


/ mandate to start the programme 


 Not for profit to avoid public misconception. 


6.1.1.2 Ownership options eliminated 


A vendor-owned entity was eliminated as this could face public perception issues as a 'for-profit entity'. A 


national organisation may not be ‘ready to start’, although could eventually take over the ownership of 


the service. 


6.1.2 Service management options 


Service management options considered were: 


 Fully in-house service 


 Partially managed service (small central function) 


 A fully managed service such as an outsourced partner. 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 62 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


6.1.2.1 Service management criteria 


The service management function will need to cover the following: 


 A minimum skillset at the core to act as an “intelligent customer” for a partial 


or fully managed service.  


- Ability to pull-in seconded NHS skills where needed 


- Outsourcing contract management 


- Set standards 


- Manage the development and service roadmap. 


 Ability to act as the Design authority, covering: 


- Principles 


- Standards 


- Frameworks. 


 Communications, ensuring consistency of message 


 Data protection, legal and compliance, including insurance / Indemnity 


 Carry responsibility for (even if delivery outsourced): 


- Infrastructure 


- Applications 


- Data. 


6.1.2.2 Service management options eliminated 


The fully-managed option was eliminated as the need to retain skills and oversight in-house were 


considered by the workshop attendees to be too important. The fully in-house model was also considered 


unlikely to be able to meet all the requirements for specialist skills and experience.  


6.1.3 Delivery model options 


Delivery models considered were: 


 Multiple local NHS Organisations 


 Single NHS Organisation (Hosted) 


 NHS Shared Service (Hosted) 


 NHS Owned Joint Ownership Company 


 Outsourced third party. 


6.1.3.1 Delivery model criteria 


The delivery model must: 


 Be an agile vehicle, suited to disruptive innovation 


 Ensure appropriate governance arrangements 


 Can deliver the set-up / transformation programme 


 Offer efficient and effective delivery of on-going “business as usual” (BaU) services. 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 63 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


6.1.3.2 Delivery model options eliminated 


Delivery by multiple organisations was eliminated as this approach would be 


unlikely to mobilise efficiently or offer the required agility. Delivery by an 


incumbent organisation was felt unlikely to bring the required disruptive 


innovation. The Innovator’s Dilemma11 demonstrated that well-performing 


incumbent organisations are rarely best placed to drive the level of disruptive 


innovation that the GNCR will introduce. 


6.1.4 Governance options 


Governance arrangements considered included: 


 Single NHS organisation’s Board  


 Partnership Board (e.g. CHC, AHSN) 


 Federation Board 


 Joint Ownership Company Board 


 Standards Body (“light touch” only). 


6.1.1 Governance option criteria 


Governance arrangements must:  


 Show and use clear lines of accountability 


 Provide adequate assurance of governance over the service management arrangements to meet the 


requirements of members  


 Must be resilient to change as new members join and others withdraw over time 


 Provide assurance of equity towards all members’ requirements  


 Allow for eventual de-commissioning. 


6.1.4.2 Governance options eliminated 


The light-touch standards body would be unable to meet the requirements which extend far beyond 


simple standards assurance. A single NHS organisation’s board, while appearing to offer a ready-made 


solution, would not be perceived as equitable to all members (especially to local government and 


academic stakeholders) and would in practice be unlikely to be able to offer capacity for the function in 


addition to its existing duties. 


6.2 Preferred solution 
Following discussion, it was clear that the options identified had a high degree of interdependence and 


therefore a combined solution was proposed. 


6.2.1 Preferred ownership model: a joint ownership vehicle 


The consensus preferred ownership model was for a joint-ownership vehicle to be formed for the 


dedicated purpose of leading development of and overseeing the delivery of the GNCR. This vehicle would 


be owned by the stakeholder / member organisations, and would have appropriate articles of association, 


policies, procedures, management controls, indemnities and safeguards in place to meet statutory 


requirements.  


                                     
11 “Innovator's Dilemma: When New Technologies Cause Great Firms to Fail”, Clayton Christensen 1997 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 64 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


This company could take the form of a social enterprise or similar structure. 


Whatever the legal structure, it was agreed that this should be a not-for-profit 


entity to avoid both public misconception and possible tax liability. 


It was noted that the Academic Health Science Network could assume this role, 


although its membership currently does not include all the GNCR stakeholders. 


6.2.2 Preferred Service management and delivery solution 


The joint-ownership company would operate as a partially outsourced service retaining its core central 


functions and governance.  


The diagram below illustrates how the activities and resources of the delivery vehicle will evolve from an 


initial development programme to a service management model as the service becomes operational and 


shifts to Business as Usual (BaU) over time. 


Figure 22 :  Summary of the proposed Delivery Vehicle arrangements 


 


During the setup and transformation phase, the delivery vehicle will focus on Programme Management, 


using a Programme Management Office (PMO) to drive delivery via temporary teams with appropriate 


technical, business change and commercial procurement skills and experience. 


Once the service is operational, a “business as usual” or BaU service management capability will be 


required. This would cover: 


 End user support, which would need to be “tier 1” (customer facing) for end users directly using the 


GNCR tools (i.e. care professionals and researchers) 


 A “tier 2” service to the individual stakeholder organisations’ in-house ICT support teams for matters 


concerning GNCR being accessed through or integrating with local systems 


 Public user support for patients directly accessing the GNCR portal 


 Back-end maintenance, system administration, development, upgrades and testing 


 Interfacing to new feeder systems and third parties 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 65 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


 Supporting the ecosystem such as app developers building on GNCR APIs. 


The diagram below illustrates this model. 


Figure 23 :  Proposed Business as Usual Service Management Model 


 


6.2.3 Resourcing 


The delivery vehicle could be resourced by a combination of outsourced specialists (especially during the 


setup and transformation phase) with expertise from the local stakeholder community as required, either 


on a secondment or a consultative basis.  


Resourcing for BaU operations can either be outsourced to the selected vendor partner or built as an in-


house team. This decision can be made as part of the commercial workstream during the setup and 


transformation phase. 


6.2.4 Preferred governance arrangement 


The Joint Ownership Company Board would act as the statutory group for governance, but this would take 


the form of a Partnership Board style of operation along the lines of the CHC and the AHSN.  


The Options Workshop proposed a more detailed governance structure. The diagram below summarises 


this initial structure, which would evolve as the service is developed and moves into BaU: 


BaU support 
services 


Tier 1 end-user 
support 


Public 
Stakeholder end-


users 


Tier 2 support 


Stakeholders' IT 
depts 


Ecosystem 
support 


3rd party app 
developers 


Back-end 
maintenance and 


development 


3rd party 
interfaces 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 66 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Figure 24 :  Proposed initial GNCR governance structure 


 


 The Council of Stakeholders would set the direction, with a clear vision and benefits realisation 


strategy. 


 The Advisory Board could bring academic, clinical, technical and commercial expertise to support 


strategic planning 


 The Executive Team would be empowered with the autonomy to act  and report back to the Council 


 The Programme Management Office (PMO) would lead project and programme management, so that 


the service setup and transformation is delivered to ensure benefits are realised in line with the 


benefits realisation plan. 


6.3 Potential funding arrangements 
At present, funding sources could either be central or local (i.e. “top-down” or “bottom-up”). Individual 


STPs may be able to fund local care record developments although the timescales and budgetary 


challenges make this option unlikely.  


Various central funding options may be available for CHC to “kick start” the GNCR, but again these 


options carry risks and uncertainty around timing and budgets which would present major constraints and 


dependencies on the GNCR moving forward. 


The recommended funding route therefore would be to seek vendors willing to finance the programme 


directly. Various shared business models can be explored, either with full or part repayment over the 


lifetime of the contract, or via shared IP and replicable sales of the co-designed solution nationally and 


internationally.  


This route does not preclude the local or central funding models to also contribute, but ensures that 


momentum is not lost. 


Council of 
stakeholders 
(JoC board) 


Executive 
Team 


PMO 


Advisory 
Board 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 67 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


7 Project Plan 
This section recommends a high-level roadmap for the next two years to set up 


and implement the GNCR. The suggested approach is based on a proven process 


used in numerous large-scale collaborative innovative development programmes. 


However, GNCR alone will not drive efficiencies and improvements to care without 


being underpinned by a well-coordinated change programme. This will position GNCR to become a key 


enabler of the wider transformation programme in support of the delivery of the aspirations of the five-


year forward view and new models of care delivery.  


7.1 Workstreams overview 
To simplify programme management, activities in the first two years can be grouped under the following 


four recommended workstreams: 


 Governance: Establishing the new legal entity, setting up the programme management office (PMO) 


and mobilising the procurement process 


 Commercial: Including pre-commercial supplier engagement to support selection of a strategic 


partner, and developing a joint business model to finance the development and roll-out of the GNCR 


 Implementation: Starting with a Design Authority, this will involve co-designing the technical platform 


with the lead supplier through a series of agile “sprints” to develop, test and deploy in a measurable 


and incremental process 


 Communications and engagement: To ensure buy-in from data controllers (especially in primary care) 


as well as the public and other key stakeholders, including the third sector. 


Each workstream will require a different skillset and can comprise a mix of core team plus seconded staff 


from stakeholder organisations and bought-in expertise as needed. 


It should be noted that Information Governance is a cross-cutting theme that will impact on all four 


project workstreams, and will be incorporated into the relevant workplans of each workstream as 


required. 


Figure 25 :  Summary Project Plan for GNCR development 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 68 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


7.1.1 Governance workstream 


The governance workstream will contain the following activities: 


7.1.1.1 Initiation  


Governance will start with an Initiation phase in Q1 and Q2 2017/18. This will 


cover: 


 Appointing a Programme Director to oversee programme delivery, and Workstream Leaders for each 


of the four workstreams 


 Establishing the Programme Board, with stakeholder-representative membership, appropriate Terms 


of Reference, Benefits Realisation Plan and a Programme Definition Plan. 


 Establishing a Programme Management Office (PMO) to run and co-ordinate day-to-day activities 


 Legal preparation towards the new delivery vehicle 


 Establishing the Joint Ownership Vehicle. 


7.1.1.2 Monitoring 


Once operational, from Q3 2017/18 onwards, the Governance workstream (via t he PMO) will perform 


regular monitoring of the overall programme against budget, timescales and quality metrics.  


7.1.1.3 Review  


From Q3 2017/18 onwards, the Governance workstream will measure progress against the Benefits 


Realisation Plan. 


7.1.2 Commercial workstream 


The commercial workstream will consist of the following activities: 


7.1.2.1 Business case 


Regardless of whether central funding can be identified or if a vendor may be willing to finance the GNCR, 


a full business case is necessary to ensure an auditable process has been followed. Even with central or 


vendor funding, each stakeholder organisation will incur direct capital and revenue costs as well as 


needing to allocate staff resources to the design and implementation phases. A solid business case will 


ensure that appropriate staff time and money are allocated. 


A Strategic Outline Case will need to be prepared and approved firstly by the Programme Board, which in 


turn will need to seek authority from the stakeholder organisations to go ahead. 


Following approval, an Outline Business Case (OBC) can be quickly prepared based on the work in this 


study to demonstrate the strategic, economic, financial, commercial and management cases for the full 


investment required. This can be used by each stakeholder organisation for approval through its 


respective executive team, board and appropriate finance committees. If required, this can also be passed 


to NHS Improvement (NHSI) for approval. 


A Full Business Case will follow once the preferred vendor has been appointed and accurate cost and 


benefits models have been created. Again, this can follow the approval process for each stakeholder, 


including NHSI and NHSE if appropriate. 


7.1.2.2 Procurement 


This activity will follow an appropriate route from the options described in Section 4.1 (such as Innovation 


Partnership or Pre-Commercial Procurement), subject to vendor discussions and approval of the OBC.  







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 69 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


7.1.2.3 Contract negotiation 


At the end of the procurement process, a period is allocated for vendor 


negotiation, considering the large number of stakeholders and the potential for an 


innovation value proposition. It is envisaged that negotiations would be led by the 


Commercial Workstream Leader. 


7.1.2.4 Monitoring 


For the remainder of the programme duration, the Commercial Workstream will 


revert to contract monitoring, ensuring that the appointed vendor(s) deliver in line with their contract, 


and that the GNCR and its stakeholders meet their obligations to avoid any potential penalties. 


7.1.3 Implementation workstream 


Although this workstream is primarily technical, it is recommended that a multidisciplinary approach be 


taken, combining technical leadership with strong care professional and researcher engagement at all 


stages. 


7.1.3.1 Design 


The Design phase will involve establishing a Design Authority to establish standards, best practice, set up 


user engagement and advisory groups, and to map out the development process in more detail. Much of 


this work can commence prior to appointment of the vendor to avoid delays later in the programme. 


7.1.3.2 Development 


To maximise innovation, an agile development approach is recommended, using ‘sprints’ as a method to 


‘build-measure-learn’ rapidly, involving clinicians, researchers and developers working intensely to solve 


well-defined use cases. 


In parallel to this approach, the more conventional build process can get underway to customise / create 


local instances of the vendor's tools and platform.  


Integrations / connections with key feeder systems can be run systematically based on an agreed 


Connection Strategy, with a consistent and rigorously applied sign-off process. 


7.1.3.3 Roll-out  


It is recommended that roll-out be planned on a locality-by-locality basis. Although the high-level 


roadmap suggests roll-out not to start before Year 2, in practice the development activity may deliver 


working instances ahead of this for the initial localities. 


7.1.4 Communications and engagement workstream 


The communications workstream will consist of the following activities: 


7.1.4.1 Mobilisation 


Mobilisation will include:  


 Appointing PR and media partners/suppliers 


 Developing and agreeing initial messages 


 Designing an Engagement plan and press plan 


 Using social media and stakeholder’s existing networks to maximise reach to the general public. 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 70 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


7.1.4.2 Delivery 


From Q3 2017/18 onwards, the workstream will move to delivery against the plan, 


engaging with the public, project stakeholders and the press as appropriate. 


7.1.4.3 Monitoring 


As part of the engagement plan, a monitoring plan will be needed to measure and 


monitor reach and gain feedback so that action can be taken where necessary to 


rebalance channels / messages as necessary. 


7.2 Key milestones 
In summary, the key milestones in the roadmap are as follows: 


Table 7 :  Summary of Key Project Milestones 


Milestone Due  Workstream 


Programme team appointed and mobilised June 2017 Governance 


Joint ownership company established Sept 2017 Governance 


OBC approved June 2017 Commercial 


Preferred supplier appointed Dec 2017 Commercial 


High level solution design signed-off Dec 2017 Implementation 


First digital care record use case live June 2018 Implementation 


First analytics use case live Sept 2018 Implementation 


All localities live with digital care record Mar 2019 Implementation 


Initial communications issued  June 2017 Communications 


Programme benefits announced Sept 2018 Communications 


 


7.3 Risks and risk management 
The table below summarises the high-level risks in this project. These have been mitigated as far as 


possible in the design of the workstreams, and will need to be monitored and managed by the Programme 


Director and PMO. 


Table 8 :  Summary of Key Project Risks 


Risk Impact Mitigation 


Financial risks – mainly funding sources yet to 
be identified, solution unaffordable or 


Delay Explore supplier 
investment / 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 71 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


potential project cost overruns financing 


Commercial risks - value proposition with 
suppliers yet to be tested 


Delay Engage early in 
discussions 


Governance risks – new structure yet to be 


setup and commissioned 


Delay Begin stakeholder 


exec engagement 
early 


IG risks – mainly data controller acceptance, 
especially primary care 


Delay Effective 
communications 
and engagement 


Technology risks around integration with 
closed platforms / existing suppliers not 
willing to open up their source systems 


Delay, cost, 
project 
outcome 


Begin supplier 
technical 
engagement early 


User acceptance risks - Clinicians refusing to 
use the system for clinical decision making, 
researchers for research studies etc. 


Delay, cost, 
project 
outcome 


Strong user 
engagement in the 
implementation 


process. 
Public acceptance risks - Concerns over 


privacy and data protection, system not easy 
to use etc. 


Delay, cost, 


project 
outcome 


Well planned 


communications 
and engagement 
plan 


Data quality risks - Variable or poor data 
quality reduces system take-up 


Delay, cost, 
project 
outcome 


Undertake data 
quality audit for 
existing data as a 
matter of urgency 


Service management risks - GNCR does not 
have appropriate levels of support in place to 


underpin clinical service delivery 


Delay, cost, 
project 


outcome 


Ensure appropriate 
service levels in 


place in the 
contract, including 
business continuity 
and disaster 
recovery planning 


 


 


 


 


 


 


 


 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 72 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Appendix 1 Documentation Provided by CHC 
organisations 


 


 


 


 


 


  







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 73 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Appendix 2 List of Project Interviewees 


Name Role Organisation 


Nick Booth CIO Connected Health Cities 


Val Maddison (Analytics) NECS 


Rick McLeod (Analytics) NECS 


Chris Kewin Deputy Head of IT NECS 


Brian Lonsdale Head of IT NECS 


Lianne Cotteril (IG) NECS 


Deborah Bowden  Transformation Delivery 


Manager 


NECS 


Jacqui Fawcett  Head of Programmes NECS 


Paul Calvert Programme Manager NECS 


Maria Williams  Senior Project Manager NECS 


Darren Mckenna  Director of informatics Northumberland, Tyne 


and Wear NHS FT  


Farouq Din Interim Associate Director of 


E-Health 


Cumbria Partnership 


NHS Foundation Trust 


John Fraser (IT) NUTH 


Nick Black Deputy Director of Informatics Gateshead Health NHS 


FT 


Darren Rigg IG Manager Gateshead Health NHS 


FT 


Tracey Best (IG) Northumbria Healthcare 


Mark Thomas Director of Health Informatics Northumbria Healthcare 


Paul James  Technical Services Manager Northumbria healthcare 


Mark Holland  Tech PM Northumbria Healthcare 


Jon Gair Head of Informatics - 


Infrastructure 


Northumberland, Tyne 


and Wear NHS FT  


Jon Potts Infrastructure Manager Gateshead Health NHS 


FT  


David Thompson  


 


 Information and Development 


manager 


Gateshead Health NHS 


FT 


Alastair Beattie Head of Information and 


Statistics 


Northumbria Healthcare 


Jonathan Harness GP and CCIO Newcastle & Gateshead 


CCG 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 74 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Phil Stamp (A&E consultant & CCIO Northumbria Healthcare 


Joe McDonald Psychiatrist & CCIO Northumberland, Tyne 


and Wear NHS FT  


Gbenga Afolabi  Medical director Northumbria Healthcare 


Ben Kaner Head of IT strategy North Tyneside Council 


Steph Downey Director of Social Services Gateshead Council 


Janet Kelly Matron Northumbria Healthcare 


Tony Naylor AD ICT North Tees and 


Hartlepool 


Gillian Colquoran AD for digital programmes North Tees and 


Hartlepool 


Andrew Izon Director of Health Informatics CDDFT 


Gareth Forbes GP partner, director of GP 


federation 


Derwentside Healthcare 


Graham Earl Business Mgr and IT Hartlepool and Stockton 


CCG 


Neil Dobinson IG Lead North Tees and 


Hartlepool 


Kai Sander GP Clinical lead Hartlepool and Stockton 


CCG 


Stephanie El 


Malak 


Delivery Suite Manager North Tees and 


Hartlepool 


Ian Saunderson Informatics lead Tees, Esk and Wear 


Valleys NHS FT 


Richard Yaldren Informatics Lead Tees, Esk and Wear 


Valleys NHS FT 


Paul Gibson Interim Programme Manager Sunderland CCG 


Matthew Beattie GP Clin Dir, LTC, NEAS – 


integrated urgent care hub 


NHS 111 service 


South Tyneside CCG 


Deanna Lagun Head of safeguarding, 


designated nurse for child 


protection 


Sunderland CCG 


James Bell GP, community integrated 


teams project in the west 


Sunderland CCG 


James Caroll Chief of Information Security South Tyneside FT 


Scott Watson Director of Contracting and 


Informatics 


Sunderland CCG 


Andy Hart Director of Information 


management 


City Hospitals 


Sunderland 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 75 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Simon Joyce Network Services Manager City Hospitals 


Sunderland 


Kathryn Walvin  City Hospitals 


Sunderland 


Aaron Tucker  South Tyneside CCG 


Sharon Lowes Intelligence Lead Sunderland City Council 


Emma Anderson Service Manager for Therapies Sunderland City Council 


Rachel Daurat Adult Social Care Team 


Manager 


Sunderland City Council 


Kevin Joisce ED Consultant, CCIO, Ass Med 


Dir 


City Hospitals 


Sunderland 


Chris Bartlett Business Relations, ICT Unit Sunderland City Council 


Matt Thubron  Sunderland CCG 


Mike Jarman Head of Information Services South Tyneside FT 


Andrew Macin  Northern Doctors 


John Mawson  Northern Doctors 


Conn Crawford  Sunderland City Council 


Andrea Adams MCP Vanguard PMO Sunderland CCG 


Rachael Forbister Technology Enabled Care 


services 


Sunderland CCG 


Florence ?? Palliative care clinical lead Sunderland CCG 


Chris Plummer CCIO and consultant 


cardiologist 


NUTH 


Mark Lovell CCIO and consultant 


psychiatrist (LD) 


TEWV 


Paul Nicholson Director of IT NEAS 


Scott Wilkes GP and Professor of General 


Practice 


Sunderland University 


Yvonne Salkeld Head of IG Cumbria Partnership 


Mark Dornan CCG Chair NHS Newcastle 


Gateshead CCG 


Mike Martin Senior Research Advisor Newcastle University 


Ian Briggs  Connected Health Cities 


Camila Caiado Lecturer, Department of 


Mathematical Sciences 


Durham University 


Andrew Fisk Information Security Project 


Advisor 


Durham University 


Rachel Oughton  Department of Mathematical 


Sciences 


Durham University 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 76 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Appendix 3 Requirements Workshop Attendees 


Digital Care Record 


Name Organisation 


David Oxenham County Durham and Darlington NHS FT 


Gareth Forbes Derwentside Healthcare Ltd / NE Research 


Network 


Ian Scholfield NUTH NHS FT 


Kevin Joisce City Hospital Sunderland NHS FT 


Kai Sander NHS Hartlepool and South Tees CCG 


Louise Wilson Connected Health Cities Programme 


Lynn Eddon South Tyneside NHS FT 


Lynne Thompson NHS Sunderland CCG 


Maria Williams NECS 


Matthew Alexander Gateshead Health NHS FT 


Paul Gibson NHS Sunderland CCG 


Phil Stamp Northumbria Healthcare NHS FT 


Richard Glennie Northumberland CCG 


Scott Watson NHS Sunderland CCG 


Steph Downey Gateshead Council 


Tim Goodship Newcastle University 


Trevor Smith Hartlepool Borough Council 


Mike Martin Newcastle University 


Ian Briggs Connected Health Cities 


Joe McDonald Connected Health Cities 


Kate Lambert City Hospital Sunderland NHS FT 


Mark Walsh Connected Health Cities 


Nick Booth Connected Health Cities 


 


System Architecture 


Name Organisation 


Kathyrn Walvin City Hospitals Sunderland NHS FT 


Gillian Colquhoun North Tees and Hartlepool NHS FT 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 77 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Mike Jarman South Tyneside NHS FT 


Andrew Izon County Durham and Darlington NHS FT 


Lynne Thompson NHS Sunderland CCG 


Robert Graham Gateshead Council 


Conn Crawford Sunderland City Council 


Nick Black Gateshead Health NHS FT 


Paul Gibson NHS Sunderland CCG 


Paul Nicholson NE Ambulance Service NHS FT 


Carol Robinson Gateshead Council 


Trevor Smith Hartlepool Borough Council 


Laurence Thompson NUTH NHS FT 


Nick Booth Connected Health Cities 


 


Analytics and Research 


Name Organisation 


Claire Toas Newcastle City Council 


Ian Briggs Connected Health Cities 


Nick Black Gateshead Health NHS FT 


Stephen Foreman Newcastle City Council 


Theodoros Bampouras University of Cumbria 


Tracey Best Northumbria Healthcare NHS FT 


Trevor Smith Hartlepool Borough Council 


Wendy Leanne Craig Newcastle University 


Nick Booth Connected Health Cities 


Dr. Stuart Wheater Arjuna Technologies Limited 


Jim Fraser Durham University 


Rachel Oughton  Durham University 


 


Information Governance 


Name Organisation 


Andy Brown Redcar Cleveland City Council 


Ian Saunderson Tees, Esk & Wear Valleys NHS Foundation 


Trust 







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 78 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Keith Forster Durham City Council 


Lianne Cotterall North of England Commissioning Support Unit  


Neil Dobinson North Tees and Hartlepool Hospitals NHS 


Foundation Trust 


Tracey Best Northumbria Healthcare NHS FT 


Nick Booth Connected Health Cities 


Louise Eastham  Tees, Esk & Wear Valleys NHS Foundation 


Trust 


Darren Rigg Gateshead Health NHS Trust 


Dr. Stuart Wheater Arjuna Technologies Limited 


Wendy Leanne Craig Newcastle University 


 


  







 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 79 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Appendix 4 List of Engaged Commercial Suppliers 


Name Role Organisation 


Dennis Kehoe CEO AIMES Grid Services CIC 


Glenn Roberts Sales AIMES Grid Services CIC 


David Farrell Sales Director, Northern 


England 


Orion Health 


Gary Birks General Manager – UK/Ireland Orion Health 


Andy Bratt Director of Sales & strategy Graphnet 


Simon Cavell CTO  Graphnet / System C 


Brian Waters CEO Graphnet 


Steve Caughey CEO Arjuna 


John Neeson  Sales Manager  InterSystems 


Ewan Davis  CEO Operon System 


Andrew  CEO Stalis 


Tomaz Gornik CEO Marand 


Graham Berry Head of Middleware/PaaS 


Public Sector 


Redhat 


Mark Boschier Client Director Public Sector Redhat 


Lee Randall Sales Public Sector Redhat 


Joel Ratnasothy Vice President Product 


Strategy 


Caradigm 


Bernie McBride Sales Manager Caradigm 


David Stables Trustee, CEO Endeavour Health 


Mark Winstone  CEO  Synapps Solutions 


Gary Britnell  Health Account Manager Synapps Solutions 


Adam Cooper Sales Manager Oracle 


Greg Timotheou Population Health Business 


Development Manager 


Cerner 


Steven Normyle Service Sales Manager NTT Data (UK reseller of 


MPHRX Minerva) 


Paul Thomas Digital Advisor Microsoft 


Mark Tovey Business Development 


Executive 


Quiksilva 


Ian Thomas Managing Director, UK and 


Ireland 


Tiani Spirit 


 



mailto:Steve.Caughey@arjuna.com





 
 


CONNECTED HEALTH CITIES NENC / The Great North Care Record 
The Core, Science Central, Bath Lane, Newcastle upon Tyne, NE4 5TF 


Page 80 of 80 
July 2017 © 2017 Newcastle University 


 


 


 
 


 


Appendix 5 List of Option Appraisal Workshop 
Attendees 


Name Organisation 


Carol Robinson Gateshead Council 


Emma Anderson Sunderland City Council 


Graham King Newcastle Hospitals NHS FT 


Ian Briggs Durham University 


Ian Davison NECS 


Jonathan Harness Newcastle Gateshead CCG 


Kai Sander Hartlepool and Stockton CCG 


Lisa Nattrass County Durham and Darlington NHS FT 


Lynn Eddon South Tyneside NHS FT 


Nick Black Gateshead Health NHS FT 


Paul Gibson Sunderland CCG 


Rob Graham Gateshead Council 


Sharon Lowes Sunderland City Council 


Steve Foreman Newcastle City Council 


Tejal Shah Newcastle University 


Theo Bampouras University of Cumbria 


Tim Goodship Newcastle University 


Tony Naylor North Tees and Hartlepool NHS FT 


Tracey Best Northumbria Healthcare 


Trevor Smith Hartlepool Borough Council 


Nick Booth Connected Health Cities 


Joe McDonald Connected Health Cities 


Mark Walsh Connected Health Cities 


 






_1670847435.doc
GNCR TRE Strategy PID



[image: image1.emf]                                                                                      [image: image2.jpg]Great North’
'y
C..D Care Record






GNCR Trusted Research Environment: Strategy Development

Project Initiation Documentation

Version 1.0: Final

18th December 2020

		PROJECT INITIATION DOCUMENTION (PID)



		Document 


Ref:


Version: 1.0



		Programme: Great North Care Record



		Project: Trusted Research Environment Strategy Development



		Author:         Mark Walsh



		Date:  18.12.2020





Document History


		Version

		Date

		Changes



		0.7

		20.11.2020

		· Updated Governance section (section10)


· Added National Context section (section 2)


· Added ‘Guiding Principles’ section


· Added ‘TRE Characteristics’ section (A1.)



		0.8

		26.11.2020

		· Additions to ‘TRE Characteristics’ section (A1) following Kathryn Common review.



		0.9

		3.12.2020

		· Revised governance to add steering group following Graham Evans review


· Version for approval.



		1.0

		17.12.2020

		· Changes to sections 5, 7, 8 and 10 and removed appendicies following Digital Delivery Group feedback.

· Final version.





1. Purpose


This document has been produced to capture and record the basic information needed to correctly direct and manage the project.The PID addresses the following fundamental aspects of the project:


What is the project aiming to achieve?


Why it is important to achieve the stated aims?


Who will be involved in managing the project and what are their roles and responsibilities?


What are the governance arrangements?


How and when will the arrangements discussed in this PID be put into effect?


When approved this PID will provide the baseline for the project and will become “frozen”.  It will be referred to whenever a major decision is taken about the project and used at the conclusion of the project to measure whether the project was managed successfully and delivered an acceptable outcome for the sponsor.

2. Project Definition

National Context


The NHS Long Term Plan (issued in January 2019) is a ten-year strategy to enable continued medical advances and provide better outcomes of care whilst acknowledging the challenges facing the health service around funding, staffing, health inequalities and a growing and ageing population. The plan recognises the importance of the development and implementation of digitally enabled care and sets out wide-ranging ambitions including the following objectives, which would be supported by a Trusted Research Environment:


• Predictive methodologies to support local integrated care

  systems to plan and optimise care for their local populations.


• Secure linked clinical, genomic and other data to support 

medical breakthroughs and maintain consistent quality of care.


• Ensure digital systems and data remains secure.


• Support and enforce standards for technology to ensure data

  is accessible and legible.


• Promote the health focused IT industry in England through a supportive environment for innovations and software development.

Background


A TRE was first established in the North East and North Cumbria (NENC) in 2017 through the Connected Health Cities (CHC) programme. Initially two TREs were developed, in Durham and Newcastle Universities respectively. 


As the CHC programme came to an end in 2019 with some elements transitioning into the Great North Care Record (GNCR) programme, it was agreed that Durham University would continue to develop a TRE with AHSN sponsorship. This developing TRE now has University and NHS collaborators with the potential to facilitate secure and effective research and analytics partnerships. 

A regional TRE will strategically position the NENC region within a network developing across the United Kingdom, with the capability for industry collaborations. In September 2020 the Great North Care Record (GNCR) Programme Board approved the development of a TRE Strategy document. 


3. Objectives


The objective is to develop a ‘Trusted Research Environment Strategy’ document for the NENC region, within the GNCR programme.

4. Scope & Exclusions


The TRE Strategy will be for the North East and North Cumbria (NENC) region only. 

The strategy will be developed with involvement of regional Local Authorities, NHS and academic partners. Industry partners will not be involved at this stage although the strategy will allow their involvement in a future stage of development.

The scope will include (see also ‘Product Description’ section):


· Governance, protocols and documentation


· Data curation and management


· Data provision


· Information governance


· Data use protocols


· TRE federation – locally and nationally


· Intelligence, innovation, research needs (voice of the user)


· Public involvement


· Research ethics 


· Technical infrastructure


· TRE user access and support


· Future industry participation

See also section 9 ‘Product Description.’

5. Constraints & Assumptions


The TRE Strategy document is required to be ready for review at the April 2021 Consortium Board meeting.

In developing the strategy, it is assumed that:


· Access to relevant people, groups and organisations (see ‘Stakeholders’ section) will be available in a timely manner to meet the required timescales.


· The interoperability principles and standards developed in GNCR will be followed.

6. Interaction with other Projects

The TRE Strategy development is part of the GNCR programme, and in particular will include a review of interactions with the Health Information Exchange (HIE) and Patient Engagement Platform (PEP) projects.

The strategy should also review the TRE development in the context of the NENC Digital strategy including Population Health Management’ (PHM). Regional initiatives involving new data sources including regional pathology and radiology will also be reviewed (see section 8 ‘Stakeholders’.) 

The NENC TRE must be also be reviewed in the national and international context of other TRE developments and the capabilities and opportunities this will provide, including the potential to federate TREs. Specific initiatives include the NHSA ‘Connected Health North’ proposal and the Health Data Research Alliance initiative on TRE federation, as well as projects including HDRUK and ARC-NENC.

7. Project Approach

The strategy will be developed with representatives (or contributors) from key sectors and organisations that have been involved in NENC TRE development to date, or could be involved in future development. The development of the strategy will capture the “voice of the customer”, people who will gain benefit from the TRE, and the “voice of the business”, other key requirements of the region (i.e. data controller responsibilities, legal & policy, financial, technical, ethical.) 


Contributions to the strategy will be gathered by the following methods:


1. Interviews with individuals or group representatives


2. Workshops with cross-sector representatives


3. Review of similar initiatives.


Group and 1-1 interviews will be held to gain contributions and review existing information. Workshops will debate findings for specific topics where decisions are required for inclusion in the strategy (see ‘Stakeholders’ section.)


Recognising the time constraints, information for certain themes will be gathered outside of meetings and be fed into the strategy development process for consultation, see ‘Product Description’ section. This will include use of existing TRE research and findings from the GNCR and CHC programmes. 

As there are various organisations and groups within the NENC that could potentially provide some or all of the capability and services required for a TRE capability there is a need to identify and manage conflicts of interest. Potential conflicts of interest will be sought and recorded from all contributors, and will be accounted for in the project governance and when developing the strategy.

8. Stakeholders


The following will be consulted about the strategy:

		Organisations / Groups

		Roles



		Academic Health Science Alliance NENC (AHSN)

		



		Clinical Research Network

		



		Clinical Commissioning Groups

		· GP representative groups* 



		GP practices*

		



		Integrated Care System(ICS) NENC

		· Digital


· Population Health Management



		Joint Research Office

		



		Local Authorities*

		· Public Health Consultants


· Digital Leads



		North East Local Enterprise Partnership (NELEP)

		



		North of England Commissioning Support Unit (NECS)

		· Business Intelligence Leads


· Data Management

· Information Governance



		NHS Trusts*

		· Chief Information Officers


· Research and     Development/Innovation Leads

· Clinicians with Research Involvement

· Information Governance



		NHS Digital


NHSX

		



		Public representatives

		Healthwatch



		NE Strategic Information Governance Network (SIGN)

		· 



		Third sector*

		· 



		Universities

		· Digital


· Ethics


· Legal and governance

· Research


· Strategy/business development








· Note data controller role

Other organisations that will have interaction with the strategy:


		Organisation

		Initiative of Interest



		Northern Health Science Alliance

		Connected Health North initiative



		UK Health Data Research Alliance

		‘TRE’ green paper



		UK Health Science Centre – NENC (tbc)

		



		Healthcall

		





Projects:

		Project Name



		HDRUK



		NIHR ARC-NENC



		NENC Digital Radiology and Pathology 





9. Product Description


The headings for the TRE Strategy document will be:


		Item

		Heading

		Overview

		Content Collection Method



		1.

		Design principles

		Principles used for consistency and focus in defining the strategy. 

		Contributors review of previous work



		2.

		TRE Definition

		NENC TRE definition for joint understanding and communications

		Contributors review of previous work



		3.

		GNCR TRE vision  

		Joint statement and/or bullets for where we want to go with the GNCR TRE and why

		Contributors review of previous work



		4.

		TRE blueprint including:



		

		Workshop 1



		4.1

		Technical

		·  Technical requirements

· TRE federation – local and national

·  Alignment with relevant NENC assets 




		



		4.2

		Support system




		·  Administrative / legal

· Commercial Collaborations

·  Information Governance


·  Data curation/management


· User administration

		



		4.3

		Governance

		· Accountability and decision making process 


· Managing issues and conflicts of interest 


· Monitoring progress

		



		5.

		Case for change 

		Regional and individual stakeholder perspectives

		Contributors review of previous work



		6.

		Development roadmap: 6, 12, 24, 36 months

		TRE development over defined time-periods

		Workshop 2



		7.

		Current status and regional assets

		·  Installed base


·  NENC current assets: infrastructure, services, skills

·  National TRE review

		Data collection 



		8.

		Gap Analysis

		·  Between roadmap and current status

		Workshop 2



		9.

		Priority workstreams for TRE development




		·  Workplan based on priorities

		Workshop 2



		10.

		Funding sources (current/future)

		

		Data collection / workshop



		11.

		Challenges/barriers and mitigating actions




		

		Data collection / workshop





10. Project Governance

The following diagram shows the TRE Strategy project within the NENC ICS Digital Governance structure:


 [image: image3.jpg]b ICS Digital Management
S Governance Structure — High level

aEseae by il ;“;_ Regional Digital Members
i Forum

ICS Priority
Workstreams
&
ICP “Digital
Commissions”
upport to
ICS Digital Consortium Board
ICS Digital Support Team
(PMO Function)
A Digital Delivery Group
A consortium agreement will I
exist between all member =1 = s=lp—ji—
organisations.
Programmes of work will be GN_CR PHM(TRE ( TRE Strategy | Project
managed across the region (PI’OJeCt) (PI’OJeCt) I project | DeIive ry
typically at ICP Level. Board Board Steerlng Group

* Wider Stakeholder Forum Providers hold Contracts for services they deliver

Event Annually/Bi Annually.






Due to the current transition to the new NENC Digital governance and to not risk the project timescales, the Digital Delivery Group will be accountable for the PID sign-off and then the project will be accountable to the Consortium Board, including approval of the TRE Strategy Document.

The Integrated Care System (ICS) Consortium Board is the regional governance group that this project is accountable to.


The Sponsor of the project is Professor Graham Evans, Chief Digital Officer for the NENC ICS.

The Academic Health Science Network NENC (AHSN) is responsible for delivery of the strategy document. 


Key stakeholders will be consulted to provide information for the strategy (see ‘Stakeholders’ section 8.)


Governance Boards and groups will be regularly kept informed of development namely the Digital Delivery Group, Digital Strategy Group, PHM/TRE Project Board and a fortnightly forum for the temporary TRE Strategy Project Steering Group.


TRE Strategy Steering Group


Due to the TRE Strategy development being a short-term project (three months), a temporary Steering Group will be setup to provide regular guidance on development. The Steering Group will exist only for the TRE Strategy project duration.

Summary of Governance Roles

		Role

		Person/Group

		Overview of Responsibilities



		Accountable

		· Consortium Board

· Professor Graham Evans (Sponsor) 

		Consortium Board


· Ensure project delivers to objectives

· Monitor progress and ensure strategic alignment


· Provide assurance on project delivery


· Sign off the products including the TRE Strategy document.


Sponsor


· Leadership and interim direction delegated by the Consortium Board

· Advise on stakeholders

· Chair the Steering Group





		Responsible

		Academic Health Science Network NENC (AHSN)

· Mark Walsh (Project Manager)

		· Project initiation including PID development

· Stakeholder engagement


· Strategy development and delivery


· Project reporting



		Consulted

		TRE Strategy Project Steering Group (temporary)

		· Regular review of project

· Advise on development and direction


· Advise on stakeholders for inclusion


· Review and comment on draft strategy



		

		Stakeholders (section 8)

		· Provide and review TRE Strategy contents


· Advise on stakeholders for inclusion



		Informed

		· Digital Delivery Group

· Digital Strategy Group

		· (PID approval by Digital Delivery Group, as per previous section.)


· Informed of progress

· Ensure alignment with other projects





Project Team


The project team will be responsible for developing the strategy document, information collection and coordinating activities.


		Name

		Organisation

		Project Role

		



		Mark Walsh

		AHSN-NENC

		Strategy Development Lead and Programme Manager

		· Responsibility for delivery


· Plan and deliver strategy document


· Identify stakeholders for strategy content


· Facilitate contributions through interviews and workshops


· Report progress Consortium Board



		Dr Ian Briggs


		AHSN-NENC

		Strategy Facilitator




		· Support stakeholder contributions


· Support strategy document development





TRE Strategy Steering Group

		Organisation (all NENC)

		Name

		Role



		NENC Integrated Care System

		Professor Graham Evans

		Chief Digital Officer



		AHSN-NENC

		Dave Belshaw

		Digital Transformation Director 



		Applied Research Collaborative (ARC) 

		Dr Paula Whitty

		ARC Implementation Lead



		Local Authority representative

		tbc

		



		NECS representative

		tbc

		



		NHS Provider representative

		tbc

		



		University representative

		tbc

		





11. Initial Project Plan:


Key milestones are:

		Milestone

		Date (2021 unless stated)



		Sponsor approval to proceed / PID sign-off

		17th December 2020



		Interviews start for data collection

		4th January



		First Steering Group meeting

		January and then fortnightly



		Interviews end 

		12th February



		Workshops sessions (start/end)

		22nd February to 5th March



		Draft Strategy document with draft blueprint – 1st review

		19th March



		Strategy Document complete

		9th April



		Consortium Board review

		April 2021 (date tbc)





The strategy stage will be followed by an implementation stage as shown below: 

[image: image4.jpg]Strategy Development Overview

NENC TRE Strategy Mobilise

Stakeholder input
Vision Create shared vision
Design principles
Blueprint t
Case for change Priority

workstreams
Development roadmap
Current status and assets GNCR
g . TRE start-
Priority workstreams Integrated Design up -
Chall.enges/nsks Governance/collaboration Phase 1
Funding

Technical infrastructure

Technical infrastructure

Nov — Feb 2020 2021/22

Stage 1 Stage 2







12. Deliverables (Products):

The deliverables will be:


1. The ‘NENC TRE Strategy’ document.

2. A record of all consultations, data collected and decisions made 

13. Initial Risk Log:

		Risk

		Mitigation



		Contributions to the TRE strategy may not be fully representative of all stakeholders.

		Confirmation of contributors with Sponsor and Consortium Board then ongoing review including with steering group and stakeholders.






		Contributors may not be impartial in providing views and information

		Ensure a range of views are gathered and record any key issues that may be potential conflicts of interest.





		Any conflicts of interest in developing the strategy will create future challenges to TRE development including implementation plans or procurement




		Have a clear process and record for dealing with potential conflicts of interest and actions taken.



		Lack of clarity on project governance / decision making process will delay project completion.



		Governance documented in PID for approval. 



		Contributors may not be available which means their organisation/group may not be represented.

		Retain flexibility in methods and times of consultation. Seek other representatives where needed.






		Lack of regional co-ordination and communication regarding the TRE Strategy will result in similar parallel strategies developed in NENC

		Ensure all key groups in the ICS governance system are aware of the TRE Strategy project.





14. Change/Exception Process:

Any changes including to the strategy document Product Description, approach and timescales must be agreed by the TRE Consortium Board.

PAGE  

N`ENC TRE Strategy Version 1.0
Page 11 of 13
Printed: 3-Dec-20




